# Completion Status — Part A Cross-Check

Revision: 1 Last modified: 2026-06-06T00:00:00Z

Maps each §A finding from the completion initiative plan to its resolution.

| §A Finding | Issue | Resolution | Commit(s) |
| --- | --- | --- | --- |
| §A.1 | 71 runtime skipIf skips hiding broken services | Converted to fixture-gated dependencies; meta-test test_no_runtime_service_skips.py guards the invariant | 726bf8e, 55d29ce |
| §A.2 | No frontend test scaffolding | Angular 21 dashboard with Vitest unit tests; test_frontend_spec_coverage.py guards spec presence | cfbf7d6, e218593, 972b9ca |
| §A.3 | Dead code — unclassified plugins, no audit | Plugin audit matrix (docs/PLUGIN_AUDIT.md); non-canonical plugins moved to plugins/community/; socks.py and ui/ documented as static assets | 6c75db6, e130e2f, 2a64686, 1407ed2 |
| §A.4 | Concurrency hazards — unbounded caches, no locks | asyncio.Semaphore, TTLCache, asyncio.Lock around shared mutable state, graceful shutdown with signal handler, Tenacity retry, SSE disconnect handling | 311dae1, 8d4a429, 0b44162, d369879, 49a99d0, f43ad5e, 1447d0f |
| §A.5 | No security tooling | 5 scanners configured: SonarQube (sonar-project.properties), Snyk (.snyk), Semgrep (.semgrep.yml), Trivy (.trivyignore), Gitleaks (.gitleaks.toml); orchestrated by scripts/scan.sh | 84d1355, e3bebb6, 106f63f |
| §A.6 | Documentation gaps — missing READMEs, no diagrams | Per-module READMEs in download-proxy/src/ and sub-packages; architecture diagrams (request-lifecycle, container-topology, plugin-execution, shutdown-sequence); expanded USER_MANUAL; OpenAPI freeze test; docs link-integrity test | 7808ff1 |
| §A.7 | No coverage gate | fail_under raised from 1% to 49% (actual measured); COVERAGE_BASELINE.md tracks per-module numbers | df18c8d, Phase 10 update |
| §A.8 | No load/stress/chaos test scaffolding | Test suites added: tests/property/, tests/memory/, tests/concurrency/, tests/observability/, load/stress/chaos scaffolds | 972b9ca, 1c1f23d |
| §A.9 | No project website | MkDocs Material website in website/ with GitHub Pages workflow, Mermaid diagrams, and full nav | 2dde156, ee87eba |
| §A.10 | No course content | Course scaffolding in courses/ with demo scripts | da7da4a |

## Verification Commands

# §A.1 — meta-test passes
python3 -m pytest tests/unit/test_no_runtime_service_skips.py -q --import-mode=importlib

# §A.2 — frontend spec coverage
python3 -m pytest tests/unit/test_frontend_spec_coverage.py -q --import-mode=importlib

# §A.3 — plugin audit exists
test -f docs/PLUGIN_AUDIT.md && echo "OK"

# §A.4 — concurrency primitives present
grep -rq "Semaphore\|TTLCache\|asyncio.Lock" download-proxy/src/

# §A.5 — scanner configs present
ls .semgrep.yml .gitleaks.toml .trivyignore .snyk sonar-project.properties

# §A.6 — documentation integrity
python3 -m pytest tests/docs/ -q --import-mode=importlib