# Cross-app Theme Plan

Revision: 2 Last modified: 2026-09-01T00:00:00Z

## STATUS: PARTIALLY SUPERSEDED (2026-09-01)

The :7186 half of this plan was REMOVED by operator decision. The themed qBittorrent-WebUI overlay — the injected /__qbit_theme__/skin.css + /__qbit_theme__/bootstrap.js pair, the qBittorrent → Боба rebrand, the logo substitution and the CSP relaxation — implemented zero qBittorrent features and actively broke the vanilla WebUI’s JavaScript: the rebrand rewrote the qBittorrent token inside inline <script> blocks while external .js files were skipped, so inline code referenced window.Боба.* that the external scripts never define → ReferenceError → the WebUI JS never initialised.

The download-proxy on :7186 and the WebUI bridge on :7188 now serve qBittorrent’s HTML, headers and Content-Encoding byte-for-byte unmodified (stock vanilla WebUI). Permanent regression guard: tests/integration/test_vanilla_webui_unmodified.py.

STILL IN FORCE — do not remove: Phase A, the shared theme state used by the Angular dashboard on :7187 — download-proxy/src/api/theme_state.py, the /api/v1/theme + /api/v1/theme/stream endpoints, qBitTorrent-go/internal/api/theme.go and the frontend theme service + picker. Everything below that describes injection into the qBittorrent WebUI is historical record.

Problem. The Angular dashboard at :7187 is themed end-to-end (Darcula + 7 other palettes, per-element drop shadows). The qBittorrent WebUI proxied at :7186 is qBittorrent’s own code — it ignores our design system entirely. Our users see two different-looking apps.

Goal. Any theme change made in the Angular dashboard must immediately propagate to the qBittorrent WebUI (and any future app we proxy). No user action required. Persisted. Works across page reloads and browser tabs.

## Architecture

┌──────────────────────────┐       ┌──────────────────────────┐
 │  Angular dashboard :7187 │       │ qBittorrent WebUI :7186  │
 │  ThemeService            │       │ (qBittorrent's own HTML) │
 │  localStorage + signals  │       │                          │
 └───────────┬──────────────┘       └──────────┬───────────────┘
             │                                 │
             ▼                                 ▼
         GET/PUT /api/v1/theme          GET /__qbit_theme__/skin.css
         SSE /api/v1/theme/stream      GET /__qbit_theme__/bootstrap.js
             │                                 │
             └──────────┬──────────────────────┘
                        ▼
              Merge service (shared state)
              + download-proxy HTML injector

## Four-phase plan

### Phase A — shared theme state (backend)

Add to download-proxy/src/api/routes.py:

- GET  /api/v1/theme → {paletteId, mode, updatedAt}

- PUT  /api/v1/theme body {paletteId, mode} → 200 {paletteId, mode, updatedAt}

- GET  /api/v1/theme/stream → SSE, emits theme event on every PUT

Persist to config/merge-service/theme.json (gitignored). Validate paletteId against the catalog list (ported to a backend constant), mode ∈ {light, dark}.

### Phase B — Angular ThemeService sync

frontend/src/app/services/theme.service.ts:

- On construct: if localStorage empty, GET /api/v1/theme; seed signals from server; else push local → server to claim the state.

- setPalette/setMode/toggleMode → debounced PUT /api/v1/theme.

- Subscribe to /api/v1/theme/stream; when the server’s updatedAt is newer than our last write, adopt the server state (tab-to-tab

  - WebUI-to-dashboard sync).

### Phase C — qBittorrent WebUI injection (plugins/download_proxy.py)

The legacy HTTP proxy at :7186 already rewrites select routes. Extend proxy_to_qbittorrent so that responses with Content-Type: text/html have this injected immediately before </head>:

<link rel="stylesheet" href="/__qbit_theme__/skin.css">
<script src="/__qbit_theme__/bootstrap.js" defer></script>

Handle two new proxy-local routes (not forwarded to qBittorrent):

- GET /__qbit_theme__/skin.css — CSS bridge. Declares every --color-* variable on :root with sensible fallbacks, then overrides qBittorrent’s top-level selectors: body, #desktop, #mainWindowTabs, .filterTitle, .sidebar, .scrollbar, dialog, button/hover states, tables.

- GET /__qbit_theme__/bootstrap.js — JS bridge. On load:

  - fetch('/api/v1/theme') via the merge service (CORS: we add the :7186 origin to the allow-list).

  - Apply returned tokens to document.documentElement.style (same shape as Angular ThemeService).

  - Open EventSource('/api/v1/theme/stream') and re-apply on every event so live dashboard palette swaps are mirrored.

The download-proxy needs to know where the merge service is; env MERGE_SERVICE_URL (default http://localhost:7187).

### Phase D — tests (no false positives)

- Unit — theme state endpoint (tests/unit/merge_service/test_theme_endpoint.py)

  - GET returns default {paletteId: 'darcula', mode: 'dark'} on first call

  - PUT persists; GET reflects

  - PUT rejects unknown paletteId with 422

  - PUT rejects mode ∉ {light, dark} with 422

- Unit — SSE emission (tests/unit/api_layer/test_theme_stream.py)

  - Generator emits event: theme with the new payload within one poll cycle of a PUT.

- Unit — HTML injection (tests/unit/test_webui_theme_injector.py)

  - Given qBittorrent-shaped HTML, inject before </head>; output contains both new tags exactly once; Content-Length rewritten.

  - Idempotent: calling the injector twice leaves the page with only one <link> and one <script> tag for the bridge.

  - Non-HTML responses pass through unchanged.

- Contract — curling http://localhost:7186/ returns a page whose HTML contains the two bridge-asset references.

- Playwright e2e (tests/e2e/test_crossapp_theme.py) — real computed-style assertions, skipped cleanly until the stack is rebuilt + restarted:

  - Open :7187, click Nord in the dropdown.

  - Open a second page at :7186; wait up to 5 s for getComputedStyle(document.body).backgroundColor to match Nord’s bg-primary (converted from #2e3440 to rgb(46, 52, 64)).

  - Switch to Gruvbox in the dashboard; assert :7186 body colour flips to Gruvbox’s #282828 within 5 s.

  - Assert the localStorage['qbit.theme'] on :7187 AND the window.__qbitTheme side-channel on :7186 both show paletteId: gruvbox.

- Property — round-trip any palette id through PUT/GET; the server echoes the same id and it round-trips through the CSS-var name list without dropping tokens.

## Final verification checklist

- 794 Python tests still green + the new suites (expected +~15)

- 246 frontend tests still green (+ cross-app sync spec if any)

- Rebuilt Angular bundle + restarted qbittorrent-proxy

- curl :7186/ contains /__qbit_theme__/skin.css + /__qbit_theme__/bootstrap.js

- Playwright e2e passes (not skipped) — real palette swap on both ports

- Commits + pushes to origin + github + upstream

## Rollback

If anything in this phase breaks qBittorrent WebUI functionality, set env DISABLE_THEME_INJECTION=1 and restart the proxy — the injector becomes a passthrough. Documented in docs/TOKENS_AND_KEYS.md §7.

## Outcome (shipped 2026-04-19)

Landed in four commits on main:

- feat(backend): shared theme state + /api/v1/theme SSE for cross-app sync

- feat(proxy): inject theme CSS+JS into qBittorrent WebUI at :7186

- feat(frontend): ThemeService syncs to backend + subscribes to SSE

- fix(proxy): decompress gzip + relax CSP connect-src for theme bridge

Two live-debug discoveries that the plan had not anticipated:

- gzip — qBittorrent returns Content-Encoding: gzip when the browser sends Accept-Encoding: gzip. The injector mutates bytes in place, so it needed to decompress first and strip the encoding on the way back out.

- CSP — qBittorrent’s Content-Security-Policy ships without a connect-src directive; browsers then enforce default-src 'self', blocking the bridge’s fetch('/api/v1/theme') + EventSource(...) calls cross-origin. The proxy now rewrites the CSP header to add connect-src with the merge-service origin.

Verification (2026-04-19 @ main):

- 837 Python tests green (tests/unit tests/e2e tests/contract tests/property tests/memory tests/concurrency tests/observability).

- 255 frontend tests green (npx ng test --watch=false).

- The Playwright e2e passed — not skipped. Real palette swap on both :7187 and :7186, verified via getComputedStyle(...) on the proxied WebUI + the window.__qbitTheme side-channel.