# Governance & Constitution Compliance Audit — Round 2 — 2026-08-08

Revision: 6 Last modified: 2026-08-09T12:54:30Z Status: active Scope: Live re-verification of every item in docs/GOVERNANCE_AUDIT_2026-08-07.md (GA-01..27) and docs/REMAINING_WORK_PLAN.md (RW-01..21) against the current tree, PLUS a fresh gap scan of domains neither document covered, PLUS forensics on two anonymous “Auto-commit” commits that landed between the two audits. Assembled from 3 parallel read-only subagent audits + direct verification, 2026-08-08. No file was modified by this audit. Every finding cites file:line or real command output (§11.4.6 — no guessing).

Baseline: HEAD 743097a on main. GA-audit baseline was 0d05ec1; three more commits landed since, two of them more bare Auto-commit commits (9c8f684, 743097a) produced during this very investigation. Root cause narrowed (2026-08-08, systematic-debugging pass) — see RD2-00 Update.

Rev-6 addendum (2026-08-09T12:54:30Z) — RD2-22 + RD2-23 CLOSED, live-verified: - RD2-22 (P0 auth gap) — CLOSED. Live curl-verify completed on the running qbittorrent-proxy container for both routes, in both states (default-open per §11.4.122, and hardened once BOBA_API_TOKEN is configured): - Default (env unset, no auth header): PATCH /api/v1/schedules/{id} → HTTP 404 ({"detail":"Schedule not found"} — reached the handler, never 401/500); PUT /api/v1/theme → HTTP 200 (theme persisted and echoed back). Confirms the §11.4.122 no-auth default is preserved. - Hardened (.env backed up to .env.rd2-23-backup, BOBA_API_TOKEN set, ./start.sh --recreate, container healthy ~65s later): PATCH .../schedules/{id} — no token → 401; wrong Authorization: Bearer token → 401; correct token → 404 (auth passed, schedule genuinely absent). PUT /theme — no token → 401; wrong token → 401; correct token via X-Boba-Token → 200 ({"paletteId":"nord","mode":"light","updatedAt":"2026-08-09T12:51:11.665275+00:00"}). All 6 assertions matched expectations exactly; one transient client-side timeout (curl exit 28, host under concurrent-agent load — podman stats showed the container briefly at 104% CPU, uptime load average 14+) was retried successfully, not a defect. - Restoration verified: .env restored from the backup (diff before restore showed only the BOBA_API_TOKEN line differed), ./start.sh --recreate re-run, container healthy, then re-confirmed default-open: PUT /theme (no token) → 200, PATCH /schedules/{id} (no token) → 404 — the default no-auth contract is back in effect, BOBA_API_TOKEN back to its original commented-out line. - Full tests/contract/+tests/unit/ regression sweep from the prior session remains a background concern tracked separately (RD2-00-class interruption); the RD2-22 fix itself is now source+test+artifact+runtime verified per §11.4.108 and is CLOSED. - RD2-23 (P1, §11.4.135 regression guard + HelixQA Challenge) — CLOSED. Regression guard: tests/security/test_hooks_schedules_auth.py’s existing TestMutatingRoutesTokenGate (already parametrized over both routes since the RD2-22 GREEN commit) IS the standing guard — no duplicate test authored. §11.4.115 polarity-switch proof captured this session: with Depends(require_api_token) commented out of scheduler.py::update_schedule and routes.py::put_theme, python -m pytest tests/security/test_hooks_schedules_auth.py -k "PATCH   or PUT" → 4 failed, 4 passed (test_no_token_is_401_when_token_set and test_wrong_token_is_401_when_token_set RED for both routes, each “expected 401 … got 200” — the right reason, auth bypassed). Restoring the Depends(...) calls returned the full suite to 31 passed with zero source diff against the fixed code. HelixQA Challenge bank: added BOBA-PRX-009 (PATCH /api/v1/schedules/{id}) and BOBA-PRX-010 (PUT /api/v1/theme) to submodules/helixqa/banks/boba-download-proxy.yaml, following the existing BOBA-PRX-NNN schema, each exercising both the default-open and hardened states plus wrong-token rejection against the real running stack (not mocked); the exact curl commands in the bank’s steps[] were the same commands live-verified above. - RD2-00 Update 2 (2026-08-08, confirmed): root cause is a second live session, not a rogue process. A parallel Claude session (Opus 5, same +0500 host) independently landed constitution commit 177f2b0 (new anchor §11.4.238) while this session was mid-edit on the identical anchor number — a live, observed collision, resolved per §11.4.227(B) by deferring to the already-published version (this session’s unpublished duplicate was never pushed anywhere, confirmed via git branch -r --contains across all 8 remotes before discarding). This downgrades RD2-00’s severity band: the mechanism is not an unidentified external actor, it is (most likely) the operator’s own second session/device, still bypassing per-commit TDD/review discipline on ITS side, but not a security-incident-class unknown. RD2-10..13 remain open (still needs a proper commit/review discipline on whichever session produces these) but the URGENCY is now P1, not P0. - RD2-40 [P0]: §11.4.238 compliance — MECHANISM STOOD UP AND EXERCISED, 2026-08-08. docs/QA_DISCOVERY_LEDGER.md created with the discovery-channel schema, seeded with 4 real entries from this session’s own findings (RD2-22, RD2-41a, RD2-41b, BOB-008), each with a real coverage-escape audit citing the specific missing/blind check, and 3 of the 4 already closed with a genuine new automated check carrying real RED→GREEN evidence (the 4th, BOB-008’s diff-check gap, was closed in the same session — see below). CLAUDE.md Critical Constraints now points at the ledger + states the discovery-channel-split mandate. Closed-loop example fully exercised end-to-end: scripts/pre_build_verification.sh invariant 17 extended to run workable-items diff (not just validate) — RED-captured via tests/unit/test_pre_build_workable_items_diff_check.sh’s §1.1 paired mutation (desynced docs/Issues.md correctly triggers a diff-specific FAIL, distinguished from the pre-existing unrelated BOB-009/010 validate issue so the test isn’t a tautology), GREEN after the fix. Honest boundary, stated explicitly (§11.4.6), not silently closed: full retroactive audit of every one of the ~50 GA-NN/RD2-NN findings in this document (each needs its own escape-audit entry) was NOT attempted — the ledger is honest that it starts now (100% out-of-band in its own tracked split table) rather than backfilling a false complete history. BOB-009/BOB-010’s evidence_path gap remains open (no workable-items subcommand exists to fix a historical closure’s evidence_path — see Root Cause 2 / RD2-19) and is NOT yet caught by any automated check (it’s a validate-internal issue already surfaced by validate itself, so technically already “automated-caught” going forward, just not yet fixable via the tool). Priority: downgraded from P0-blocking to P1-ongoing — the zero-grace-period clause is about the MECHANISM existing and being applied to NEW findings going forward, which is now true; the remaining work (retroactive audit of historical findings, closing BOB-009/010) is incremental, not a release blocker in itself. - NEW — RD2-41 [P1]: scripts/docs_chain.sh (FIXED this session) and scripts/pre_build_verification.sh invariant 17 (FIXED this session) both hardcoded a non-existent bin/workable-items path, silently no-op’ing/skipping their DB-export and DB-validate steps on every run — root-caused and fixed via the same resolution chain already proven in constitution/scripts/reporting/report_item.sh (env override → committed constitution copy → on-demand go build). Regression guards: tests/unit/test_docs_chain_binary_resolution.sh (RED→GREEN verified) + tests/unit/test_pre_build_workable_items_invariant.sh (RED→GREEN verified). A SEPARATE, still-open defect surfaced while fixing this: pre_build_verification.sh’s earlier “pre-code-review” mutation-marker scan aborts the ENTIRE script (exit 1) before invariant 17 is ever reached, on carrier false-positives — legitimate constitution/**/*_mutation_test.sh + *_test.go files that intentionally contain the literal strings MUTATED/# MUTATION as part of their OWN §1.1 testing logic (verified 36 hits, all under constitution/scripts/{gates,   multitrack,workable-items}/, all self-referential test/gate files, none genuine residue) — the exact §11.4.201 carrier-false-positive class already found twice this session (GA-24’s guard-forbidden-commands.sh on constitution/docs/scripts/guard-forbidden-commands.md, and this session’s own “sudo”-substring block on an unrelated echo string). Practical impact: the ENTIRE pre-build gate has not completed a full run for as long as this false-positive has been live** — no invariant past the mutation-marker check (including the just-fixed 17 and 18) has been genuinely enforced. Not fixed this session (real scope-creep risk after already fixing two root causes) — needs the marker-scanner to exclude self-referential test/gate files (or use a more structural check than a bare substring match), matching the fix direction already scoped for GA-24/RD2-01. Priority: P1, arguably should be P0 given it silently defeats the entire pre-build gate — flagged for the next work session.

## RD2-00 — CRITICAL: unattributed, unreviewed “Auto-commit” mechanism actively pushing to main

This is the single most urgent finding in this document — more urgent than any individual security gap below, because it is an ACTIVE, ONGOING process, not a static defect.

- Evidence: Three commits at HEAD carry the bare message “Auto-commit” with no body, no ticket reference, no TDD trail: 54e313f (26 files, 2026-08-08T11:18:51+03:00), 9c8f684 (6 files, 2026-08-08T16:18:21+05:00), 743097a (2 files, 2026-08-08T16:25:52+05:00). The latter two landed while this audit was in progress — confirmed by re-running git log mid-investigation and finding new commits that were not present at session start.

- Source unidentified, ruled out exhaustively: no crontab entry (crontab -l → none), no systemd user/system timer or service referencing boba/commit/auto, no running process on this host (ps -ef) matching a commit loop, no script anywhere in the tree (grep -rn "Auto-commit" across .sh/.py/.js/.ts) that emits that literal string, no core.hooksPath configured, no PostToolUse/Stop hook in .claude/settings.json (only a PreToolUse guard). The timezone on the two newest commits (+0500) does not match this host’s own current timezone (+0300 MSK, hostname nezha) — proving the commits originate from a different host or session with push access to the same GitHub remotes, not this machine. Per §11.4.6, this is recorded as UNKNOWN — external source, not reproducible from this host, not guessed at.

- RD2-00 Update (2026-08-08, systematic-debugging root-cause pass): git reflog on this host proves 9c8f684 and 743097a were never committed here — they arrived via HEAD@{2026-08-08 14:26:30 +0300}: pull: Fast-forward, i.e. authored + pushed on the +0500 host, then simply fast-forwarded into this clone by an ordinary git pull. CronList confirms zero scheduled cloud agents visible to this session. Critically, the reflog also shows this project already has an established, named cross-host sync pattern from 2026-06-28: 55b8671/cdb555f — pull --rebase origin main (start/finish) wrapping commits explicitly titled "sync: post-rsync commit 20260628" and "sync: auto-commit before cross-host sync 20260628". The bare "Auto-commit" commits are almost certainly the same mechanism (rsync between this host and a second machine — CONTINUATION.md’s own Session-13 notes reference a macOS host mounting /Volumes/T7), just invoked with a less-descriptive commit message than the June instance. This narrows RD2-00 from “unknown process” to “a known-but-under-labeled operational sync script running on a second host this session cannot reach or inspect.” Root cause is now at the boundary of what’s discoverable without operator input: which second host, is the sync script itself intentional-but-needs-a-real-message-and-review-gate, or is it a leftover/misconfigured job that should be retired. Surfaced as OPERATOR-DECISION, not auto-executed — the operator knows which other machine(s) hold push credentials to this repo; this session does not and should not guess (§11.4.6/§11.4.101).

- Why this is severity-critical regardless of source: every commit produced by this mechanism bypasses §2 (mandated commit wrapper, never raw git commit), §11.4.43 (TDD-fix discipline), §11.4.92 (5-pass evaluation), §11.4.125/§11.4.142/§11.4.194/§11.4.209 (mandatory independent Fable-xhigh code review before any commit — no exception, ever), and §11.4.234 (dedicated hook-validation script). It has already, in substance, silently applied fixes for GA-18, GA-21, GA-22, GA-25, GA-26, GA-27 (all verified correct in outcome — see below) alongside a docs/workable_items.db binary rewrite with no corresponding docs/Issues.md/Fixed.md update (a live §11.4.106(F) write-seam violation — see RD2-38). A mechanism that is usually correct is not evidence it is safe: the next unreviewed auto-commit could just as easily push a broken security change, a corrupted DB, or a secret.

- Fix: (1) OPERATOR: confirm which second host runs the rsync/sync job identified in the Update above, and whether it is the intended, sanctioned mechanism (in which case: give it a descriptive commit message matching the June precedent, and — since it already has push access — wire it through the §11.4.234-mandated dedicated commit/push script with real validation stages instead of a raw git add -A && commit && push) or a stale/misconfigured job that should be retired; (2) until resolved, treat every future bare “Auto-commit” commit as an incident — do not assume its contents are safe without the same live re-verification this document performed.

- Priority: P0 — investigate before anything else in this plan, independent of severity ranking below, because it can silently invalidate any other item’s “done” status at any moment.

## Part A — Corrections to GOVERNANCE_AUDIT_2026-08-07.md (GA-01..27), live-reverified 2026-08-08

Verdict legend: DONE (fully closed, live-evidenced) · DONE-BUT-PROCESS-VIOLATION (outcome correct, but landed via RD2-00’s anonymous mechanism with zero TDD/review trail — the code is fine, the governance is not, and both need separate remediation) · PARTIAL · NOT-DONE · OPERATOR-DECISION-STILL-OPEN.

### Toolchain (GA-01..03)

- GA-01 (python venv/toolchain) — DONE. .venv/ now exists (created 2026-08-08T00:09, pinned interpreter). Live-verified: .venv/bin/python -m pytest tests/unit/ --co -q → 4340 tests collected in 5.21s, zero collection errors (previously crashed with ModuleNotFoundError: rpds.rpds). Toolchain genuinely unblocked. (A full run, not just collection, is still owed — fold into RD2-34.)

- GA-02 (frontend Vitest) — DONE. frontend/node_modules reinstalled (368 entries, 365M, mtime 2026-08-08). @angular/core@21.2.9, vitest@4.1.8 both match declared ranges.

- GA-03 (extension Vitest) — DONE. extension/node_modules now populated (was completely absent at audit time).

### Governance/tracking seam (GA-04..10)

- GA-04 (CONTINUATION.md staleness) — NOT-DONE. Still Revision: 19, Last modified: 2026-06-16T23:55:00Z, “Session 14” — now ~53 days / 24+ commits behind HEAD, one commit worse than when the first audit found it. Every commit since (including the RD2-00 auto-commits) is unreflected.

- GA-05 (Lava porting items untracked) — NOT-DONE. grep -in "lava\|BOB-06[4-7]" docs/Issues.md docs/Fixed.md → zero hits. Still no tracked workable item for the four implemented-in-code Lava findings.

- GA-06 (PORTING-FROM-LAVA.md revision header) — DONE. **Revision:** 1 / **Last modified:** 2026-07-01T16:18:43Z present (predates this round; the original audit’s citation was already stale by the time it was read, or this landed between the two audits — either way, the header requirement is now satisfied).

- GA-07 (README doc-link section) — DONE (structure), row-completeness unverified. ### Tracked-Items + Status Documents heading now exists at README.md:112 (added in 54e313f, +25 lines). Not independently re-verified this round whether every mandated doc (CONTINUATION.md, Issues.md, Fixed.md, PORTING-FROM-LAVA.md, both new GA/RD2 audit docs, every Status.md/Status_Summary.md pair) actually has a row — fold a completeness check into RD2-35.

- GA-08 (browser_extension Status.md staleness) — NOT-DONE. No evidence found that this file changed; not touched by any commit since the original audit.

- GA-09 (workable_items.db BOB-008 operator_block_details row) — DONE. Re-ran workable-items validate --db docs/workable_items.db — BOB-008 no longer appears in the violation list (only BOB-009/BOB-010, a different, newly-surfaced defect — see RD2-19).

- GA-10 (no top-level v1.0.0 readiness ledger) — NOT-DONE. Only docs/RELEASE_READINESS_20260616.html/.md/.pdf (dated point-in-time snapshot) and the extension’s own ledger exist; no top-level proxy/merge-service ledger created.

### Security corrections (GA-11..13) — plus original RW-01/03/04 P0 re-verification

- RW-01 (hooks endpoint auth + sandboxing) — DONE, confirmed independently this round. download-proxy/src/api/hooks.py:112,168 — both create_hook/delete_hook carry Depends(require_api_token). Real, attributed fix commit 37a8c45 (“fix(security): P0 hardening — SSRF block, hook sandbox, consistent auth, Go CORS”) predates both audits — this was done properly, with a real commit message, not via RD2-00.

- RW-03 (SSRF guard) — DONE, confirmed independently this round. download-proxy/src/api/routes.py:997-1039 — real ipaddress.ip_address(...).is_private / is_loopback checks covering RFC-1918/loopback/link-local/169.254.169.254, same 37a8c45 commit.

  - Multi-word query note: not audited further; SSRF guard’s presence and correctness should still get a dedicated live-container probe as part of RD2-34 (source-confirmed only).

- RW-04 (magnet auth / Go CORS / Jackett admin) — DONE (magnet + CORS), Jackett admin unverified. /magnet route (routes.py:1368-1371) carries Depends(require_api_token). qBitTorrent-go/internal/middleware/cors.go has a real allowlist mechanism explicitly commented “RW-04 fix” (never emits * + credentials). Jackett AdminPassword_set value in config/jackett/Jackett/ServerConfig.json not read this round — fold into RD2-34.

- GA-11 (PATCH schedules / PUT theme still unauthenticated) — NOT-DONE. Real, live P0 security gap, unchanged since the first audit. download-proxy/src/api/scheduler.py:108-109 (PATCH /{schedule_id}) and download-proxy/src/api/routes.py:82-83 (PUT /theme) both have zero Depends(require_api_token) — confirmed by direct reading, contrasted against sibling routes in the same files that DO have it. tests/security/test_hooks_schedules_auth.py:195-200’s _MUTATING enumeration is unchanged (still only 4 entries, missing both). Neither RD2-00 auto-commit touched these files.

- GA-12 (rutracker ReDoS deployed) — DONE (source), runtime unverified. plugins/rutracker.py:140 confirmed {0,512}/{0,256}-bounded. No live container stack running on this host at investigation time (podman ps shows only unrelated containers) — deploy-and-verify step still owed (RD2-34).

- GA-13 (nnmclub SKIP-on-404 fallback) — NOT-DONE. tests/e2e/test_live_stack_evidence.py:265 still contains the skip. Unchanged.

### Test-type integrity (GA-14..18)

- GA-14 (tests/integration/test_merge_api.py mocks SearchOrchestrator) — NOT-DONE. 12× @patch("api.routes._get_orchestrator") still present; no real-service sibling added.

- GA-15 (tests/e2e/test_full_pipeline.py mocks SearchOrchestrator) — NOT-DONE. Same pattern, unchanged.

- GA-16 (tests/contract/test_tracker_stats_contract.py mocks SearchOrchestrator) — NOT-DONE. Same pattern, unchanged.

- GA-17 (#legacy-untriaged tags never triaged) — CLOSED 2026-08-09 (RD2-33). All 14 sites individually triaged with git-history evidence; see RD2-33’s Closed note under “Ungrouped remaining items” for the full per-site table.

- GA-18 (7 dead jackett-autoconfig test bodies) — DONE-BUT-PROCESS-VIOLATION. All correctly removed (one file deleted entirely, three others’ skip-only bodies stripped, replacement coverage pointers to the Go package preserved) — but landed anonymously inside 54e313f bundled with 25 unrelated files, not “one dedicated commit citing the git-history/migration evidence” as GA-18 explicitly demanded.

### Go parity / stress-chaos (GA-19..20)

- GA-19 (Go --profile go parity) — OPERATOR-DECISION-STILL-OPEN. Confirmed unchanged: zero time.Ticker anywhere in qBitTorrent-go, no enricher package, zero exec.Command fan-out. Surfaced only, not auto-executed, per §11.4.66.

- GA-20 (RW-14/15/16 stress/chaos) — NOT-DONE / PARTIAL. No test_tracker_fetch_stress_chaos.py or test_scheduler_hooks_sse_stress_chaos.py exists. tests/stress/ has 9 real files but none covers the download-proxy tracker-fetch-with-cookie path or the Go scheduler+hooks+SSE-broker triangle (grep -rl "sse_broker\|SSEBroker\|hooks" tests/stress/*.py → zero hits). jackett_db_test.go:440-500 remains concurrency-only, no fault injection, predates the RW plan (commit 8936545, unchanged since).

### Challenges/HelixQA + CONST-033 + gate scoping + Hard Stop #3 (GA-21..27)

- GA-21 (jackett_autoconfig_clean_slate.sh retired endpoint) — DONE-BUT-PROCESS-VIOLATION. challenges/scripts/jackett_autoconfig_clean_slate.sh now correctly polls the Go :7189 /api/v1/jackett/autoconfig/runs API with a header comment citing “GA-21, 2026-08-08”. Landed inside the anonymous 54e313f.

- GA-22 (HelixQA bank dangling symlinks) — DONE-BUT-PROCESS-VIOLATION. All 6 challenges/helixqa-banks/*.yaml are now relative symlinks (../../submodules/helixqa/banks/…) and every one resolves. Same anonymous commit.

- GA-23 (HelixQA bank hardcoded /Volumes/T7/...) — NOT-DONE. grep -rn "/Volumes/T7" submodules/helixqa/banks/*.yaml → still 20 hits. Neither auto-commit touched this submodule’s content.

- GA-24 (no_suspend_calls_challenge.sh carrier false-positive) — PARTIAL, and a NEW instance of the same defect class was introduced in the same commit that fixed the old one. scripts/host-power-management/check-no-suspend-calls.sh:65 now excludes constitution/docs/scripts/guard-forbidden-commands.md (fixed, correctly). But the live script still FAILs today: docs/incidents/2026-08-07-const033-poweroff-signal-triage.md (a NEW file added in the SAME 54e313f commit) quotes forbidden power-management verbs in its own prose (lines 106-108, 178-179) and is not in EXCLUDE_PATHS — a fresh carrier false-positive on a file that did not exist when the original exclusion list was written. This session independently reproduced the SAME false-positive class firsthand (see RD2-01 below) — this is not a one-off, it is a structural weakness in the guard’s substring-matching approach.

- GA-25 (CONST-033 real-signal triage) — DONE-BUT-PROCESS-VIOLATION (content excellent). docs/incidents/2026-08-07-const033-poweroff-signal-triage.md (230 lines) fully satisfies the mandated triage sequence (uptime cross-check, kernel suspend-signal grep, OOM-kill grep, both CONST-033 challenges re-run with real output pasted, root-cause identified as a genuine orderly human-initiated poweroff — correctly ruled NOT a CONST-033 violation). Content quality is not in question; only the anonymous-commit process is.

- GA-26 (ruff sweeping submodules/containers/) — DONE-BUT-PROCESS-VIOLATION. pyproject.toml:89 now has extend-exclude = ["submodules", "constitution", ".worktrees", ".venv"]. Live-verified: ruff check . → “All checks passed!” — 0 violations, confirmed true boba-only count.

- GA-27 (Hard Stop #3 — start.sh subcommands) — DONE-BUT-PROCESS-VIOLATION, and untested. start.sh’s reload_python() (lines 697-717), reload_plugins() (726-741), and recreate_stack() (750-763) are real, non-stub implementations exactly matching CLAUDE.md’s documented behaviour (clear __pycache__ via exec + restart; restart-only with an explicit “run install-plugin.sh first” warning; real down && up). bash -n start.sh is syntax-clean. But grep -rln "reload_python\|reload_plugins\|recreate_stack" tests/ challenges/ → zero hits — shipped with no test-first coverage at all, a direct §11.4.224 violation on top of the commit-hygiene one.

## Part B — Fresh gap scan (domains not covered by GA-01..27 or RW-01..21)

### RD2-01 — The project’s own guard-forbidden-commands.sh hook has a live, reproducible

substring carrier false-positive (self-demonstrated this session)

- Evidence: during this investigation, the command echo "=== systemd system-level (may need no sudo for list) ===" was blocked by the PreToolUse hook with BLOCKED — §6.U no-sudo, because the guard does a substring match for sudo against the ENTIRE command line, including inside an unrelated echo string (“need no sudo for list”). This is the exact §11.4.201 carrier-false-positive class GA-24 already documented for a different file — now independently reproduced live, proving it is a structural pattern in the guard’s matching approach, not a one-off content gap.

- Fix: the guard needs word-boundary / shell-token-aware matching (or restrict the sudo/su check to actual command-invocation position) rather than an unanchored substring grep across the whole line, mirroring the fix direction already scoped for GA-24 (EXCLUDE_PATHS is a band-aid per-file; the root cause is the matching strategy itself).

- Priority: P2 (annoying, self-correcting via retry, but a real false-positive class that will keep recurring on new content).

### RD2-02 — docker-compose.quality.yml: 8/8 services violate the project’s own mandatory

container-hygiene corollary

- Evidence: CLAUDE.md’s CONST-033 Operational Note states, verbatim: “Container hygiene corollary (mandatory for every new compose service): mem_limit, pids_limit, and oom_score_adj: 500.” docker-compose.yml’s 5 services all correctly carry all three fields (verified). docker-compose.quality.yml’s 8 services (sonarqube, sonar-db, snyk, semgrep, trivy, gitleaks, prometheus, grafana) have zero of the three fields on any service — including two restart: unless-stopped long-running services (sonarqube JVM, sonar-db postgres, prometheus, grafana) that could consume unbounded host memory under pressure, precisely the failure mode CONST-033 exists to prevent.

- Fix: add mem_limit/pids_limit/oom_score_adj: 500 to every service in docker-compose.quality.yml, sized appropriately per service (JVM/postgres need more headroom than the scanner CLIs).

- Priority: P1 (mitigated only by this file being profile-gated, not started by default — still a real host-safety gap the moment an operator runs the quality stack).

- Closed (2026-08-09, RD2-35): all 8 services (sonarqube, sonar-db, snyk, semgrep, trivy, gitleaks, prometheus, grafana) now carry mem_limit/pids_limit/ oom_score_adj: 500, following the boba-jackett reference pattern in docker-compose.yml. Sized per-service by real workload (not one cargo-culted value): sonarqube 4g/1024 (bundled JVM + embedded Elasticsearch + compute engine, the heaviest service — SonarQube’s own docs recommend >=2 GiB); sonar-db 1g/256 (single-tenant postgres); semgrep 2g/512 (full-repo AST matching across many rules — the heaviest one-shot scanner); snyk/trivy/prometheus 1g/256 each; gitleaks 512m/128 (lightest — regex-only secret scan); grafana 512m/256 (dashboard UI, no local TSDB). docker-compose.yml (the live product stack) was NOT touched. Verified valid with podman-compose -f docker-compose.quality.yml config (with every profile enabled) — all 8 services resolve cleanly with the three fields present; docker-compose.yml’s own boba-jackett service, network topology, and running containers were unaffected (no live-stack coordination needed, per this file’s profiles:-gated, not-started-by-default design).

### RD2-03 — docs/workable_items.db: machine-caught SSoT integrity violations + 90% of closures

have zero audit trail

- Evidence: constitution/scripts/workable-items/bin/workable-items validate --db docs/workable_items.db exits 1 with 2 real violations: BOB-009 and BOB-010 both have a closure evidence_path that “does not resolve (narrative or multi-value text in a single-path field)”. Beyond the tool’s own catch, a direct SQL sweep shows 56 of 62 closed items (90%) have zero rows in item_history and all 62 closed items have empty closure_criteria and commit_ref columns — the constitution names this DB the authoritative SSoT for closure audit trails (§11.4.93/§11.4.148(D4)/§11.4.226), but the trail exists only in git history for the overwhelming majority of items, not in the DB itself.

- Fix: (1) fix BOB-009/BOB-010’s evidence_path values via the workable-items tool’s proper update path (never raw SQL); (2) for the 56 audit-trail-empty closures, backfill item_history rows from git log where recoverable, and explicitly mark genuinely-unrecoverable ones (§11.4.6 — UNKNOWN rather than fabricated); (3) wire the docs_chain sync (see RD2-04) so future closures never land without a trail.

- Priority: P1.

### RD2-04 — docs/workable_items.db and docs/Issues.md/Fixed.md have drifted

- Evidence: workable-items diff --db docs/workable_items.db --issues docs/Issues.md --fixed docs/Fixed.md → ~ BOB-008 body differs (md=703 bytes db=576 bytes). Root cause: 54e313f rewrote the DB (file grew 135168→229376 bytes, two new BOB-008 item_history rows dated 2026-08-08) but did not touch docs/Issues.md/Fixed.md in the same commit — a live §11.4.106(F) write-seam violation (the mandated commit-time doc/DB sync hook did not fire, or doesn’t exist).

- Fix: reconcile BOB-008’s body between DB and MD via the workable-items tool (sync or md-to-db/db-to-md as appropriate — determine which side is authoritative for this specific drift), then verify/wire the commit-seam sync hook per §11.4.106(F) so this class of drift is prevented mechanically, not just fixed once.

- Priority: P1 (composes directly with RD2-00 — this drift is a direct symptom of the unattributed-commit problem).

### RD2-05 — docs/TOKENS_AND_KEYS.md documents 3 non-existent env-var behaviours and omits 1 real one

- Evidence: spot-check of 6 documented “optional metadata enrichment” env vars against download-proxy/src/merge_service/enricher.py:

  - TMDB_API_KEY — real, used (enricher.py:73,165,172). Correct.

  - OMDB_API_KEY — real, used (enricher.py:72,102,135), but missing from the doc’s own § 4 table entirely despite being the first metadata source tried.

  - TVDB_API_KEY — documented, never read anywhere; TVMaze (keyless) is the actual source.

  - MUSICBRAINZ_USER_AGENT — documented with a specific default embedding the operator’s own handle; never read, and the actual MusicBrainz call (enricher.py:280) sends no User-Agent header at all. The doc describes a configuration knob that does not exist in code.

  - ANIDB_CLIENT — documented, never read (AniList GraphQL used instead, keyless).

  - OPENLIBRARY_USER_AGENT — documented, never read.

- Fix: remove the 3 fictional vars from the doc (or implement the described behaviour if it’s actually wanted — operator decision), add the missing OMDB_API_KEY row.

- Priority: P2.

- Closed (2026-08-09, RD2-37): docs/TOKENS_AND_KEYS.md § 4 table corrected. Removed TVDB_API_KEY, MUSICBRAINZ_USER_AGENT, OPENLIBRARY_USER_AGENT (confirmed zero hits: grep -rn 'TVDB\|MUSICBRAINZ_USER_AGENT\|OPENLIBRARY_USER_AGENT' download-proxy/ qBitTorrent-go/ .env.example returns nothing outside this doc; enricher.py:_lookup_tvmaze/_lookup_musicbrainz/ _lookup_openlibrary read no env var at all). Corrected ANIDB_CLIENT (no AniDB integration exists) to the real ANILIST_CLIENT_ID (enricher.py:74,225-228, .env.example:236). Added the missing OMDB_API_KEY row (enricher.py:72,102,133-135). Note: this evidence block itself names 4 never-read vars, not 3 — the “3” in the Fix line above undercounted; all 4 were corrected/removed for accuracy rather than leaving one fictional entry standing to match the stated count. Revision bumped to 2.

### RD2-06 — .trivyignore.yaml contains placeholder, non-real CVE IDs

- Evidence: two entries with literal placeholder IDs CVE-2025-XXXX-0001 / CVE-2025-XXXX-0002 that match no real vulnerability — template boilerplate never filled in. tests/unit/test_scanner_configs.py (the only covering test) validates structural well-formedness only, never that CVE IDs are real, and never enforces the expiry-date convention the file’s own header comment promises via a referenced test (tests/unit/test_scan_config.py) that does not exist anywhere in the repo under that name. A green scanner-config test is masking non-functional CVE suppressions.

- Fix: replace the placeholders with real CVE IDs (or delete the entries if they were never real), then either author the promised test_scan_config.py expiry-enforcement test or correct the header comment to stop referencing a nonexistent test.

- Priority: P2.

- Closed (2026-08-09, RD2-38): deleted both placeholder entries — no real CVE recoverable (git log --follow -- .trivyignore.yaml shows one commit e3bebb6, never touched again, no linked issue; a live trivy image python:3.12-alpine scan run in this session found zero musl-libc or busybox findings, only 5 unrelated pip CVEs — confirming the placeholders never mapped to a real, currently-detectable finding). .trivyignore.yaml now ignores: []. Authored tests/unit/test_scan_config.py (the exact promised filename) with a genuine RED→GREEN TDD cycle: run against the pre-fix file it FAILED 2/4 (missing-expiry + placeholder-CVE-id checks); after the fix all 4 PASS; a temporary backdated entry (expires: 2020-01-01) was then injected to prove the expiry check independently FAILs, then removed and reconfirmed GREEN (4/4). Also corrected the two other dangling promises of a differently-named nonexistent test (.trivyignore’s header comment, docs/SECURITY.md § Waiver policy which had promised tests/unit/test_scan_waivers_have_expiry.py) to point at the real, now-existing tests/unit/test_scan_config.py. docs/SECURITY.md revision bumped to 2.

### RD2-07 — DDoS-class testing is fully absent from the mandated test-type matrix

- Evidence: tests/ has 18 subdirectories covering unit/integration/e2e/security/chaos/ stress/performance/benchmark/UI (13 of the constitution’s ~14 mandated categories present). tests/load/locustfile.py covers throughput/scale only. No file anywhere mentions DDoS, flood, or attack-resilience testing — a distinct mandated category per §11.4.27, and not legitimately N/A given this is an internet-facing FastAPI/Gin service with public HTTP endpoints reachable over a LAN tunnel.

- Fix: author tests/ddos/ (or extend tests/load/) with rate-limit-enforcement, malformed-request-flood, and resource-exhaustion-under-attack coverage for the exposed download-proxy/merge-service endpoints.

- Priority: P2.

### RD2-08 — docs/features/Status.md and docs/codegraph/Status.md are stale (same root cause

as GA-04/GA-08, different files, not previously tracked)

- Evidence: docs/features/Status.md — Revision: 7, Last modified: 2026-06-16T23:30:00Z — same ~2-month staleness class as CONTINUATION.md. docs/codegraph/Status.md — Revision: 1, 2026-06-06T14:40:00Z — even further behind.

- Fix: fold into the same remediation pass as GA-04/GA-08 (RD2-35) since they share the exact root cause: the doc-sync mechanism was not invoked after the recent commit wave.

- Priority: P1 (same class as the already-P0-adjacent GA-04).

### RD2-09 — submodules/jackett fork 1 commit behind upstream (informational)

- Evidence: git submodule status + fetch shows submodules/jackett 1 commit behind origin/master (e12342eb4, a trivial false-positive fix). All other submodules (constitution, challenges, containers, helixqa) are exactly at their upstream tip.

- Fix: bump when convenient; not blocking anything.

- Priority: P3.

## Part C — Merged, root-cause-grouped remediation plan

The 40+ individual findings above cluster into 6 root causes. Fixing the root cause closes multiple line items at once; fixing symptoms one-by-one (as the anonymous auto-commits partially did) does not.

### Root Cause 1 — An unreviewed, unattributed commit mechanism is bypassing every governance gate

Closes: RD2-00 (and prevents recurrence of the “DONE-BUT-PROCESS-VIOLATION” pattern across GA-18/21/22/25/26/27).

- RD2-10 [P0, OPERATOR-DECISION] Root-caused as far as this host allows (see RD2-00 Update): reflog proves the two newest commits arrived via plain pull: Fast-forward from a +0500 host, matching this project’s own established 2026-06-28 cross-host rsync-sync pattern (cdb555f/55b8671). Needs operator input to go further — which second host runs it, and is it the intended mechanism (just needs a real message + review gate) or a stale job to retire. Not auto-executed (§11.4.6/§11.4.101 — this session cannot inspect or guess at a host it has no access to).

- RD2-11 [P0] Once identified: either wire it through a real §11.4.234 dedicated commit/push script (with the hook-validation stages this project already has via .claude/settings.json’s PreToolUse guard, extended to a real pre-commit content check) or shut it down if it serves no purpose.

- RD2-12 [P1] Retroactively give proper, attributed, reviewed commit messages / history notes to the technically-correct changes it already made (GA-18, GA-21, GA-22, GA-25, GA-26, GA-27) — this can be a documentation/changelog note rather than a history rewrite (§11.4.113 — never rewrite published history), citing the git-history evidence per §11.4.124’s investigate-before-attribute pattern.

- RD2-13 [P1] Retroactively run the mandatory independent Fable-xhigh code review (§11.4.125/§11.4.142/§11.4.209) against the substantive diffs it introduced (start.sh’s three new functions especially, since they have zero test coverage — see Root Cause 4) — even though the changes already landed, a post-hoc review closes the governance gap and will surface RD2-27 (GA-27’s missing tests) if not already caught.

Verification: no new bare “Auto-commit” commit lands after RD2-11; git log audited weekly until confirmed stable; the retroactive review (RD2-13) produces either a clean GO or a remediation item for each finding.

### Root Cause 2 — The mandated tracking chain (CONTINUATION → Issues/Fixed/DB → README) has been

silently disconnected since 2026-06-16 Closes: GA-04, GA-05, GA-08, GA-10, RD2-04, RD2-08, and prevents the next 53-day gap.

- RD2-14 [P0] Author a new CONTINUATION.md “Session 15” entry summarizing every substantive commit since 646b295 by theme (Cyrillic/UTF-8 fix wave, tracker/plugin fixes, egress/proxy/ Jackett feature wave, the two governance audits, RD2-00’s discovery). Update **Last commit:**/**Last modified:**/**Revision:**.

- RD2-15 [P0] Create tracked workable items (BOB-064..067, via the workable-items tool — never raw MD edits) for the four Lava-porting findings, citing implementing commits as evidence, closed as Implemented.

- RD2-16 [P1] Regenerate docs/browser_extension/Status.md, docs/features/Status.md, docs/codegraph/Status.md + their Status_Summary.md/HTML/PDF siblings (§11.4.45/§11.4.56).

- RD2-17 [P1] Reconcile BOB-008’s DB/MD body drift (RD2-04) via the workable-items tool.

- RD2-18 [P2] Create the top-level Boba (proxy/merge-service) v1.0.0 readiness ledger (GA-10) — dedupe with the browser_extension’s existing one as the template.

- RD2-19 [P2] Fix BOB-009/BOB-010’s evidence_path values + backfill item_history audit trails for the 56 silent closures where recoverable from git log (RD2-03).

- RD2-20 [P0] Wire (or fix) the docs_chain / commit-seam sync hook per §11.4.106(F) so a docs/workable_items.db write can never again land without its MD mirror in the same commit — this is the mechanical fix that prevents Root Cause 2 from recurring, not just a one-time catch-up.

- RD2-21 [P1] Complete/verify the README Tracked-Items + Status Documents table row-completeness (GA-07’s remaining half).

Verification: workable-items diff reports zero differences; CONTINUATION.md’s Last commit matches actual HEAD; a fresh git log --oneline <last-continuation-commit>..HEAD after this pass returns empty (nothing unreflected).

### Root Cause 3 — Two real, unauthenticated mutating HTTP endpoints remain LAN-reachable

Closes: GA-11 (the last remaining piece of RW-02).

- RD2-22 [P0, TDD] — SOURCE FIX DONE, LIVE VERIFICATION STILL OWED. RED: extended tests/security/test_hooks_schedules_auth.py’s _MUTATING enumeration to include PATCH /api/v1/schedules/{id} and PUT /api/v1/theme (+ a THEME_STATE_PATH tmp-redirect in the fixture, needed so the theme store’s real /config write path didn’t mask the auth signal with an unrelated PermissionError — the RED failure had to be re-verified as “wrong status code” not “wrong exception” per TDD discipline). Confirmed 4 clean RED failures (401-expected, got 200) for the right reason. GREEN: added Depends(require_api_token) to scheduler.py’s update_schedule and routes.py’s put_theme. Root-cause wrinkle found during GREEN: require_api_token was defined at routes.py:960, after put_theme — a Depends(...) default-argument is evaluated at function-definition time, so referencing it before its definition raised NameError at import time (crashing every route in the file). Fixed at the root: moved require_api_token’s definition to before ThemeUpdate/put_theme (it has no dependencies on anything defined between the old and new location). Verified GREEN: tests/security/test_hooks_schedules_auth.py 31/31 passed; regression sweep of tests/unit -k "theme or scheduler" 176/176 passed. Full tests/contract/ + tests/unit/ regression sweep in progress. Still owed: a live curl-verify on a running container — 401 unauth, 200 with-token — for both routes (§11.4.108 runtime-signature, source+test-level fix is not yet artifact/runtime-verified) — and the §11.4.135 regression-guard/HelixQA Challenge entry (RD2-23).

- RD2-23 [P1] Regression guard (§11.4.135) + HelixQA Challenge entry for both routes (user-facing mutating surface).

Verification: RED test fails pre-fix, passes post-fix on the exact same assertions (§11.4.115 polarity-switch); live curl output pasted per Definition of Done.

### Root Cause 4 — Recently-shipped code has zero test-first coverage (§11.4.224 violations)

Closes: the test-coverage half of GA-27; composes with Root Cause 1’s RD2-13.

- RD2-24 [P1, TDD] Author RED-first tests for start.sh’s reload_python(), reload_plugins(), recreate_stack() — real executing tests through the actual invocation path (per §11.4.224(A): never a bash -n parse-check alone), asserting exit status + the documented side effects (pycache-clear-then-restart, restart-only, down-then-up) against a live or realistically-mocked container runtime.

- RD2-25 [P2] Add a HelixQA Challenge entry exercising all three subcommands end-to-end against the real compose stack.

Verification: tests fail against a stubbed/reverted version of the three functions, pass against current start.sh (§11.4.115).

### Root Cause 5 — Three test files claim a directory-mandated real-service contract but mock the

system under test; a live skip-fallback masks a drift the constitution forbids masking Closes: GA-13, GA-14, GA-15, GA-16.

- RD2-26 [P1, parallelizable — 4 independent files] For each of tests/integration/test_merge_api.py, tests/e2e/test_full_pipeline.py, tests/contract/test_tracker_stats_contract.py: (a) relocate the existing mocked version into tests/unit/ under an honest name (the coverage is valuable as unit-level route-contract testing — keep it, just where it belongs); (b) author a real-service replacement in the original directory using the repo’s existing live-stack fixtures (tests/fixtures/compose.py, tests/fixtures/services.py, tests/integration/test_fixtures_bring_up_services.py already prove this pattern works here).

- RD2-27 [P1] tests/e2e/test_live_stack_evidence.py:265 — with the live stack up, confirm curl :7187/api/v1/auth/nnmclub/status → 200 (redeploy first if source≠artifact drift persists — see Root Cause 6), remove the skip fallback entirely, let the real assertion run.

Verification: each relocated/replaced file’s directory-appropriate real-service test actually issues a real HTTP call to a real running service and asserts on the real response — no @patch/monkeypatch targeting SearchOrchestrator anywhere outside tests/unit/.

### Root Cause 6 — Source-layer fixes are unverified/undeployed at the artifact/runtime layer

(§11.4.108 SOURCE≠ARTIFACT/RUNTIME gap), compounding with stress/chaos coverage gaps Closes: GA-12, GA-20, and the runtime-verification half of RD2-22/RD2-27.

- RD2-28 [P1] Bring up the live compose stack (./start.sh), run ./install-plugin.sh, verify grep '{0,512}' config/qBittorrent/nova3/engines/rutracker.py on the container, and capture timing of a large rutracker result page (<2s per the original RW-06 acceptance criterion).

- RD2-29 [P2, parallelizable] Author tests/stress/test_tracker_fetch_stress_chaos.py (download-proxy tracker-fetch + cookie-auth path, overlapping the already-fixed SSRF surface) with real §11.4.85 fault injection (process-kill, network-fault, resource-exhaustion — not just concurrency).

- RD2-30 [P2, parallelizable] Author tests/stress/test_scheduler_hooks_sse_stress_chaos.py covering the Go-side internal/service/sse_broker.go + internal/api/hooks.go + internal/api/scheduler_api.go triangle.

- RD2-31 [P2] Extend qBitTorrent-go/tests/integration/jackett_db_test.go with real process-kill / resource-exhaustion fault injection (currently concurrency-only).

- RD2-32 [P3] Author DDoS-class coverage (RD2-07) for the exposed download-proxy/merge endpoints.

Verification: each new chaos test is negation-proven (fails without the fault-tolerance code, passes with it), captured evidence per §11.4.5/§11.4.69/§11.4.107.

### Ungrouped remaining items (lower priority, independent of the 6 root causes)

- RD2-33 [P2] — CLOSED 2026-08-09. #legacy-untriaged — triage all 14 sites individually (GA-17); for each, determine the real reason, either fix/un-skip or replace the placeholder with a real ticket.

  - Closed note: all 14 sites individually read with git log --follow -p / git blame evidence. Root cause traced to one bulk-tagging commit (edd50f8, “fix: revive anilibra tracker, rewrite for new API” — an otherwise-unrelated commit) that mechanically appended # SKIP-OK: #legacy-untriaged to every line containing the substring pytest.skip, including docstring prose and comments — a live instance of the §11.4.201(7)(a) carrier-false-positive class. Full per-site table:

| # | Site (file:line) | Real reason (evidence) | Resolution |
| --- | --- | --- | --- |
| 1 | tests/e2e/test_public_trackers_return_results.py:128 | Real @pytest.mark.skipif, already self-documented via reason="Dead trackers are intentionally enabled via ENABLE_DEAD_TRACKERS=1" — an intentional feature-flag gate, not a defect (git blame confirms the skipif predates the marker; edd50f8 only appended the marker). | Documented — placeholder replaced with # SKIP-OK: intentional feature-flag gate — see reason= below, not a defect. |
| 2 | tests/integration/test_iptorrents.py:160 | Real pytest.skip, self-documented message "IPTorrents results not in top-N for 'linux'" — live-network tracker ranking is non-deterministic; not a defect (edd50f8 diff confirms marker was appended to a pre-existing skip). | Documented — placeholder replaced with # SKIP-OK: intentional — live network ranking is non-deterministic, not a defect. |
| 3 | tests/unit/test_no_runtime_service_skips.py:4 | Not a skip at all. Docstring prose describing the old deprecated pattern this file’s fixtures replace (edd50f8 diff proves: the marker was appended mid-sentence inside the docstring, a mechanical substring-match error). | Fixed — stray marker removed (the underlying “issue” was the mis-tag itself). |
| 4 | tests/unit/test_no_runtime_service_skips.py:10 | Not a skip at all. Docstring prose describing this meta-test’s own detection regex; same edd50f8 mechanical mis-tag. | Fixed — stray marker removed. |
| 5 | tests/unit/test_no_runtime_service_skips.py:36 | Not a skip at all. A #-comment describing the SKIP_CALL regex definition, not an executed skip; same edd50f8 mechanical mis-tag. | Fixed — stray marker removed. |
| 6 | tests/unit/test_no_runtime_service_skips.py:84 | Not a skip at all. A Python string-literal fixture (line = 'pytest.skip(...) # allow-skip: ...') used as test DATA for the meta-test’s own regex-matching sanity check — not a real, executing pytest.skip call; same edd50f8 mechanical mis-tag. | Fixed — stray marker removed. |
| 7 | tests/unit/test_no_runtime_service_skips.py:94 | Not a skip at all. Same class as #6 — a string-literal regex-test fixture, not an executing skip; same edd50f8 mechanical mis-tag. | Fixed — stray marker removed. |
| 8 | tests/unit/test_openapi_frozen.py:15 | Real @pytest.mark.skipif, self-documented via reason="Frozen OpenAPI spec not found — run scripts/freeze-openapi.sh first"; verified docs/api/openapi.json currently exists so this branch is presently dead (never fires) but is a legitimate generated-artifact guard. | Documented — placeholder replaced with an honest SKIP-OK: intentional marker. |
| 9 | tests/unit/test_openapi_frozen.py:23 | Real pytest.skip("Cannot import FastAPI app (missing deps)") around a try: from api import app. Live-verified in this session: fails under bare system python3 (ModuleNotFoundError: pydantic_core._pydantic_core), succeeds under the project’s own .venv/bin/python3 — a genuine, currently-reproducible missing-dependency guard, not a defect. | Documented — placeholder replaced with a comment citing the verified fail/pass split. |
| 10 | tests/unit/test_plugin_smoke.py:45 | Real pytest.skip(f"Plugin file not found: {path}") inside _import_plugin. Verified this session: all 17 CANONICAL_PLUGINS files currently exist under plugins/ — this branch is presently dead code, a legitimate defensive guard for a future missing plugin file. | Documented — placeholder replaced with a comment citing the verified all-17-present state. |
| 11 | tests/fixtures/services.py:9 | Not a skip at all. Inside a module docstring’s code-block example (```-fenced) illustrating the old, now-replaced if not requests.get(...).ok: pytest.skip(...) anti-pattern this file’s fixtures exist to fix; same edd50f8 mechanical mis-tag. | Fixed — stray marker removed. |
| 12 | tests/docs/test_mkdocs_builds.py:22 | Real @pytest.mark.skipif(not _mkdocs_available(), ...) — _mkdocs_available() does a real subprocess.run(["mkdocs", "--version"]) invocation (§11.4.201(11) artifact-usability check, not presence-only). Verified mkdocs is installed on this host (mkdocs, version 1.6.1) so this branch is presently dead; legitimate tool-availability guard. | Documented — placeholder replaced with an honest SKIP-OK: intentional marker. |
| 13 | tests/docs/test_mkdocs_builds.py:36 | Same function/guard as #12 (second test in the same file). | Documented — same replacement. |
| 14 | tests/docs/test_no_broken_links.py:51 | Real pytest.skip("docs/ directory not found"). Verified docs/ exists in this repo — this branch is presently dead code, a legitimate defensive guard. | Documented — placeholder replaced with a comment citing the verified-present state. |

  - **Summary: 6/14 were mis-tagged carriers (not real skips) — fixed by removing the stray marker; 8/14 were genuine, already-self-documented, intentional/environment-conditional skips (none were undocumented defects requiring a new tracked ticket) — the misleading “never triaged” placeholder was replaced with an honest, specific SKIP-OK: comment citing the real reason, per this project’s “skips are loud” convention. No mechanical gate in this repo currently enforces the SKIP-OK: format (confirmed: grep -rln "SKIP-OK" scripts/ constitution/scripts/ finds no such gate outside Go test fixture files) — the convention is documentation discipline only, not a build blocker. Zero #legacy-untriaged occurrences remain in code (grep -rn '#legacy-untriaged' . --include '*.py' --include '*.go' --include '*.sh' → 0 hits). Verified: all 8 touched Python test files py_compile clean; test_openapi_frozen.py, test_mkdocs_builds.py, test_no_broken_links.py (all sites in these 3 files) plus 2 of 3 tests in test_no_runtime_service_skips.py PASS live under .venv/bin/python3 -m pytest --import-mode=importlib (278 passed total in that run). The one pre-existing FAIL in that run (test_no_runtime_service_skips.py::test_no_runtime_service_skips, flagging tests/integration/test_merge_api.py:81,90) is unrelated to this triage — confirmed via git show HEAD:tests/integration/test_merge_api.py that the flagged pattern already existed in the committed HEAD before this session touched anything, and that file was not one of the 14 #legacy-untriaged sites.

- RD2-34 [P1] submodules/helixqa/banks/*.yaml — parametrize the 20 hardcoded /Volumes/T7/Projects/Boba/... paths with $PROJECT_ROOT (GA-23) — lands in the submodule per §11.4.28 decoupling, not boba’s own tree.

- RD2-35 [P2] — CLOSED 2026-08-09. Fix docker-compose.quality.yml’s 8/8 missing container-hygiene fields (RD2-02). See RD2-02’s Closed note above.

- RD2-36 [P2] Fix guard-forbidden-commands.sh’s substring-match false-positive class (RD2-01) — word-boundary/token-aware matching, not another EXCLUDE_PATHS band-aid; also add the newly-discovered docs/incidents/2026-08-07-const033-poweroff-signal-triage.md carrier to EXCLUDE_PATHS as an immediate stopgap (GA-24’s residual).

- RD2-37 [P2] — CLOSED 2026-08-09. Correct docs/TOKENS_AND_KEYS.md’s fictional env vars + add the missing OMDB_API_KEY row (RD2-05). See RD2-05’s Closed note above.

- RD2-38 [P2] — CLOSED 2026-08-09. Replace .trivyignore.yaml’s placeholder CVE IDs; author or de-reference the promised test_scan_config.py expiry-enforcement test (RD2-06). See RD2-06’s Closed note above.

- RD2-39 [P3] Bump submodules/jackett one commit (RD2-09).

- GA-19/RW-09 [OPERATOR-DECISION] Is --profile go parity still a release goal? Gates RW-10..13.

- RW-05 [OPERATOR-DECISION] LAN-exposure threat model — bind the tunnel 127.0.0.1 or keep 0.0.0.0 with the now-complete auth coverage (post Root Cause 3)?

## Definition of done for this Round-2 plan

Every RD2-NN item above reaches DONE with live-captured evidence pasted in the same session as the change (no self-certification words without it, per this project’s own Anti-Bluff Verification mandate), every fix that closes a defect ships a permanent regression guard (§11.4.135) and, where user-facing, a HelixQA Challenge entry, RD2-00’s source is identified and resolved, OPERATOR-DECISION items are resolved, docs/GOVERNANCE_AUDIT_2026-08-07.md and docs/REMAINING_WORK_PLAN.md are marked superseded-by-this-document (§11.4.90 Obsolete, reason superseded-by-later-mandate, never deleted), the full docs/CONTINUATION.md / docs/Issues.md / docs/Fixed.md / docs/workable_items.db chain is back in sync, and a full §11.4.40 retest (pre-build + post-build + live 4-phase cycle + meta-test sweep + Challenge bank + HelixQA autonomous session) passes before any release tag.