# Migration Summary

Python-to-Go migration blueprint and parity tracking.

## Contents

- Migration_Python_Codebase_To_Go.md — Comprehensive 1342-line blueprint for migrating the Python/FastAPI backend to Go/Gin, covering:

  - Project structure and data models

  - Config management and env loading

  - qBittorrent Web API client

  - Phased implementation plan with feature parity

- PARITY_GAPS.md — Side-by-side audit of Python vs. Go surface area, tracking: Ported, Partial, Missing, Not-Applicable

## Status

- Domain: Migration

- Docs count: 2

- Migration phase: Blueprint complete, implementation ongoing

- Go backend status: Skeleton/rewrite-in-progress — replicates API surface but lacks plugin ecosystem, dedup, enrichment, download proxying, scheduler, and private-tracker auth

- Last reviewed: 2026-06-08

## Parity Summary

| Area | Python | Go | Notes |
| --- | --- | --- | --- |
| Search API | ✅ Full | ✅ Basic | Go proxies to qBittorrent’s built-in search |
| Deduplication | ✅ Tiered + Levenshtein | ❌ Missing | Core merge service feature |
| Enrichment | ✅ TMDB/OMDb/TVMaze/AniList | ❌ Missing |  |
| Download proxy | ✅ Full (7186) | ❌ Missing |  |
| Private-tracker auth | ✅ RuTracker/Kinozal/NNMClub/IPT | ❌ Missing |  |
| WebUI bridge | ✅ Full (7188) | ⚠️ Skeleton |  |
| SSE streaming | ✅ Full | ❌ Missing |  |
| Scheduler | ✅ Full | ❌ Missing |  |
| Theme injection | ✅ Cross-app | ❌ Missing |  |

## Related

- Architecture Summary — current system topology

- PARITY_GAPS.md — detailed parity audit