# Boba — Release-Readiness Assessment (RW-18..21)

Revision: 1 Last modified: 2026-06-16T10:30:00Z Status: assessment only — NO tag created (per task constraint + §11.4.40/§11.4.113) Baseline: HEAD 8b9ef90 on main. Assembled by READ-ONLY investigation + this-session live test runs. Anti-bluff (§11.4.6): every claim cites a captured log, a live test run from this session, a commit, or a file. Hypotheses are labelled. Scope: is the proxy / merge-service product (the shipped default Python path) + its client apps tag-ready, and what concretely blocks a vN.0.0 tag.

## 1. Headline verdict

NOT YET tag-ready for a clean vN.0.0, but very close. The test suites are GREEN, the distribution build exists for the client apps, and the default Python product is debt-free per the plan. The blockers are: (a) the P0/P1 security items (RW-01..05) are still OPEN in the plan and gate any release that exposes mutating endpoints on the LAN; (b) two OPERATOR-DECISION items (RW-05 LAN threat model, RW-09 Go-parity scope) must be resolved; (c) release-packaging gaps — releases/0.1.0 ships the extension + frontend but not the download-proxy/merge-service artefact, and there is no top-level proxy/merge v1.0.0 readiness ledger (RW-20); (d) a full §11.4.40 retest must be run on a clean baseline immediately before the tag.

Everything below is the evidence.

## 2. Test-suite state (verified live this session — counts NOT assumed)

| Suite | Claimed | Verified this session | Evidence |
| --- | --- | --- | --- |
| Python unit | 4209 | 4209 passed, 0 failed | qa-results/python-unit-resweep2.log (16 Jun 01:59) — 4209 passed, 3 warnings in 434.11s. The earlier python-unit-resweep.log (01:45) had 2 failures; commit b7eb476 “fix(tests): close 2 residual full-suite failures (coverage + SSE flake)” fixed them, and resweep2 is the GREEN re-run. |
| Go -race | 13/13 | 13 packages OK with -race | Ran GOMAXPROCS=2 nice -n 19 go test -race -count=1 ./... this session — all 13 internal/* packages ok; 3 cmd/* have no test files (entrypoints). |
| Frontend (Vitest) | 371 | 371 passed (30 files) | Ran npx vitest run in frontend/ this session — Test Files 30 passed (30) / Tests 371 passed (371). |
| Extension (Vitest) | 816 | 814 passed (68 files) | qa-results/ci-ext_wave15_20260613.log — Test Files 68 passed (68) / Tests 814 passed (814) / CI-EXT: PASS. (The “816” / “799” figures in older docs are superseded; 814 is the latest wave.) |

The 3 Python warnings are benign (a Starlette httpx deprecation + a _bounded coroutine resource-warning in two deep-coverage tests — not failures). All four suites are GREEN.

## 3. RW-NN status (DONE vs OPEN, with evidence)

### PHASE 1 — Security (P0/P1) — the real release gate

| Item | Status | Evidence / note |
| --- | --- | --- |
| RW-01 hooks auth + sandbox | OPEN | Plan §RW-01; no commit found closing it. P0. |
| RW-02 default-open write surface | OPEN (gated on RW-05) | Plan §RW-02. P0. |
| RW-03 SSRF block | PARTIAL | A guard exists — routes.py:1254 logs “Refusing SSRF-unsafe download URL (non-public target); skipping”. Needs verification it covers BOTH /download/file and /download non-tracker paths + a RED→GREEN regression guard per the acceptance. P0. |
| RW-04 auth-consistency + Go CORS + Jackett | PARTIAL | Commit 37a8c45 “fix(security): P0 hardening — SSRF block, hook sandbox, consistent auth, Go CORS” touches these surfaces; needs per-item verification against the acceptance criteria. P1. |
| RW-05 LAN threat model | OPEN — OPERATOR-DECISION | Bind tunnel 127.0.0.1 vs keep 0.0.0.0+auth. Gates RW-02 aggressiveness. P1. |

Security is the dominant blocker. Commits 37a8c45 and 1108fc1 did P0 hardening, but the plan still lists RW-01..05 as the open exposure set, and no RED→GREEN regression-guard evidence per their acceptance criteria was found this session. Until each is verified closed (or the LAN surface is removed via RW-05 = bind loopback), a release that exposes the mutating endpoints is not honestly tag-ready.

### PHASE 2 — Functional correctness + deployment

| Item | Status | Evidence |
| --- | --- | --- |
| RW-06 deploy rutracker ReDoS fix | DONE (verified) | The installed engine config/qBittorrent/nova3/engines/rutracker.py contains the {0,512} bound (verified this session, matches plugins/rutracker.py). §11.4.108 source==artifact signature present. |
| RW-07 nnmclub /auth/.../status drift | OPEN/UNVERIFIED | Plan says route 404s on the container; not re-probed this session (tunnel intermittently down per qa-results/tunnel-keepalive-testsession.log). Likely resolved with the RW-06 restart — needs a live 200 probe to confirm. |
| RW-08 search latency / sync reset | DIAGNOSED (this session) | Full root-cause + fix proposal in docs/qa/rw08-latency-diagnosis-20260616.md. Not yet fixed (P2). |

### PHASE 3 — Go parity

| Item | Status | Evidence |
| --- | --- | --- |
| RW-09..13 Go backend parity | OPEN — OPERATOR-DECISION (RW-09) | docs/migration/PARITY_GAPS.md: 6 ported / 4 partial / 8 missing. Go path is opt-in (--profile go) and NOT the shipped product. Deferred-by-design unless RW-09 = yes. Does NOT block a Python-path release. |

### PHASE 4 — Coverage

| Item | Status | Evidence |
| --- | --- | --- |
| RW-14..17 stress/chaos gaps | PARTIAL/IN PROGRESS | qa-results/ has pipeline_stress/, pipeline_chaos/, search_stress/, search_orch_stress/, plugin_stress/, enricher_stress/ directories — substantial §11.4.85 coverage landed. Remaining surfaces (tracker-fetch/cookie-auth, scheduler/hooks/SSE-broker, boba-jackett autoconfig) per plan; RW-17 gate-enforcement audit not confirmed this session. P2. |

### PHASE 5 — Docs / release / housekeeping

| Item | Status | Evidence |
| --- | --- | --- |
| RW-18 export courses/0{1..4}-*/{README,script}.md | OPEN | The 8 source .md exist (courses/0{1..4}-*/); no .html/.pdf siblings present → §11.4.65 export still pending. LOW. |
| RW-19 stale extension RELEASE_READINESS locale claim | DONE | docs/browser_extension/RELEASE_READINESS.md now states “8 committed + built” and §8 explicitly notes the 4→8 claim is FIXED. |
| RW-20 top-level proxy/merge v1.0.0 readiness ledger | OPEN | Only the extension has a readiness report; docs/ has RELEASE_TORRENT_UPLOAD_FIX.* but no proxy/merge-service v1.0.0 ledger. Must exist before promoting v1.0.0-rc → 1.0.0. LOW but a named pre-tag gate. |
| RW-21 contract tests green under 3.12 | LIKELY GREEN | Contract tests are part of the 4209-green Python suite (run under the repo .venv, py3.13). New magnet/download endpoints are in the frozen docs/api/openapi.json per the plan; confirm under the intended interpreter. INFO. |

## 4. Distribution build (releases/0.1.0)

- Extension (BobaLink): built — releases/0.1.0/extension/{debug,release}/ contains chrome + firefox + sources zips (bobalink-1.0.0-*.zip), SHA256SUMS, BUILD_INFO.json, build.log. Tagged v1.0.0-rc (2026-06-11).

- Frontend (Angular): built — releases/0.1.0/frontend/{debug,release}/frontend-b7eb4761fd22.tar.gz

  - SHA256SUMS + BUILD_INFO.json.

- download-proxy / merge-service: NOT in releases/0.1.0. The releases/README.md layout documents a download-proxy/{source,container-image}/ slot, but no such artefact was produced for 0.1.0. Gap: the core shipped product has no distribution artefact in the release tree.

- RELEASE_NOTES.md (0.1.0): “Targets requested: extension; Builds completed: 1” — confirms only the extension was built for this release pass.

So “both apps” (extension + frontend) are built; the server product is not packaged.

## 5. docs/features Status (288 features)

docs/features/Status.md (Rev 6): 288 feature rows (one per real unit). Per-row Video tally: 28 VIDEO-CONFIRMED, 14 PENDING (UI — film next), 246 N/A (no UI — test-covered). Honest classification per §11.4.143/§11.4.6 — a row is VIDEO-CONFIRMED only when a committed recording shows it. The 14 PENDING are user-visible controls not yet individually filmed (not failures); the 246 N/A are non-UI units confirmed by their cited tests + the journey that drives them.

## 6. Concrete blockers to a vN.0.0 tag (honest, prioritized)

- [P0 — security] RW-01, RW-02, RW-03 — close + verify each with a RED→GREEN regression guard (§11.4.135), redeployed and §11.4.108-verified on the container. These are the real exposure on a 0.0.0.0 LAN tunnel.

- [P1 — decision] RW-05 LAN threat model — operator must choose loopback vs LAN+auth; it sets how aggressive RW-02 must be (could close most surface at once).

- [P1 — verify] RW-04, RW-07 — confirm the partial security fixes (37a8c45) meet each acceptance; live-probe the nnmclub status route returns 200.

- [P1/P5 — packaging] RW-20 + download-proxy artefact — produce the proxy/merge v1.0.0 readiness ledger AND a download-proxy distribution artefact in releases/.

- [P2 — robustness] RW-08 — fix the sync-over-tunnel reset (heartbeat/SSE) + tune the fan-out deadline; diagnosis ready in docs/qa/rw08-latency-diagnosis-20260616.md.

- [P5 — docs] RW-18 — export the 8 course .md files to .html/.pdf (§11.4.65).

- [decision] RW-09 — declare Go parity in-scope or deferred-by-design.

- [gate] §11.4.40 full retest on a clean baseline immediately before the tag — the suites are green now but the authoritative pre-tag retest has not been run post-all-fixes.

Not blockers: Go-path parity (opt-in, not shipped); the 14 PENDING-UI feature rows (filmed-next, not broken); BOB-008 RuTracker CAPTCHA (irreducible human step, surrounding mechanism tested).

## 7. One-line readiness statement

The four test suites are GREEN (Python 4209, Go 13/13 -race, frontend 371, extension 814) and the client apps are built, but the project is not yet tag-ready: the P0 security items (RW-01/02/03) remain open, two operator decisions (RW-05/RW-09) are unresolved, the server product is unpackaged with no v1.0.0 ledger (RW-20), and the §11.4.40 pre-tag full retest still has to run on a clean baseline. Do NOT tag until those close.