# BobaLink Browser Extension — Status

Revision: 16 Last modified: 2026-08-20T12:27:23Z Scope: BobaLink (extension/) — WXT + TypeScript Manifest-V3 browser extension that detects magnet links and .torrent URLs and forwards them to the Boba merge service on port 7187. Authority: master plan docs/browser_extension/IMPLEMENTATION_PLAN.md (9 phases).

Rev 16 (2026-08-20, BOB-083 / GOVERNANCE_AUDIT_2026-08-08_ROUND2.md RD2-16) — staleness remediation (§11.4.44/§11.4.45/§11.4.86): this ledger’s last content touch was 37fcbe4 (2026-06-13, Session 12/wave-15) — 68 days before this pass. Real evidence gathered this session (git log, a fresh npx vitest run, npx tsc --noEmit, npm run lint — all executed just now, not recalled from memory, §11.4.6): only 3 commits touched extension/ in the 68-day gap — ee4a01b (2026-06-15, a genuine MV3 service-worker-teardown resilience fix, new section below), a410b91 (2026-06-16, coverage-only test additions, no product change), and 54e313f (2026-08-08, a mechanical async→ Promise.resolve test-fixture refactor in torrent-file.test.ts, no behavior change). This is a TARGETED refresh (§11.4.6 option B, the same bounded-scope discipline docs/features/Status.md Rev 8 used): the new session below documents exactly what changed + a fresh full-suite run’s real result; it does not re-verify every pre-existing per-phase claim from Sessions 11–12 against the current tree (out of scope for a docs-sync pass — see the honest gap noted in the new session block).

Captured-evidence-driven (§11.4.5 / §11.4.45). Every PASS cites a real commit hash and/or a verified test/file artifact. Rows lacking runtime evidence are marked IN-PROGRESS or PENDING — never PASS (§11.4.6 no-guessing).

## Baseline facts (verified this session — Session 11)

- HEAD: 2011810 (pushed); wave-4 (Phase-9 ci-ext.sh gate + per-store zips, ru locale, content-XSS, credential-leak audit, decrypt-throw parity, tab-group Challenge, and the _locales packaging fix) staged for the next commit.

- Extension test corpus: 559 Vitest tests across 52 spec files — same-session npx vitest run → Tests 559 passed (559) — under extension/tests/{unit,perf,stress,chaos,integration,security,e2e} + src/**. npx tsc --noEmit clean; npm run lint 0 errors / 0 warnings. (+126 tests over the prior 287/22 baseline: integration 7, security 4 files, stress/chaos 10, locale 4, token suites 8, tab-groups 13, a11y 18, group-send nits 2, +more.)

- WXT build wiring — COMPLETE. WXT entrypoints exist at extension/src/entrypoints/{background.ts, content.ts, popup/index.html, options/index.html} (thin wrappers over the existing logic modules, so all prior test imports stay valid). npx wxt build produces a loadable extension/.output/chrome-mv3/ AND firefox-mv2/: manifest_version:3, background.service_worker:background.js, popup.html, options.html, content-scripts/content.js, icons 16/32/48/128, AND _locales/{en,ru}/messages.json (REQUIRED because default_locale:"en" + __MSG_*__ — see the §11.4.138 note below). Every manifest-referenced asset + the default-locale catalog verified present on disk by the ci-ext.sh manual gate (§11.4.38). Content-script matches are derived from the curated SITE_SELECTORS (24 hosts, no <all_urls>); permissions least-privilege (no scripting/tabs/cookies; +tabGroups for Phase-5); host_permissions = http://localhost:7187/* only; CSP script-src 'self'. Per-store zips (bobalink-1.0.0-{chrome,firefox,sources}.zip) produced by ci-ext.sh.

## Session 12 (2026-06-13) — test-coverage breadth + flaky-test hardening + WCAG fixes

Parallel-subagent batch (§11.4.103); the whole batch is verified together by extension/ci-ext.sh → CI-EXT: PASS, full suite 632 passed (632) (+73 over the 559 rc baseline), tsc --noEmit clean, npm run lint 0/0, chrome+firefox builds loadable, §11.4.38 asset-verify pass, both store zips ≥10 KiB.

- +73 new tests across 4 files (each anti-bluff, no absolute wall-clock thresholds):

  - tests/perf/orchestrator-scaling.perf.test.ts — machine-independent metamorphic sub-quadratic DoS-scaling guard (t(10·N)/t(N) < 30) + golden-good/golden-bad oracle self-validation (§11.4.107(10): linearRatio=9.9 accept / quadraticRatio=113 reject).

  - tests/stress/orchestrator-ratelimiter-tabgroup.stress.test.ts (7) — orchestrator junk-flood, real BobaClient FIFO under a 500-request flood, TokenBucket rate-limit engagement, tab-group dedup-batch at scale, + chaos flaky-tab fault injection.

  - tests/security/infohash-detection-hostile.test.ts (32) — infohash hex/base32 boundary + case, xt= confusion, .torrent URL allowlist (traversal/scheme/null-byte), SHA-1 .torrent infohash correctness, dedup under hostile repetition.

  - tests/a11y/focus-and-contrast.a11y.test.ts (32) — focus management (WCAG 2.4.3/2.4.7/ 2.1.2) + computed colour-contrast (WCAG 1.4.3) from the REAL committed CSS, analyzer self-validated.

- 3 real WCAG AA contrast defects fixed (src/popup/styles.css): --text-faint dark #7a7a90→#838399 (4.07→4.61), light #8a8a9c→#6c6c7e (3.14→4.76), --warning-text light #9a6a00→#946400 (4.40→4.78). RED→GREEN proven; permanent guards.

- 3 flaky perf/security tests hardened (§11.4.50 — were FAIL-bluffs under host load, proven load-coupled in isolation, then fixed to assert contention-robust intrinsic statistics): junk-flood security test (tight 5000 ms → 30 s hang-ceiling + scaling moved to perf), crypto.perf (p99→min budget), parsers.perf (median→min scaling ratio).

- Full root-cause + evidence for all six fixes: docs/issues/fixed/BUGFIXES.md Rev 6 (entries 18–21).

### Session 12 — wave-11 (2026-06-13): 6 more coverage files + 5 options-page WCAG fixes

Two further parallel-subagent waves (§11.4.103), verified together by extension/ci-ext.sh → CI-EXT: PASS, full suite 761 passed (761) (+129 over wave-10’s 632).

Wave-12 (2026-06-13): +38 more tests → 799 passed (799) (CI-EXT: PASS): tests/security/crypto-tamper.test.ts (17 — AES-256-GCM tamper/auth/fixed-IV), tests/unit/link-scanner-coverage.test.ts (10 — scheme allowlist/visibility/dedup), tests/unit/highlight-manager.test.ts (11 — content-script highlight DOM no-leak/idempotency). No product defects; 1 flaky scaling-ratio test hardened (BUGFIXES 27, §11.4.50/§11.4.118).

Wave-13 (2026-06-13): +15 → 814 passed (814). tests/unit/popup-states.test.ts (5) closes a genuine new gap (the popup’s partial Send-All failure path: succeeded rows flip to Sent, failed rows stay retryable, the live region reports the failure count, Send-All re-enables). Plus two prior-session test files brought into git that were sitting UNTRACKED in the working tree (a working-tree-hygiene gap closed): tests/unit/options-save-flow.test.ts (4 — save validation/persistence/encryption) and tests/unit/offline-queue-persistence.test.ts (6 — cross-restart persistence/recovery), both verified real anti-bluff suites against production code. Also: a 6th flaky scaling test hardened (the tab-group median→min estimator, §11.4.50/§11.4.118 — even a median spikes under 814-test contention; min is the intrinsic-cost estimator). Autonomous test-coverage is now saturated; remaining release work is operator-gated (live-7187 round-trip, headful e2e, store assets).

Wave-14 (2026-06-13) — live-7187 harness prep (de-risks the #1 operator-gated blocker so it turns GREEN the moment the stack is up): the live vitest test now drives the real BobaClient + independently confirms the synthetic torrent appears in qBittorrent (:7186 /api/v2/torrents/info) + cleans it up (§11.4.14), all SKIP-safe; the live_detect_send_challenge.sh had a real §11.4.14 cleanup-race defect FIXED (BUGFIXES 29); the HelixQA bank audited correct + in sync; and BE-1 (CORS) + BE-2 (.torrent upload) were found already implemented in the backend (see RELEASE_READINESS Rev 3). Default suite unchanged at 814 passed (814) (the live test/challenge are out-of-suite, operator-run when the backend is up).

Wave-15 (2026-06-13) — remaining-blocker prep audits: Blocker #2 (headful e2e) substantially CLEARED — tests/e2e/extension-loads.spec.ts runs + passes 4/4 autonomously (verified by a real npx playwright test run) via Playwright --headless=new: MV3 SW registers, popup + options render, and (new) the real content script auto-injects on a matched host + detects a magnet + badges it (mutation-proven). Blocker #3 (store): STORE_LISTING.md audited submission-ready (all required fields + permission justifications match the manifests; a real locale drift 4→8 FIXED); remaining = operator visual assets + submission. The 6 sibling Challenge scripts audited — all already anti-bluff correct (no changes). See RELEASE_READINESS Rev 4. Default suite still 814 passed (814).

- +129 new tests across 6 files (each anti-bluff; no absolute wall-clock thresholds):

  - tests/unit/orchestrator-dynamic-content.test.ts (5) — MutationObserver dynamic-content re-scan (insert/href-mutation/relevance-filter/debounce-coalesce/stop-disconnect), RED-proven against mutated production source.

  - tests/a11y/options-contrast-motion.a11y.test.ts (16) — options-page contrast + focus + reduced-motion (found 5 real WCAG defects, now fixed + guarded).

  - tests/i18n/locale-safety.test.ts (41) — i18n catalog safety across all 8 locales (placeholder/key parity, XSS-inert values, JSON integrity); tests/i18n/** wired into vitest.config.ts.

  - tests/chaos/boba-client-resilience.chaos.test.ts (9) — real BobaClient retry/backoff/ timeout/error-classification under fault injection (fake timers, ordering asserts).

  - tests/security/bencode-torrentfile-hostile.test.ts (52) — bencode parser robustness (truncation, hostile lengths, integer edge forms, deep nesting, wrong-typed info, binary-safe infohash).

  - tests/unit/text-scanner-coverage.test.ts (6) — bare-text magnet detection, cross-scanner id-equality, false-positive boundary, non-content-node skipping.

- 5 real WCAG AA options-page defects fixed (src/options/styles.css + src/popup/styles.css; RED→GREEN, §11.4.120-reconciled guards; BUGFIXES.md 22–26): Save-button gradient 3.66→4.57:1 (button-local), two light-theme-invisible labels tokenized (1.40/1.12 → 10–16:1), reduced-motion blocks added to both stylesheets.

- 1 more flaky perf test hardened (§11.4.50/§11.4.118): scanner.perf + a global vitest.config.ts testTimeout: 30s so heavy perf/stress tests are never killed by the default 5 s runner timeout under concurrent-suite contention (their real budgets are their own internal assertions). Subagents found no product defects in client/bencode/text-scanner.

## Session 16 (2026-08-20) — 68-day staleness catch-up (BOB-083)

Real git log -- extension/ evidence: only 3 commits touched extension/ between 37fcbe4 (2026-06-13, Session 12/wave-15) and this pass’s HEAD e0d60ab (2026-08-20). All 3 reviewed:

- ee4a01b (2026-06-15) — genuine MV3 service-worker-teardown resilience fix (crash-audit finding S3, docs/issues/fixed/BUGFIXES.md). tabResults was a bare top-level Map<number, PageScanResult> — MV3 service-worker in-memory state that is DISCARDED whenever Chrome idles-out and tears down the worker (~30s). After a teardown, the popup’s get-detected read and the context-menu “Send all” / send-all command both silently no-op’d (both are guarded by if (result)), so a user’s already-detected torrents vanished with no error. Fixed in extension/src/background/index.ts: every write now goes through chrome.storage.session (survives SW respawn within a browser session, cleared on browser close — the correct lifetime) via new getTabResult/setTabResult helpers, with the in-memory Map kept only as a fast-lane cache. RED (null-after-simulated-teardown) → GREEN, permanent guard extension/tests/unit/background-sw-teardown.test.ts (new file, 310 lines). Independent review (conductor-reviews-subagent, §11.4.70/§11.4.142): GO, no mutation residue.

- a410b91 (2026-06-16) — coverage-only, no product change. src/parser/torrent-file.ts coverage 75.4% → 89.9%: parseTorrentFromUrl was untested (success / 404 / network-wrap / content-type paths) and computeInfohash’s error-wrap path was untested. Every new assertion RED-proven against a mutated regression (§11.4.115) then restored GREEN. No defect found.

- 54e313f (2026-08-08) — mechanical test-fixture refactor, no behavior change. tests/unit/torrent-file.test.ts’s vi.stubGlobal("fetch", …) mocks rewritten from async () => ({…}) to () => Promise.resolve({…}) (same resolved shape); extension/package-lock.json touched incidentally.

Fresh evidence gathered THIS session (2026-08-20, real commands, not recalled):

- npx tsc --noEmit → clean (exit 0).

- npm run lint (eslint src/ tests/ --ext .ts) → 0 errors / 0 warnings.

- npx vitest run (full suite, this host, HEAD e0d60ab) → 69 spec files (63 passed / 6 failed), 822 tests (815 passed / 7 failed), duration 256.5s. find tests src -iname '*.test.ts' -o -iname '*.spec.ts' independently counts 71 spec files on disk — the 2-file gap is tests/e2e/extension-loads.spec.ts (Playwright, not collected by vitest run) plus tests/live/download-endpoint.live.test.ts (reachability-gated, honest SKIP when the backend is down per §11.4.3, not counted as a vitest pass/fail here). This raises the previously-cited “814 passed (814)” baseline (Session 12/wave-15, 2026-06-13) to a real, freshly-measured 822 total (+8, from a410b91’s new torrent-file.ts coverage tests).

  - The 7 failures are ALL bounded-time perf/stress/security-budget assertions, not functional test failures, and this run executed on a host that was simultaneously running this docs-refresh agent’s other work (heavy concurrent load — 9 node (vitest N) worker processes observed live): tests/perf/scanner.perf.test.ts (p99 budget), tests/perf/parsers.perf.test.ts, tests/stress/orchestrator-ratelimiter-tabgroup.stress.test.ts (sub-quadratic scaling ratio), and tests/security/scanner-hostile-input.test.ts (junk-flood 30s bound — observed 120.9s, ≈4× over). This is the exact same host-load-coupled flakiness class Session 12 already found and partially hardened for sibling tests (BUGFIXES 27, §11.4.50/§11.4.118) — a tight wall-clock budget failing under contention is a known instrument limitation on this class of test, not by itself proof of a product regression.

  - PENDING_FORENSICS: whether these 7 are pure host-contention flakes (the established pattern) or a genuine new timing regression is not resolved by this pass — confirming that requires re-running the suite in isolation on a quiet host, which is out of this docs-only task’s charter (this agent does not own tests/ or extension/src/; see the task-scope note in the Rev 16 header above). Recorded honestly rather than asserted either way (§11.4.6).

- Build artifacts: .output/chrome-mv3/ present on disk; firefox-mv2/ and the per-store bobalink-1.0.0-*.zip files are not currently present in the working tree (expected — gitignored build outputs of ci-ext.sh, not regenerated in this pass since this is a docs-sync task, not a build task). ci-ext.sh itself is present and executable; not re-run here.

- Honest scope boundary (§11.4.6): the per-phase table below and the Session-11/12 narrative above are carried forward UNCHANGED from Rev 15 except where this session’s evidence directly bears on them (the S3 resilience fix is documented here, not retrofitted into the Session-11 Phase-4/5 rows, to avoid rewriting history this pass did not re-verify). A full per-phase re-audit against the current tree was judged out of the bounded scope of this staleness-catch-up pass, exactly as docs/features/Status.md Rev 8 scoped itself.

## Per-phase status

| Phase | Title | Status | Evidence |
| --- | --- | --- | --- |
| 1 | Foundation & scaffolding (WXT config, TS, shared libs, types, constants) | PASS | Scaffolded @33a9815; shared-lib + constants + type-guard unit specs green @15a9a61 |
| 2 | Core detection & parsing engine (parsers, scanners, infohash dedup) | PASS | Parsers @7225470/fa03323; SHA-1 infohash + link/text scanners + perf/stress @fa03323; scanner orchestrator cross-scanner dedup @946c61e |
| 3 | Extension shell — content / background / popup / options | PASS | Shell @e8fde43; background service-worker message router capstone @15a9a61 |
| — | WXT build wiring (entrypoints/, wxt build → .output/, manifest validate) | PASS | Entrypoints src/entrypoints/{background.ts,content.ts,popup/index.html,options/index.html}; npx wxt build → loadable .output/chrome-mv3/ (8/8 manifest assets verified present, §11.4.38); matches derived from SITE_SELECTORS, no <all_urls> (Session 11 @5edf6ac, pushed) |
| 4 | Boba backend integration (real client, queue auth, BE-1/2/3) | IN-PROGRESS | API leaf @e8fde43. Phase-7 decrypt-before-send wired (Session 11): BobaClient.create() decrypts the encryptedBobaApiToken bundle via shared/crypto; background reads the session passphrase from chrome.storage.session and sends the decrypted plaintext (default-open when locked). Token suites boba-client-token.test.ts 5 + background-token.test.ts 3 green. PENDING: live-7187 integration (require_backend(7187)), end-to-end detect→send→torrent-in-qBittorrent on the real backend |
| 5 | Tab-group batch (chrome.tabGroups → per-tab scan → batch send) | IN-PROGRESS | Wired (Session 11): src/tabgroups/index.ts (dedupe across a group + batch dispatch, 13 tests) integrated into background/index.ts MENU_SEND_GROUP (deduped group batch → one addMagnets POST); manifest +tabGroups (MINIMAL — research-confirmed tabs NOT needed since only tab.id is read; §11.4.120 security-test reconciliation, mutation-verified). New background.test.ts MENU_SEND_GROUP test (RED-verified: handler no-op → FAIL). Independent review: GO-with-nits. Group-send nits (a) offline-queue enqueue-on-failure, (b) network-error notification, (c) hardened async flush — all FIXED (Session 11, RED→GREEN + 3×-deterministic, independent review GO). TRACKED: decrypt-throw (wrong passphrase) on group send not enqueued/notified — pre-existing parity with Send-All, future phase |
| 6 | UI/UX, i18n, accessibility, themes | IN-PROGRESS | i18n: locale.test.ts (en completeness) + ru+de+fr+es+it+pt+ja locales added (8 total — plan target reached, 29-key parity, packaged chrome+firefox) with generalized locale-parity.test.ts (key + placeholder parity, mutation-proven); a11y: tests/a11y/{popup,options}.a11y.test.ts (18 tests — roles/accessible-names/tablist↔tabpanel/live-regions, mutation-proven). tablist keyboard-nav (WAI-ARIA Arrow/Home/End). PENDING: deeper WCAG (contrast/focus), theme-switch evidence |
| 7 | Security & credentials (delegate-by-default, no embedded key, log redaction) | IN-PROGRESS | crypto.ts adopted; decrypt-and-send path landed + decrypt-throw on wrong passphrase now enqueues+notifies (parity, RED→GREEN); session passphrase from chrome.storage.session, no embedded key, plaintext/passphrase never logged; security suite tests/security/* (least-privilege manifest, CSP, no-hardcoded-secret, secret-storage, content-XSS — render path proven safe via innerHTML-mutation→FAIL); §11.4.10.A credential-leak audit challenges/security/credential_leak_audit.sh (PASS, mutation-verified); message-router robustness (16 tests) + isValidScanResult scan-result trust-guard + resolveTargetTabId cross-tab confused-deputy guard (fixed a real content-script info-leak: forged payload.tabId could read another tab’s detections; sender.tab.id now wins) + scanner-hostile-input (19) + sender-trust (10) + content-XSS. PENDING: full pen-test suite (sender-origin validation, rate-limit) |
| 8 | Testing to 100% (all types) + Challenges + HelixQA | IN-PROGRESS | 559 tests/52 files green (unit/perf/stress/chaos/integration/security/e2e). Challenge challenges/extension/detect_and_forward_challenge.sh drives the REAL orchestrator+client end-to-end, PASS on captured evidence, mutation-verified (no-op stub → FAIL). HelixQA boba-bobalink.yaml BOBA-LINK-007 (detect→forward) + BOBA-LINK-008 (tab-group batch) added; symlinked into challenges/helixqa-banks/. tab-group + detect→forward Challenges both mutation-verified. E2E tests/e2e/extension-loads.spec.ts is a real MV3-load test, operator-gated SKIP in this headless sandbox (extension load unsupported; §11.4.3). PENDING: the full 13-type coverage matrix + live-backend integration + the coverage ledger to 100% |
| 9 | Build, packaging & distribution (manual — NO CI/CD) | IN-PROGRESS | Manual gate extension/ci-ext.sh (Session 11, §11.4.18 doc’d): tsc → lint → full vitest → chrome+firefox builds → §11.4.38 artifact-verify (opens the manifest, asserts every referenced asset + the default_locale catalog exist non-zero) → per-store wxt zip. CI-EXT: PASS — produces loadable chrome-mv3/ + firefox-mv2/ + bobalink-1.0.0-{chrome,firefox,sources}.zip. PENDING: store-listing metadata/submission + §11.4.65 user/dev/install doc siblings. NO CI/CD (manual only) |

## Status legend

- PASS — implemented and backed by a cited commit and/or verified test/file evidence.

- IN-PROGRESS — partially landed; some sub-tasks done with evidence, remainder explicitly enumerated as PENDING.

- PENDING — not yet started / no runtime evidence; planned in IMPLEMENTATION_PLAN.md.

## Anti-bluff notes (§11.4 / §11.4.6 / §11.4.69)

- The 559 figure IS a same-session recorded npx vitest run result (Tests 559 passed (559)), not merely a static grep — it supersedes the prior 287/22 grep-count baseline. tsc + lint captured clean in the same session.

- The §11.4.38 loadable-artifact claim is verified by ci-ext.sh opening the produced .output/chrome-mv3/manifest.json and confirming every referenced asset AND the default_locale catalog exist non-zero on disk — not by “build exited 0”.

- §11.4.138 bluff-audit (corrected this session). An earlier Status revision claimed the artifact was loadable on an “8/8 referenced assets present” check. That check was INCOMPLETE: the manifest declares default_locale:"en" + __MSG_*__, but the build packaged no _locales/ (WXT copies static assets from src/public/, while the catalog lived at src/_locales/) — so Chrome would have REJECTED the extension at load. Caught by the new ci-ext.sh §11.4.38 step (which checks the default_locale → _locales/ invariant). Root cause fixed by moving the catalog to src/public/_locales/{en,ru}/; the rebuilt artifact now packages it (verified on disk). Permanent guard = ci-ext.sh (the regression can’t recur silently). This is the §11.4.108 lesson: build-exit-0 ≠ deployable-artifact.

- The Phase-7 decrypt path is proven by RED→GREEN: ciphertext-on-the-wire (pre-fix) → decrypted-plaintext header (post-fix), with the ciphertext never sent and the token never logged (background-token.test.ts, boba-client-token.test.ts).

- The detect→forward Challenge was independently re-run and its no-op-stub negation verified (stubbed orchestrator → FAIL) during code review.

- Independent multi-lens subagent code-review (correctness/security/build/docs) was run; the security + correctness + build + docs lenses returned GO / GO-with-nits. (The correctness/security/build subagent lenses were re-run in the conductor context after a transient platform throttle on subagent dispatch; an independent subagent re-pass runs before any release tag per §11.4.40.)

- Two real bugs caught by the new tests + fixed (wave-5, RED→GREEN, independently re-verified): (1) a popup↔background CONTRACT bug the integration round-trip exposed — the popup read r.torrent.id but the real background returns a flat SendOutcome {id,…}, so a SUCCESSFUL send threw in the popup and showed a FALSE “Send failed” (row never flipped to Sent); the popup-unit fake had masked it with the wrong shape. Fixed (popup reads r.id; fake corrected; integration assertion reconciled §11.4.120). (2) a scan-result TRUST bug the message-router robustness tests exposed — a hostile content script could send {items:<non-array>} and overwrite a tab’s good detection set with garbage; fixed with an isValidScanResult shape-guard (16 robustness tests; the non-array test seeds-good→corrupt and asserts the good set survives).

- de/fr locales added (4 total, all 29-key parity, packaged in both chrome+firefox builds); orchestrator + rate-limiter stress (evidence-captured, deterministic); popup/options↔ background integration round-trips (real sendMessage→onMessage bridge); USER/INSTALL/DEV guides (§11.4.65 exports).