# F — Adopt vs Refactor vs Rewrite vs Net-New decision table

Revision: 1 Last modified: 2026-06-10T00:00:00Z

Per-module disposition of the reference BobaLink implementation (44 .ts files under docs/research/browser_extension/Browser Torrent Extension Guide/src/src/) for the Boba browser-extension build. Decisions are evidence-based: every defect is cited to the reference file (and verified by direct read where the extraction’s claim was ambiguous).

Decision vocabulary - ADOPT — reuse mostly as-is (rename/port only; no logic change). §11.4.74 reuse. - REFACTOR — reuse the structure, fix bounded defects (1–N targeted edits). - REWRITE — defects too deep / design wrong; rebuild from the contract, may salvage shape. - NET-NEW — does not exist in the reference; must be authored.

Anti-bluff (§11.4): a module is ADOPTed only when reading the source shows it is genuinely sound. Defective code is never ADOPTed just because it exists.

Reference path prefix (note the spaces), abbreviated <REF>/ below: docs/research/browser_extension/Browser Torrent Extension Guide/src/src/

## 1. Parser layer

| Module/File | Quality assessment (defect cited or “sound”) | Decision | Required fixes | Risk |
| --- | --- | --- | --- | --- |
| parser/bencode.ts | Sound. Zero-dep Uint8Array bencode; dict keys sorted lexicographically (bencode.ts:139-151) — load-bearing for stable infohash; rejects trailing data, unterminated ints/strings/lists/dicts; bounds-checks byte-strings; binary-vs-utf-8 mode; sha1 via Web Crypto. Strongly unit-tested (bencode.test.ts). | ADOPT | Remove dead-assert in test (bencode.test.ts:156). Add property/fuzz + deep-recursion-limit (chaos) tests per §11.4.85. No source change. | Low |
| parser/magnet.ts | Sound. Repeated-key query parsing (multiple tr/xt preserved), hex+base32 infohash, base32ToHex RFC4648, full param extraction (xt/dn/tr/ws/xl/xs/kt/as/mt), recurse on base32. Fixture-driven tests. | ADOPT | Wire the unused 7-case invalidMagnets negative fixture. Consider BitTorrent v2 (btmh/multihash) — out of scope unless required. | Low |
| parser/torrent-file.ts | Sound but DEAD CODE. parseTorrentFile/computeInfohash correct (infohash = sha1(encode(infoDict)), BT v1 canonical) and tested — but never invoked by scanners/adapter/background (sends upload raw File). Re-encode reorders non-sorted info keys (hash-divergence caveat, torrent-file.ts:46-48). | REFACTOR | Source is sound → keep. The fix is wiring: invoke computeInfohash in the scanner/adapter to derive stable ids + local dedup against Boba. §11.4.124 (don’t delete unwired code — wire it). | Med (wiring touches scanner + adapter contracts) |

## 2. Scanner layer

| Module/File | Quality assessment | Decision | Required fixes | Risk |
| --- | --- | --- | --- | --- |
| scanner/base.ts | One real defect. Abstract base + shadow-DOM-aware querySelectorAllDeep + hidden-element skip + re-entrancy guard are sound. Defect (verified by read): hashString returns Math.abs(hash).toString(36) + Date.now().toString(36) (base.ts:272) — time-salts the id despite the doc-comment “stable ID”, so the same torrent gets a new id every scan; cross-scan/cross-tab dedup is unreliable. | REFACTOR | Drop the Date.now() salt; derive id from infohash (now available once torrent-file.ts is wired) so ids are stable. One-method change. | Med (dedup correctness depends on it) |
| scanner/link-scanner.ts | Sound. Site-specific pass (resolve selectors by domain) + generic a[href] fallback, dedup by normalized href, relative→absolute resolution, sameOrigin flag. | ADOPT | Reconcile the selector source (see site-db row). | Low |
| scanner/text-scanner.ts | Sound. TreeWalker(SHOW_TEXT) with skip-list + min-length filter, findMagnetUris dedup. Catches forum-pasted magnets. | ADOPT | None. | Low |
| scanner/orchestrator.ts | Sound. Coordinates scanners + MutationObserver, per-site debounce, cooperative yieldToBrowser() between scanners, relevant-mutation filter, emits scan events, dedups by id into a Map. Initial-state-only tested (orchestrator never actually scans in the reference suite). | ADOPT | Depends on the base.ts stable-id fix for reliable mergeResults dedup. Add real scan + mutation-rescan + debounce tests (the reference does not exercise scanning). | Med (dedup correctness) |
| scanner/site-db.ts | Defect: two divergent selector tables. SITES (15 rich entries, used ONLY for per-site debounce) overlaps and disagrees with constants.SITE_SELECTORS (~21 flat entries, used by LinkScanner). The private trackers Boba actually supports (rutracker/iptorrents/kinozal/nnmclub) are split across both. | REFACTOR | Merge into ONE authoritative site registry (single source of truth) covering Boba’s real trackers (rutracker, kinozal, nnmclub, rutor, IPTorrents). Reconcile against the SQL site_selectors seed (30 rows) too. | Med (3-way reconcile: constants + site-db + SQL seed) |

## 3. API layer

| Module/File | Quality assessment | Decision | Required fixes | Risk |
| --- | --- | --- | --- | --- |
| api/client.ts | Sound HTTP client, WRONG TARGET. TokenBucket rate-limit, AbortController timeout, retryWithBackoff, 429→RateLimitError, content-type branching — all sound. But it speaks ONLY raw qBittorrent WebUI v2 (/api/v2/...) and the default base assumes qBittorrent on :8080. Nothing reaches Boba’s real services (7186 proxy / 7187 merge / 7189 jackett). set-cookie SID parse (client.ts:128-166) is browser-fragile. | REFACTOR | Keep the transport (rate-limit/retry/timeout/error mapping). Re-point base URL/endpoints to Boba’s real ports and routes; add a Boba-endpoint path set distinct from the raw qBt path set. Harden SID handling. | HIGH (transport reuse is safe; endpoint re-targeting is the load-bearing integration work) |
| api/auth.ts | Mostly sound, one crypto-coupling defect. Four auth methods + failure backoff + refreshIfNeeded are sound. createCredentialsFromConfig(config, passphrase) (auth.ts:170) decrypts via shared/crypto — its correctness is hostage to the broken passphrase provenance (see crypto rows). Reads client["authCookie"] private field (auth.ts:247) — fragile TS escape hatch. | REFACTOR | Re-wire to the real key source (NET-NEW below). Replace the private-field read with a public accessor on the client. Decide which auth model Boba actually uses (delegate to proxy/jackett vs raw qBt login). | High (couples to credential rewrite) |
| api/qbittorrent.ts | Sound. Domain wrapper: sendTorrent/sendTorrents (250ms spacing), buildAddOptions maps ServerConfig→add params, never rethrows (normalizes to getUserMessage()). | ADOPT | Inherits the re-targeted client. None of its own logic is defective. | Low |
| api/queue.ts | Defect: never authenticates (verified by read). Enqueue/dequeue/FIFO-eviction/persist sound. But processQueue (queue.ts:170) builds new BobaAPIClient(config.url,...) + adapter and runs the send loop with no login()/authenticate() call — retries against an authed server 403/fail-loop forever. | REFACTOR | Inject auth into processQueue (build+authenticate the client, or accept an authenticated client/adapter). Add retry/attempts/backoff tests (reference only asserts structure). | Med-High (offline retries silently broken without it) |
| api/health.ts | Sound, wrong port list. Health thresholds, caching, testConnection, autoDiscover. Defect: autoDiscover probes [8080, 7187, 7189] (health.ts:201) — 8080 is wrong for Boba (qBt WebUI is proxied on 7186). | REFACTOR | Change probe port set to Boba’s real map (7186/7187/7189). | Low |

## 4. Content layer

| Module/File | Quality assessment | Decision | Required fixes | Risk |
| --- | --- | --- | --- | --- |
| content/index.ts | Sound. Wires orchestrator→background (scan-result), message handler (scan-now/get-detected/toggle-selection/get-scan-status). Defect (contract): content get-detected returns {torrents:[…]} while background get-detected returns {data:{result}} — divergent shapes the popup juggles. | REFACTOR | Unify the get-detected response contract across content + background + popup. | Med |
| content/scanner.ts | Sound. Thin content-side orchestrator glue (90 lines). | ADOPT | None. | Low |
| content/highlight.ts | Sound. Three highlight styles (badge/border/glow), event-bus driven. | ADOPT | None (presentation). | Low |
| content/styles.css | Presentation only, .bobalink-* + !important. | ADOPT | Rebrand class prefix if extension is renamed. | Low |

## 5. Entrypoints (background / popup / options)

| Module/File | Quality assessment | Decision | Required fixes | Risk |
| --- | --- | --- | --- | --- |
| background/index.ts | Sound hub, ONE critical defect. Lifecycle, message router, context menus, commands, alarms (keepalive ~20s / health 5min), badge/notifications — all sound. Critical (verified index.ts:409): sendTorrents decrypts creds with empty passphrase "" — can only ever read ""-encrypted bundles, and is mutually incompatible with the options page’s "bobalink-extension" encryption ⇒ the whole credential path is broken end-to-end. open-dashboard fallback hardcodes :8080. Has zero unit coverage in the reference. | REFACTOR | Replace the "" decrypt call-site with the real key source. Fix :8080 fallback. Add the missing background unit/integration coverage. | HIGH (credential correctness + the unrouted message types decision) |
| popup/popup.ts + popup/index.html + popup/styles.css | Sound. Per-tab list, select/deselect, send, connection-status dot, empty-state scan. Excluded from reference coverage. | ADOPT | Adapt to the unified get-detected contract. Add real UI/UX behavior tests (reference e2e asserts presence only). | Low-Med |
| options/options.ts + index.html + styles.css | CRITICAL defect (verified options.ts:327). Form↔config bridge, server modal, test-connection, settings toggles all sound. But every secret is AES-encrypted with the literal fixed passphrase "bobalink-extension" — trivially reversible by anyone with the source (§11.4.10 leak). Auto-discover checkboxes are display-only (real ports hardcoded elsewhere). | REFACTOR | Remove the fixed passphrase; route encryption through the real key source (NET-NEW). Wire the auto-discover checkboxes to actual config. | HIGH (§11.4.10 credential leak is a release blocker) |

## 6. Shared libs

| Module/File | Quality assessment | Decision | Required fixes | Risk |
| --- | --- | --- | --- | --- |
| shared/constants.ts | Sound values, WRONG PORTS + duplication. Regexes, timeouts, retry/rate config, badge colors, encryption params all sound. Defects: DEFAULT_PORTS.QBITTORRENT=8080 / DEFAULT_URLS.QBITTORRENT wrong (should be 7186); SITE_SELECTORS duplicates site-db.SITES; RATE_LIMIT.MAX_REQUESTS=10 disagrees with DB seed behavior.rate_limit_requests=30. | REFACTOR | Fix qBt port 8080→7186 across host_permissions/CSP/URLs/PORTS/auto-discover. Collapse the duplicate selector table. Pick canonical rate-limit. | Med (port fix is cross-cutting: constants + manifest + SQL + auto-discover) |
| shared/crypto.ts | SOUND PRIMITIVE — extraction’s “REWRITE” is too broad (DISAGREE, see §8). Verified by read: PBKDF2 100k iters / AES-256-GCM / fresh 16-byte salt + 12-byte IV per op / 128-bit GCM tag / proper StorageError wrapping / rejects empty plaintext+passphrase. The crypto module itself is correct and reusable. The defect lives entirely in the callers’ passphrase (options.ts:327, background:409), not here. | ADOPT (module) | None to the module. The fix is the NET-NEW key source feeding it. Rewrite the test to import this real module (reference test tests a copy). | Low (module) / High (caller key source — separate NET-NEW) |
| shared/errors.ts | Sound. Typed error taxonomy (BobaLinkError + 8 subclasses), getUserMessage, normalizeError, isBobaLinkError. | ADOPT | Add direct error-class unit tests. | Low |
| shared/events.ts | Sound. TypedEventEmitter + 13-event EventMap, per-listener try/catch isolation, unsub returns. Thoroughly tested. | ADOPT | None. | Low |
| shared/logger.ts | Sound. Structured leveled logging, timed, createLogger, debug-gating. | ADOPT | None. | Low |
| shared/storage.ts | Sound. chrome.storage.local wrapper, NamespacedStorage, change listener, bobalink_-prefixed clear. Note: only the JSON-blob model is implemented here — the parallel SQL-schema (sql.js) model has NO wrapper file. | ADOPT | Decide one persistence source of truth (JSON-blob vs sql.js); the sql.js wrapper is NET-NEW if chosen. Add direct storage unit tests (always mocked away in the reference). | Med (dual-storage architecture decision) |
| shared/utils.ts | Sound. debounce/throttle, retryWithBackoff, TokenBucket, processInChunks, formatBytes, url helpers. Note: escapeHtml is DOM-dependent (not service-worker safe); processInChunks defined but unused. | ADOPT | Provide a SW-safe escapeHtml variant for background context. | Low |

## 7. Types

| Module/File | Quality assessment | Decision | Required fixes | Risk |
| --- | --- | --- | --- | --- |
| types/torrent.ts | Sound. MagnetInfo/TorrentFile/ParsedTorrent/DetectedTorrent/SendResult/PageScanResult. | ADOPT | None. | Low |
| types/config.ts | Sound, with duplication. ServerConfig/ExtensionConfig/DEFAULT_CONFIG. Defect: AuthMethod duplicated in types/api.ts; ServerConfig (TS) diverges from server_config (SQL) field naming. | REFACTOR | De-duplicate AuthMethod (single canonical). Reconcile TS ServerConfig ↔ SQL server_config. Fix default ports (auto-discovery [7187,7189,8080]→ Boba map). | Low |
| types/api.ts | Sound, declares unused contracts. qBt/auth/health/queue/message types. BobaServerInfo/BobaSearchResponse declared but nothing consumes them (no Boba-API client). MessageType declares 7 values with no handler branch. | REFACTOR | De-dup AuthMethod. Decide which declared-but-unrouted message types to implement vs drop. The Boba-API consumer that uses BobaSearchResponse is NET-NEW. | Low (types) / High (the consumer is net-new) |

## 8. SQL schema

| Module/File | Quality assessment | Decision | Required fixes | Risk |
| --- | --- | --- | --- | --- |
| sql/schemas.sql (= migrations/001_initial.sql) | Sound schema, wrong default + unresolved dual-storage. 9 tables, ~25 indexes, partial indexes, encrypted-credential columns (api_key_encrypted/password_encrypted), 30 selector seeds, 25 config seeds — well-formed SQLite 3.38+/sql.js. Defects: seeds qbittorrent_port DEFAULT 8080 + server.base_url=http://localhost:8080; and the runtime has NO sql.js wrapper (only the JSON-blob storage path is implemented) so it is currently unused-by-design. | REFACTOR (if SQL chosen) / drop (if JSON-blob chosen) | First decide the single persistence model. If SQL: fix port seeds 8080→7186, reconcile site-selector seed with the merged site registry, author the sql.js wrapper (NET-NEW). If JSON-blob: this schema is not adopted. | Med (architecture decision gates everything) |

## 9. Build / test configs

| Module/File | Quality assessment | Decision | Required fixes | Risk |
| --- | --- | --- | --- | --- |
| wxt.config.ts | Sound MV3 manifest gen, wrong endpoints. WXT manifest, 6 permissions, CSP, commands, auto-icons. Defects: host_permissions + CSP connect-src include :8080 (should be :7186); icon PNGs referenced but absent. | REFACTOR | Fix 8080→7186 in host_permissions + CSP. Confirm Firefox MV3 module-SW support. | Med |
| tsconfig.json | Sound. Very strict (all strict flags + noUncheckedIndexedAccess + exactOptionalPropertyTypes). | ADOPT | None. | Low |
| package.json | Sound, drift. Deps/scripts fine. Defects: HTTPS repo URL (Boba mandates SSH); release.yml references non-existent build:chrome script. | REFACTOR | SSH remote; rebrand name; align scripts; drop CI-only assumptions. | Low |
| jest.config.ts | Defect: 80% threshold + UI/entrypoints excluded from coverage. collectCoverageFrom excludes popup/options/content/background/**/index.ts — UI/entrypoint logic has ZERO coverage enforcement. Conflicts with §11.4.27. | REWRITE (or replace w/ Vitest) | Decide runner (Vitest recommended — matches Boba frontend/ + the crypto test). Bring UI/entrypoints INTO coverage; raise toward 100%. | Med (runner decision is foundational) |
| playwright.config.ts | Defect: non-functional e2e config. References missing global-setup.ts/global-teardown.ts; dead webServer.url :3000; Firefox project can’t load extension via Chromium args; reporter:github+forbidOnly:CI assume GitHub Actions. | REWRITE | Author global-setup/teardown (build dist, launch persistent Chromium with --load-extension, capture real extension id, rewrite chrome-extension://<id>/...). Remove GH-Actions assumptions (Boba manual CI). | Med |
| .eslintrc.json / .prettierrc | Sound. Type-aware lint (no-explicit-any/no-floating-promises errors), Prettier 100-col. | ADOPT | Align with Boba project lint config. | Low |
| _locales/en/messages.json | Sound. 28 i18n keys. | ADOPT | Rebrand strings if renamed. | Low |
| .github/workflows/ci.yml, release.yml | FORBIDDEN. Boba Hard-Stop: no .github/workflows/*.yml ever. | drop (do NOT port) | Extract only the commands (lint/compile/test/build/zip/sha256) into a manual ci.sh-style script. Never copy the YAML. | Low (but a constitution hard-stop) |

## 10. Tests

| Module/File | Quality assessment | Decision | Required fixes | Risk |
| --- | --- | --- | --- | --- |
| bencode.test.ts | Sound; dead-assert line 156. | ADOPT | Remove dead assert; add fuzz/chaos. | Low |
| magnet.test.ts | Sound, fixture-driven; invalidMagnets (7) unused. | ADOPT | Wire negative fixtures. | Low |
| torrent-file.test.ts | Sound (infohash determinism, single/multi parse). | ADOPT | None. | Low |
| api-client.test.ts | Partial BLUFF. Auth block ends expect(true).toBe(true) (no observable check); 429 test asserts ServerError despite name saying RateLimitError. | REFACTOR | Replace the bluff Auth assertions with real cookie-header propagation checks; fix the 429 assertion. | Med |
| queue.test.ts | Partial BLUFF. Auto-processing block ends expect(true).toBe(true); processQueue only asserts structure, not success/failure. | REFACTOR | Assert real retry/attempts/outcomes; remove no-ops. | Med |
| scanner.test.ts | Weak. Event-emitter block sound; but orchestrator block asserts initial-state only (never scans); DOM block tests raw querySelectorAll, NOT the production scanner. | REFACTOR | Drive the real orchestrator over real DOM; assert detected torrents + mutation rescans. | Med |
| crypto.test.ts | BLUFF (§11.4.1). 44 thorough tests — but against an inline re-implemented copy, never src/shared/crypto.ts. Cannot fail against a no-op stub of the real module. Also imports vitest while the other 6 files use Jest (mixed runners). | REWRITE | Re-point every test at the production shared/crypto module; standardize runner. | Med (it’s the most-thorough file but proves nothing as-is) |
| chrome-mock.ts / setup.ts | Mock infra; happy-path only (no error injection), no cookies/scripting/sync; setup.ts:14 wrong path (type-only). | REFACTOR | Add error-injecting variant for chaos/stress; fix the stale path. | Low |
| content.spec.ts / options.spec.ts / popup.spec.ts (e2e) | NON-FUNCTIONAL. Hardcoded chrome-extension://test-id/...; no fixture loads the extension or resolves the real id; content spec asserts raw DOM, not the injected content script. Asserts presence/visibility, never user outcomes. | REWRITE | Real extension-loading fixture + user-observable assertions (torrent rendered, server persisted, send→appears in qBittorrent). | High (load-bearing for §11.4 anti-bluff e2e) |

## 11. NET-NEW (does not exist in the reference — must be authored)

| Item | Why net-new | Risk |
| --- | --- | --- |
| Real key source for credential encryption | crypto.ts is a sound primitive but has NO real passphrase provenance — callers use a fixed string + an empty string. Need a master-passphrase prompt, OS-keychain, OR delegation to boba-jackett/proxy (which already own encrypted creds at /config/boba.db). §11.4.10 blocker. | HIGH |
| Real Boba service integration (7186/7187/7189) | Reference speaks ONLY raw qBittorrent v2; BobaServerInfo/BobaSearchResponse types are declared but nothing consumes them. The merge-search API (7187), tracker-cookie download path (7186 proxy), and boba-jackett (7189) clients do not exist. | HIGH |
| chrome.tabGroups tab-group batching | Verified: the reference has NO chrome.tabGroups usage. The only “batching” is intra-tab yieldToBrowser() cooperative yielding + per-tab tabTorrents map + an unused processInChunks. Tab-group batch behavior is fresh design. | Med |
| Icon PNG rasterization (16/32/48/128) | Verified: src/assets/ contains icon.svg only — zero .png files. Code/manifest reference rasterized PNGs that must be produced at build (WXT auto-icons from the SVG). | Low |
| sql.js storage wrapper (only if SQL persistence chosen) | The 9-table schema exists but NO runtime wrapper implements it; only the JSON-blob storage.ts path is live. | Med |
| Playwright global-setup.ts / global-teardown.ts | Referenced by config, absent from tree. Must build dist, launch persistent Chromium --load-extension, capture real extension id. | Med |
| Missing test TYPES (§11.4.27/§11.4.85): integration (real cross-module → live 7186/7187), functional e2e, automation/HelixQA, security/pen (credential-leak, XSS via magnet dn, CSP, permission-scope), DDoS/load, scaling, chaos (storage corruption / network fault / SW termination), stress, performance, benchmark, UI/UX, Challenges | Reference covers only unit + e2e (and those have bluffs). 13 of 15 mandated types absent. | HIGH (volume) |

## Reuse estimate

Counting the 44 .ts source files plus the SQL schema and the build/test configs:

| Disposition | Approx. count | Examples |
| --- | --- | --- |
| ADOPT (reuse ~as-is) | ~17 | bencode, magnet, link/text-scanner, content/scanner+highlight, qbittorrent adapter, crypto module, errors, events, logger, storage, utils, types/torrent, eslint/prettier/tsconfig, i18n |
| REFACTOR (bounded fixes) | ~18 | torrent-file (wire), base (un-salt id), site-db (merge tables), client (re-target), auth, queue (auth), health (ports), content/index (contract), background, options, popup, constants (ports), types/config, types/api, wxt.config, package.json, chrome-mock, sql schema |
| REWRITE | ~7 | jest.config (runner + coverage), playwright.config, crypto.test, api-client.test (bluff), queue.test (bluff), scanner.test, all 3 e2e specs |
| NET-NEW | 7+ areas | key source, Boba-service clients, tab-groups, icon PNGs, sql.js wrapper, e2e global setup, 13 missing test types |
| DROP | 2 | both .github/workflows/*.yml (constitution hard-stop) |

Headline: roughly 80% of the reference’s logic/structure is reusable (ADOPT + REFACTOR ≈ 35 of ~44 source-bearing files — the parsers, scanners, shared libs, types, and the API transport are sound), ~20% must be rewritten (the test suite’s bluffs/non-functional e2e + the runner/coverage configs), and the highest-value work is NET-NEW integration (real Boba endpoints + a real key source) that the reference never attempted. The reference is a strong skeleton with sound primitives whose two structural gaps — credential key-management and Boba-service integration — are exactly the parts it left as placeholders.

## Top 5 highest-risk rewrites

- Real key source for credential encryption (NET-NEW). The sound crypto primitive is currently fed a fixed ("bobalink-extension", options.ts:327) and an empty ("", background:409) passphrase that are even mutually incompatible — the credential path is broken end-to-end and is a §11.4.10 leak (release blocker). Touches options + background + auth.

- Boba-service integration / api/client.ts re-target (REFACTOR→effectively rewrite of the endpoint layer). The client speaks only raw qBittorrent v2 on :8080; nothing reaches 7186/7187/7189. Re-targeting + adding the Boba-API consumer (BobaSearchResponse) is the load-bearing integration, and the SID/cookie + CORS/host-permission story is fragile.

- Functional e2e suite (REWRITE all 3 specs + author global-setup/teardown). Every reference e2e is non-functional (hardcoded chrome-extension://test-id, no extension load, presence-only asserts). §11.4 anti-bluff demands real extension load + user-observable outcomes — this is from-scratch.

- crypto.test.ts (REWRITE). The single most thorough test file (44 cases) is a §11.4.1 bluff — it tests an inline copy, never the production module, so it passes against a no-op stub. Must be re-pointed at shared/crypto and the runner standardized (mixed Jest/Vitest).

- Test runner + coverage config (jest.config REWRITE). 80% threshold with UI/entrypoints excluded conflicts with §11.4.27; the runner decision (Vitest vs Jest) is foundational and gates every other test file’s port. (Close behind: queue.ts auth-gap fix + the base.ts time-salted-id fix, both correctness-critical for offline retries and dedup.)

## Disagreements with the extraction’s defect claims (re-verified by reading source)

- crypto.ts → the extraction tags it “🔴 REWRITE”; I DISAGREE — the MODULE is ADOPT, the KEY SOURCE is NET-NEW. Direct read of shared/crypto.ts (lines 42-228) shows the encrypt/decrypt machinery is genuinely sound: PBKDF2 100k iterations, AES-256-GCM, a fresh 16-byte random salt + 12-byte IV per operation, a 128-bit GCM auth tag, and correct StorageError wrapping that rejects empty plaintext/passphrase. No defect exists inside this file. The defects the extraction cites — fixed passphrase "bobalink-extension" (verified options.ts:327) and empty passphrase "" (verified background/index.ts:409) — live entirely in the callers, not in the crypto module. So the correct disposition is: ADOPT the crypto primitive unchanged; author the real key source as NET-NEW; REFACTOR the two call-sites. Rewriting the crypto module itself would be discarding sound, reusable work (§11.4.74). The extraction’s “🔴 crypto … → REWRITE” headline conflates the module with its misuse.

- Minor: the extraction calls base.ts id generation a generic “unstable / time-salted” concern; verified it is a one-line REFACTOR, not a rewrite. base.ts:272 literally appends Date.now().toString(36) to the hash; removing that suffix and sourcing the id from the (now-wireable) infohash is a bounded fix to a single private method — the rest of base.ts (shadow-DOM traversal, hidden-element filtering, re-entrancy guard) is sound and ADOPT-grade.

All other extraction defect claims I sampled were verified accurate: the queue never authenticates (queue.ts:170 builds+runs with no login), the .torrent parser is genuinely never invoked, the two selector tables genuinely diverge, the icon PNGs are genuinely absent (only icon.svg), and the two passphrase call-sites are genuinely incompatible.