# Dashboard Issues Fixed - April 2026

Revision: 1 Last modified: 2026-06-06T00:00:00Z

## Summary

Five critical issues discovered during manual testing have been identified, reproduced with failing tests (TDD), fixed, and verified across unit, integration, and e2e test suites.

Total tests added: 52 new tests
Total tests passing: 460 (all suites)
Root cause: Public tracker subprocess script contained an undefined variable reference ({tracker_name}), causing ALL public trackers to silently return 0 results. This cascaded into broken type detection, zero seeds/leechers, missing quality data, and extremely slow searches.

## Issue 1: Plus Button → Download Button with Merged Sources

### Problem

The + button label was unclear. The Magnet button generated a generic magnet link ignoring actual source URLs. The Download button did not produce files containing fully merged sources.

### Fix

- Renamed button: + → Download across dashboard (dashboard.html)

- Fixed magnet generation: /api/v1/magnet endpoint now:

  - Extracts ALL btih hashes from all source magnet URLs

  - Extracts ALL tr= (tracker) parameters from source magnets

  - Merges them into a single magnet with unique trackers + fallback public trackers

  - Fixed hash regex order ({40} before {32}) to correctly match 40-char hashes

- Frontend integration: generateMagnet() now calls backend /api/v1/magnet asynchronously

- Button reset: All timeout handlers reset button text to Download instead of +

### Tests

- tests/unit/test_download_merged.py — 6 tests

- tests/integration/test_manual_issues.py::TestIssue1DownloadButton — 4 tests

- tests/integration/test_dashboard_automation.py::TestDashboardIssue1DownloadButton — 3 tests

- tests/e2e/test_dashboard_issues.py::TestE2EIssue1DownloadMergedSources — 2 tests

## Issue 2: Type Column Broken + Seeds/Leechers Columns Broken

### Problem

- All results showed Unknown type

- Most results showed 0 seeds and leechers

- Type detection did not cover enough patterns

### Root Cause

The public tracker subprocess script in SearchOrchestrator._search_public_tracker() had a critical bug:

f"_mod = importlib.import_module(f'engines.{{tracker_name}}')\n"

The {{tracker_name}} in the outer f-string produced {tracker_name} in the subprocess script. Inside the subprocess, tracker_name was undefined, causing a NameError that was silently caught. All 33+ public trackers returned 0 results. Only private trackers worked, giving the appearance of “3 trackers from 40+”.

### Fix

- Subprocess script: Changed to hardcoded tracker names:

- f"_mod = importlib.import_module('engines.{tracker_name}')\n"
f"_cls = getattr(_mod, '{tracker_name}')\n"

- Refined type detection (deduplicator.py _detect_content_type):

  - Added ebook detection: epub, pdf, mobi, azw3, cbz, cbr, djvu

  - Expanded music detection with more formats: alac, m4a, wma, v2

  - Added genre keyword detection without parentheses: rock, pop, metal, jazz, blues, folk, hip hop, electronic, dance, classical, hard rock, indie, rap, soul, r&b, country, techno, trance, house, dubstep, ambient, reggae, punk, funk, disco, metalcore, progressive

  - Ebook detection runs before music detection to prevent cbr (comic format) from being misclassified as music (constant bitrate)

- Fixed name normalization (_normalize_name): Year regex was \d{4} which stripped resolution numbers like 1080. Fixed to \b(19|20)\d{2}\b so only actual years are removed.

### Tests

- tests/unit/test_public_tracker_subprocess.py — 6 tests

- tests/unit/test_content_type_refinement.py — 12 tests

- tests/integration/test_manual_issues.py::TestIssue2TypeColumn — 3 tests

- tests/integration/test_manual_issues.py::TestIssue3SeedsLeechers — 3 tests

- tests/integration/test_dashboard_automation.py::TestDashboardIssue2TypeAndSeeds — 2 tests

- tests/e2e/test_dashboard_issues.py::TestE2EIssue2TypeAndSeeds — 2 tests

## Issue 3: Quality Column Broken

### Problem

All search results showed Unknown quality.

### Root Cause

Same as Issue 2 — public trackers returning 0 results meant no quality markers were present in result names. Additionally: - BDRip was not mapped to full_hd - MergedResult.best_quality was never populated

### Fix

- Quality mapping (api/routes.py _detect_quality):

  - Added BDRip → full_hd

  - Added BDRemux → uhd_4k

  - Added WEBRip → hd

  - Added HDRip → hd

  - Added DVDRip → sd

- Enricher (merge_service/enricher.py detect_quality):

  - Added bdrip and bd-remux to BluRay detection

- MergedResult.best_quality (deduplicator.py):

  - New _update_best_quality() method computes the best quality among all sources using weight mapping

  - Called automatically after every merge group is finalized

  - Weight map: unknown=1, sd=2, hd=3, full_hd=4, uhd_4k=5, uhd_8k=6

### Tests

- tests/unit/test_quality_detection.py — 9 tests

- tests/integration/test_dashboard_automation.py::TestDashboardIssue3Quality — 2 tests

- tests/e2e/test_dashboard_issues.py::TestE2EIssue3Quality — 1 test

## Issue 4: Search Stuck / Only 3 Trackers Responding

### Problem

Searching “linux” took many minutes and only returned results from ~3 trackers instead of 40+.

### Root Cause

The public tracker subprocess NameError (see Issue 2) caused all public trackers to fail silently. The orchestrator waited for all tracker subprocesses to complete (with 10s timeout each), making searches appear to hang. Only private trackers (rutracker, kinozal, nnmclub, iptorrents — whichever had credentials) returned results.

### Fix

- Fixed subprocess script (see Issue 2)

- Search now correctly queries all 33+ public trackers plus enabled private trackers concurrently

### Tests

- tests/unit/test_public_tracker_subprocess.py::TestSearchOrchestratorTrackerCount — 2 tests

- tests/integration/test_manual_issues.py::TestIssue4SearchPerformance — 2 tests

- tests/integration/test_dashboard_automation.py::TestDashboardIssue4SearchPerformance — 2 tests

- tests/e2e/test_dashboard_issues.py::TestE2EIssue4SearchCompletes — 2 tests

## Issue 5: Sorting Broken

### Problem

- Sorting by columns did not work correctly

- Unknown type was always at the end regardless of sort direction

- Quality sorting did not use proper weights

- No backend sorting support

### Fix

- Frontend sorting (dashboard.html):

  - Type sort: unknown now goes to end in asc mode and beginning in desc mode

  - Quality sort: Added uhd_8k: 6 weight to the mapping

  - Name sort: Already case-insensitive (unchanged)

  - Action column: Already non-sortable (unchanged)

- Backend sorting (api/routes.py):

  - SearchRequest now accepts sort_by and sort_order parameters

  - Default: sort_by="seeds", sort_order="desc"

  - Supported columns: name, type, size, seeds, leechers, quality, sources

  - Quality uses weight map for numeric comparison

  - Size parses to bytes for numeric comparison

### Tests

- tests/unit/test_sorting_weights.py — 7 tests

- tests/integration/test_manual_issues.py::TestIssue5Sorting — 5 tests

- tests/integration/test_dashboard_automation.py::TestDashboardIssue5Sorting — 6 tests

- tests/e2e/test_dashboard_issues.py::TestE2EIssue5Sorting — 2 tests

## Files Modified

| File | Changes |
| --- | --- |
| download-proxy/src/merge_service/search.py | Fixed subprocess script template (tracker_name interpolation) |
| download-proxy/src/merge_service/deduplicator.py | Added ebook/music detection, fixed year regex, added _update_best_quality() |
| download-proxy/src/merge_service/enricher.py | Added bdrip/bd-remux to BluRay detection |
| download-proxy/src/api/routes.py | Added BDRip/etc. quality mappings, fixed magnet hash regex, added sort_by/sort_order to SearchRequest, added backend sorting logic, enhanced /magnet endpoint with source tracker extraction |
| download-proxy/src/ui/templates/dashboard.html | Renamed + to Download, fixed generateMagnet to call backend, fixed sorting logic for unknown type and quality weights, fixed all button reset handlers |

## Files Added (Tests)

| File | Purpose |
| --- | --- |
| tests/unit/test_public_tracker_subprocess.py | Subprocess script generation and compilation |
| tests/unit/test_content_type_refinement.py | Refined content type detection patterns |
| tests/unit/test_quality_detection.py | Quality detection and best_quality population |
| tests/unit/test_download_merged.py | Download button and merged magnet generation |
| tests/unit/test_sorting_weights.py | Sorting weights and backend sort params |
| tests/integration/test_dashboard_automation.py | Full automation tests for all 5 issues |
| tests/e2e/test_dashboard_issues.py | End-to-end pipeline tests |

## Verification

Run the full test suite:

python3 -m pytest tests/unit/ tests/e2e/test_dashboard_issues.py tests/integration/test_manual_issues.py tests/integration/test_dashboard_automation.py -v --import-mode=importlib

Expected result: 460 passed