# BOB-126 §11.4.263 Recommended Gate Implementation Plan

Revision: 1 Last modified: 2026-08-19T17:40:00Z Origin: post-BOB-126 chain-close follow-up. §11.4.263 landed as universal constitution anchor but its recommended gates (CM-KILLPG-PGID-GUARD, CM-TEST-MOCK-PID-EXPLICIT-INT) were declared “gate-code = separate work item” per §11.4.6. This plan implements those gates + fixes one pre-existing test cleanup RuntimeWarning surfaced by the post-BOB-126 verification sweep.

## Context

The BOB-126 root cause was os.killpg(1, SIGKILL) = kill(-1, SIGKILL) due to MagicMock.__int__==1 default. §11.4.263 mandates:

- (A) never signal pgid ≤ 1

- (B) validate isinstance(pid, int) and pid > 1 before every process-group signal call

- (C) tests mocking subprocess/proc objects MUST set mock.pid explicitly as int

The universal anchor is landed in constitution 502586c. The MECHANICAL enforcement gates are recommended but not yet coded. This plan codes them for boba, following §11.4.4(b) four-layer coverage per gate.

## Global Constraints

- §11.4.6 anti-bluff: every gate MUST be self-validating — a golden-good fixture PASSES, a golden-bad fixture FAILS. Both wired into a paired §1.1 mutation test.

- §11.4.115 RED-first: for each gate, the paired mutation MUST be observed to make the gate FAIL before the gate is trusted.

- §11.4.183 host-safety: no test that could kill the host. All process-group signal tests MUST mock os.killpg explicitly per §11.4.263(C).

- §11.4.108 four-layer verification: SOURCE → ARTIFACT → RUNTIME-ON-CLEAN-TARGET → USER-VISIBLE. Each gate has runtime evidence captured.

- Bash gates live in scripts/pre_build/ with the naming convention check_cm_<slug>.sh; they exit 0 on GREEN, non-zero on FAIL, and print a machine-parseable one-line status.

- Every new gate script MUST have companion doc in docs/scripts/<name>.md per §11.4.18.

- Tests live in tests/pre_build/ mirroring the script name.

- Commits are scoped: one commit per task, small + descriptive, per Conventional Commits format.

## Task 1: Implement CM-KILLPG-PGID-GUARD pre-build gate

Purpose: statically detect calls to os.killpg(...), os.kill(-pid, ...), subprocess.killpg, Process.killpg, killpg( in bash — that are NOT preceded by an isinstance(pid, int) and pid > 1 guard within 10 lines. Report each violation with file+line.

Deliverables:

- scripts/pre_build/check_cm_killpg_pgid_guard.sh — the gate script

  - Scope: scan download-proxy/src/, plugins/, scripts/ (excluding tests + submodules)

  - Detection: grep for os\.killpg\(, os\.kill\(\s*- in Python; killpg\s, kill\s+-\d in bash

  - For each hit: check the 10 preceding lines for isinstance\(.*, int\) and > 1 on a matching identifier

  - GREEN if 0 unguarded hits; FAIL with per-hit report otherwise

- tests/pre_build/test_check_cm_killpg_pgid_guard.sh — the meta-test (§1.1 mutation)

  - Golden-good fixture: a temp Python file with os.killpg(pgid, SIGKILL) preceded by isinstance(_pid, int) and _pid > 1 guard — gate MUST PASS

  - Golden-bad fixture: a temp Python file with os.killpg(1, SIGKILL) with no guard — gate MUST FAIL

  - Golden-bad fixture 2: a temp Python file with os.killpg(pgid, SIGKILL) with a guard that says > 0 (not > 1) — gate MUST FAIL (pgid=1 slips through)

- docs/scripts/check_cm_killpg_pgid_guard.md — companion doc per §11.4.18

Acceptance criteria:

- Gate PASSES against current boba tree (BOB-126 fix landed the guard in search.py:1200-1215)

- Meta-test PASSES with golden-good and both golden-bad fixtures behaving per spec

- Doc has: Purpose / Usage / Inputs / Outputs / Side-effects / Dependencies / Cross-references (§11.4.263)

## Task 2: Implement CM-TEST-MOCK-PID-EXPLICIT-INT pre-build gate

Purpose: statically detect test files that create AsyncMock() / MagicMock() for subprocess-like objects (identified by .stdout, .stderr, .wait, or .pid attribute references within 20 lines) — but do NOT explicitly set .pid = <int> on that mock.

Deliverables:

- scripts/pre_build/check_cm_test_mock_pid_explicit_int.sh — the gate script

  - Scope: scan tests/**/*.py

  - Detection: for each AsyncMock() or MagicMock() assignment, look forward 20 lines for subprocess-like usage indicators (.stdout.readline, .stderr.read, .wait, .returncode, .kill)

  - If subprocess-like AND no <var>.pid = <int> assignment found within 20 lines, flag as violation

  - Special case: skip if os.killpg and os.getpgid are both patched within 30 lines (either belt-and-suspenders means the mock.pid can be MagicMock safely)

- tests/pre_build/test_check_cm_test_mock_pid_explicit_int.sh — the meta-test

  - Golden-good fixture: AsyncMock() with mock.pid = 12345 — gate MUST PASS

  - Golden-good fixture 2: AsyncMock() with subprocess usage + BOTH patch.object(os, 'killpg') and patch.object(os, 'getpgid') — gate MUST PASS

  - Golden-bad fixture: AsyncMock() with subprocess usage, no mock.pid = int, no killpg patch — gate MUST FAIL

- docs/scripts/check_cm_test_mock_pid_explicit_int.md — companion doc

Acceptance criteria:

- Gate PASSES against current boba tree (BOB-126 fix landed both mock.pid = 12345 AND patch.object(os, 'killpg') in test_deadline_hit_flag_true_when_readline_times_out)

- Meta-test PASSES with all 3 fixtures behaving per spec

## Task 3: Fix RuntimeWarning “coroutine ’_bounded’ was never awaited”

Purpose: the post-BOB-126 verification sweep surfaced 2 test cases raising RuntimeWarning: coroutine 'SearchOrchestrator._run_search.<locals>._bounded' was never awaited in tests/unit/merge_service/test_search_deep_coverage.py (TestRunSearchDiagClear::test_run_search_clears_stale_diag, TestRunSearchStatSeed::test_run_search_backfills_missing_stats). This is a test-cleanup issue — the tests trigger _run_search but don’t await the inner _bounded coroutine before teardown.

Deliverables:

- Fix the 2 test cases so _bounded is either awaited to completion OR properly cancelled + awaited to consume the exception. Zero RuntimeWarnings.

- No functional change to production code.

Acceptance criteria:

- The 2 specific tests still PASS

- No RuntimeWarning: coroutine '_bounded' was never awaited surfaces in the full merge_service unit sweep

- Test cleanup discipline preserved — no dangling tasks after teardown

## Sequencing

Tasks 1, 2, 3 are independent and can be dispatched in any order. Recommended: Task 1 first (highest-impact gate), then Task 2 (adjacent), then Task 3 (cleanup).