# BOB-219 progress note — 2026-09-23 (PARTIAL — item stays open)

## Acceptance criterion (1) — MET

Both §11.4.65 export twins of the tracked docs/guides/tracker-credentials.md were silently uncommitted (confirmed: git ls-files empty for both, git check-ignore -v confirmed .gitignore:31:*credentials* as the blocking rule for both). Added explicit ! negations for the two exact paths (matching the codebase’s existing per-file allowlist convention).

$ git check-ignore -v docs/guides/tracker-credentials.html docs/guides/tracker-credentials.pdf
(empty — confirmed rescued)

## Acceptance criterion (2) — CANNOT BE MET (file no longer exists)

docs/qa/BOB-124/evidence/loginctl_user_state.txt does not exist on this checkout (ls confirms “No such file or directory”) — it was already silently lost before this session, exactly the outcome the item warns about. There is nothing to commit; this criterion is honestly unsatisfiable for the specific lost artifact.

## Acceptance criteria (3)/(4) — attempted, reverted, left open

Tried a blanket !docs/qa/** negation to future-proof the whole QA-evidence directory against any deny pattern (per criterion 4’s “this class cannot recur silently”). CAUGHT IN SELF-REVIEW before shipping: measured directly in a scratch git tree that this blanket negation ALSO rescues a genuine .env/*creds*.json file if one were ever placed under docs/qa/ — a real regression risk, not hypothetical (§11.4.201(1): a fix that leaks credentials to close a false-null is strictly worse than the defect).

Considered narrowing the rescue’s re-deny to the SAME word-substring globs (*credentials*, *_password*, etc.) scoped to docs/qa/** — rejected too, because this project routinely authors LEGITIMATE QA evidence whose subject IS credentials/auth (e.g. BOB-198/BOB-203’s own runtime-auth-verification captures), so a substring re-deny risks reproducing the identical false-null one directory down, on exactly the evidence this project needs most.

No safe blanket mechanism was found in the time available. Reverted to the precise, already-verified two-file fix (criterion 1) only. Criteria (3)/(4) need a more careful design (candidate directions: extension-scoped re-deny limited to genuinely secret-only shapes — .env, .pem, .key, .p12, .jks, with NO word-substring re-deny — needs its own measurement pass to confirm it doesn’t leak per BOB-212’s own “extension-scoped narrowing was disproven” finding for the TOP-LEVEL glob, though the scope here is narrower; or a per-file content-inspection check rather than a path-pattern one) — filed as its own, more narrowly-scoped follow-up rather than risking a rushed unsafe fix to force this item’s closure.

## Independently re-verified this session

$ bash scripts/pre_build/check_gitignore_swallow.sh "$(pwd)"
BOB-212 swallow-guard: OK — no first-party source files are silently swallowed by .gitignore.

$ bash tests/security/test_gitignore_swallow_is_loud.sh
...
-- GOLDEN-FALSE (§11.4.201(1)/§11.4.10): real secrets MUST stay ignored --
  [ok]     all 15 secret-bearing shapes remain ignored
RESULT: PASS (exit 0)

Plus a targeted scratch-tree stress test confirming a hypothetical docs/qa/FAKE/.env and docs/qa/FAKE/creds.json both remain correctly ignored under the shipped .gitignore.

## Item status: left Queued (NOT closed) — this is genuine partial progress,

not a completion.