# Boba Browser Extension — Complete Implementation Plan

## Project: BobaLink — Browser Extension for Torrent Discovery & Download

## Version: 1.0.0

## Date: 2026-06-06

## Executive Summary

BobaLink is a cross-browser extension (Chrome, Firefox, Opera, Yandex, Chromium) that detects torrent files and magnet links on web pages and in tab groups, then sends them to the Boba Project’s qBitTorrent web dashboard for downloading. Built on Manifest V3 with TypeScript, WXT build system, and comprehensive testing.

## Phase 1: Foundation (Week 1)

### 1.1 Project Setup

| Task | Sub-task | Description | Deliverable |
| --- | --- | --- | --- |
| 1.1.1 | Initialize repository | Git init, LICENSE (Apache 2.0), README | repo structure |
| 1.1.2 | Setup WXT build system | Install wxt, configure wxt.config.ts for 5 browsers | build config |
| 1.1.3 | TypeScript configuration | tsconfig.json with strict mode, @types/chrome | TS config |
| 1.1.4 | Linting & formatting | ESLint 9 flat config, Prettier, Husky pre-commit | quality config |
| 1.1.5 | Directory structure | src/, src/background/, src/content/, src/popup/, src/options/, src/shared/, src/types/, public/, tests/ | folders |

### 1.2 Manifest V3 Configuration

| Task | Sub-task | Description | Deliverable |
| --- | --- | --- | --- |
| 1.2.1 | Base manifest.json | name, version, description, permissions, host_permissions | manifest |
| 1.2.2 | Chrome manifest | MV3 with service worker, specific host patterns | chrome manifest |
| 1.2.3 | Firefox manifest | browser_specific_settings, gecko ID | firefox manifest |
| 1.2.4 | Opera manifest | sidebar action, minimum_opera_version | opera manifest |
| 1.2.5 | Yandex manifest | Chromium-compatible, tune:// URL handling | yandex manifest |
| 1.2.6 | Permission model | storage, alarms, notifications, activeTab, host_permissions | permissions |

### 1.3 Shared Infrastructure

| Task | Sub-task | Description | Deliverable |
| --- | --- | --- | --- |
| 1.3.1 | Type definitions | src/types/torrent.ts, config.ts, api.ts | type system |
| 1.3.2 | Logger utility | src/shared/logger.ts — structured logging with levels | logger |
| 1.3.3 | Constants | src/shared/constants.ts — URLs, ports, regex patterns | constants |
| 1.3.4 | Error types | src/shared/errors.ts — custom error classes | error handling |
| 1.3.5 | Event bus | src/shared/events.ts — typed event emitter for inter-module comm | event system |

## Phase 2: Core Engine (Week 2)

### 2.1 Magnet Link Detection & Parsing

| Task | Sub-task | Description | Deliverable |
| --- | --- | --- | --- |
| 2.1.1 | Magnet regex engine | Fast detection regex + validation regex for BTIH | parser core |
| 2.1.2 | URI decoder | decodeURIComponent for dn, tr, xl parameters | decoder |
| 2.1.3 | BTIH validator | 40-char hex validation, base32 support | validator |
| 2.1.4 | Parameter extractor | Extract xt, dn, tr, xl, ws, xs, as, kt, mt | extractor |
| 2.1.5 | Normalizer | Convert any magnet format to canonical {infoHash, name, trackers} | normalizer |
| 2.1.6 | Unit tests | 50+ test cases covering all magnet formats | test suite |

### 2.2 Torrent File Parsing

| Task | Sub-task | Description | Deliverable |
| --- | --- | --- | --- |
| 2.2.1 | Bencode decoder | Zero-dependency Uint8Array-based decoder | decoder |
| 2.2.2 | Torrent parser class | Parse .torrent files, extract info dict, files | parser class |
| 2.2.3 | Infohash computer | SHA-1 of bencoded info dict via Web Crypto API | hasher |
| 2.2.4 | Magnet generator | Create magnet URI from parsed torrent data | generator |
| 2.2.5 | Validator | Check required fields (announce, info, piece length) | validator |
| 2.2.6 | Unit tests | Test with real .torrent files, edge cases | test suite |

### 2.3 DOM Scanner Engine

| Task | Sub-task | Description | Deliverable |
| --- | --- | --- | --- |
| 2.3.1 | Base scanner class | Abstract scanner with EventTarget interface | base class |
| 2.3.2 | Anchor link scanner | querySelectorAll(‘a[href^=“magnet:”], a[href$=“.torrent”]’) | link scanner |
| 2.3.3 | Text node scanner | TreeWalker-based text scanning for inline magnets | text scanner |
| 2.3.4 | Site-specific selectors | Top 20 torrent site CSS selector database | site DB |
| 2.3.5 | MutationObserver setup | Debounced observer (500ms) for dynamic content | observer |
| 2.3.6 | Shadow DOM support | Recursive shadow root traversal | shadow scanner |
| 2.3.7 | Deduplication engine | Map by infoHash to prevent duplicates | deduper |
| 2.3.8 | Performance budget | requestAnimationFrame yielding, 16ms/frame limit | performance |

## Phase 3: Browser Extension Shell (Week 2-3)

### 3.1 Content Script

| Task | Sub-task | Description | Deliverable |
| --- | --- | --- | --- |
| 3.1.1 | Entry point | src/content/index.ts — initialization | entry |
| 3.1.2 | Page scanner orchestrator | Initialize all scanners, collect results | orchestrator |
| 3.1.3 | Highlight/overlay UI | Visual indicators on detected torrents/magnets | overlay |
| 3.1.4 | Message handler | Listen for SCAN_REQUEST, return results to background | messaging |
| 3.1.5 | Auto-scan on load | document_idle injection, initial scan + observer | auto-scan |
| 3.1.6 | Manual scan trigger | Respond to background script scan command | manual scan |

### 3.2 Background Service Worker

| Task | Sub-task | Description | Deliverable |
| --- | --- | --- | --- |
| 3.2.1 | Entry point | src/background/index.ts — SW lifecycle management | entry |
| 3.2.2 | Message router | Route messages between content/popup/options | router |
| 3.2.3 | Keep-alive strategy | chrome.alarms for SW persistence | keep-alive |
| 3.2.4 | Context menu handler | “Send to Boba”, “Scan Page”, “Open Dashboard” | context menu |
| 3.2.5 | Keyboard shortcuts | Ctrl+Shift+B (send), Ctrl+Shift+S (scan), etc. | shortcuts |
| 3.2.6 | Health check loop | Periodic Boba server ping via chrome.alarms | health |
| 3.2.7 | Badge updater | Update badge text/color based on status | badge |
| 3.2.8 | Notification handler | Show download start/complete/error notifications | notifications |

### 3.3 Popup UI

| Task | Sub-task | Description | Deliverable |
| --- | --- | --- | --- |
| 3.3.1 | HTML structure | src/popup/index.html — clean layout | HTML |
| 3.3.2 | CSS styling | src/popup/style.css — theme-aware, responsive | CSS |
| 3.3.3 | JavaScript logic | src/popup/popup.ts — torrent list, actions, state | JS |
| 3.3.4 | Connection status | Show Boba server connection state | status indicator |
| 3.3.5 | Detected torrents list | Scrollable list with checkboxes | torrent list |
| 3.3.6 | Send action | “Send Selected to Boba” button with progress | send flow |
| 3.3.7 | Batch operations | Select All, Deselect All, Invert Selection | batch actions |
| 3.3.8 | Quick settings | Toggle auto-scan, notification preferences | settings |

### 3.4 Options Page

| Task | Sub-task | Description | Deliverable |
| --- | --- | --- | --- |
| 3.4.1 | HTML structure | src/options/index.html — full settings page | HTML |
| 3.4.2 | CSS styling | src/options/style.css — clean form layout | CSS |
| 3.4.3 | JavaScript logic | src/options/options.ts — save/load settings | JS |
| 3.4.4 | Boba server config | URL, port, auth method, credentials | server config |
| 3.4.5 | Connection test | “Test Connection” button with visual feedback | test button |
| 3.4.6 | Auto-discovery | “Auto-Discover Boba” button scanning ports | discovery |
| 3.4.7 | Download preferences | Default category, save path, start paused | preferences |
| 3.4.8 | Security settings | Credential encryption toggle, HTTPS enforcement | security |

## Phase 4: API Integration (Week 3)

### 4.1 Boba API Client

| Task | Sub-task | Description | Deliverable |
| --- | --- | --- | --- |
| 4.1.1 | Client class | src/shared/api/client.ts — BobaAPIClient | client class |
| 4.1.2 | Auth handlers | Cookie-based, API Key, Basic Auth support | auth |
| 4.1.3 | Health check | /app/version, /api/v2/app/version endpoints | health |
| 4.1.4 | Auto-discovery | Scan localhost ports 7187, 7189, 8080 | discovery |
| 4.1.5 | Error handling | Retry with exponential backoff, classify errors | error handler |
| 4.1.6 | Rate limiting | Token bucket limiter for API calls | rate limiter |

### 4.2 qBitTorrent Direct Integration

| Task | Sub-task | Description | Deliverable |
| --- | --- | --- | --- |
| 4.2.1 | Auth flow | Login, SID cookie management, CSRF handling | auth |
| 4.2.2 | Add torrents | POST /api/v2/torrents/add with urls/files | add torrent |
| 4.2.3 | Add magnets | Pass magnet: URIs via urls parameter | add magnet |
| 4.2.4 | Upload files | multipart/form-data for .torrent file upload | file upload |
| 4.2.5 | Monitor downloads | /torrents/info with hash filtering | monitor |
| 4.2.6 | Sync polling | /sync/maindata with incremental RID | sync |

### 4.3 Offline Queue System

| Task | Sub-task | Description | Deliverable |
| --- | --- | --- | --- |
| 4.3.1 | Queue class | src/shared/queue.ts — OfflineQueue | queue |
| 4.3.2 | Persistence | chrome.storage.local for queued items | storage |
| 4.3.3 | Retry logic | Exponential backoff with jitter | retry |
| 4.3.4 | Process loop | chrome.alarms-based queue processor | processor |
| 4.3.5 | Conflict resolution | Skip if already added (check by infohash) | dedup |

## Phase 5: Tab Groups Integration (Week 3)

### 5.1 Tab Group Enumeration

| Task | Sub-task | Description | Deliverable |
| --- | --- | --- | --- |
| 5.1.1 | Group query | chrome.tabGroups.query({}) for all groups | query |
| 5.1.2 | Tab extraction | chrome.tabs.query({groupId}) for URLs | extract |
| 5.1.3 | URL collection | Aggregate all tab URLs per group | collect |
| 5.1.4 | Batch scanning | Run content script scanner on each tab URL | scan |

### 5.2 Context Menu Integration

| Task | Sub-task | Description | Deliverable |
| --- | --- | --- | --- |
| 5.2.1 | Tab context menu | “Send Group to Boba” on right-click tab | menu item |
| 5.2.2 | Group submenu | List groups with torrent count per group | submenu |
| 5.2.3 | Action handler | Scan all tabs in group, collect, batch send | handler |
| 5.2.4 | Progress notification | Show “Scanning X tabs in group Y…” | progress |

## Phase 6: UI/UX Polish (Week 4)

### 6.1 Icons & Theming

| Task | Sub-task | Description | Deliverable |
| --- | --- | --- | --- |
| 6.1.1 | Icon set | 16x16, 32x32, 48x48, 128x128 PNGs + SVG source | icons |
| 6.1.2 | Dynamic badges | Color-coded badges (green=active, blue=done, red=error) | badge states |
| 6.1.3 | Theme detection | prefers-color-scheme for dark/light mode | theme |
| 6.1.4 | Animation | Smooth transitions, loading spinners | polish |

### 6.2 Internationalization

| Task | Sub-task | Description | Deliverable |
| --- | --- | --- | --- |
| 6.2.1 | i18n setup | _locales/en/messages.json structure | i18n |
| 6.2.2 | English strings | All UI strings in en/messages.json | en strings |
| 6.2.3 | i18n helper | chrome.i18n.getMessage() wrapper | helper |

### 6.3 Accessibility

| Task | Sub-task | Description | Deliverable |
| --- | --- | --- | --- |
| 6.3.1 | ARIA labels | All interactive elements have aria-label | labels |
| 6.3.2 | Keyboard nav | Tab order, Enter/Space activation | keyboard |
| 6.3.3 | Focus management | Visible focus indicators, focus trapping | focus |
| 6.3.4 | Screen reader | Live regions for status updates | a11y |

## Phase 7: Testing (Week 4-5)

### 7.1 Unit Tests

| Task | Sub-task | Description | Deliverable |
| --- | --- | --- | --- |
| 7.1.1 | Jest configuration | jest.config.ts, ts-jest, jsdom environment | config |
| 7.1.2 | Mock APIs | chrome.* API mocks (storage, tabs, runtime, alarms) | mocks |
| 7.1.3 | Magnet parser tests | 50+ test cases, edge cases, invalid inputs | tests |
| 7.1.4 | Torrent parser tests | Real torrent fixtures, bencode tests | tests |
| 7.1.5 | DOM scanner tests | jsdom-based DOM manipulation tests | tests |
| 7.1.6 | API client tests | Mock fetch, auth flow, error handling | tests |
| 7.1.7 | Queue tests | Persistence, retry, deduplication | tests |
| 7.1.8 | Coverage target | 80%+ line coverage | coverage |

### 7.2 Integration Tests

| Task | Sub-task | Description | Deliverable |
| --- | --- | --- | --- |
| 7.2.1 | API integration | Test against real Boba docker instance | tests |
| 7.2.2 | Auth flow | Cookie auth, API key auth, error cases | tests |
| 7.2.3 | End-to-end flow | Detect → Parse → Send → Verify download | tests |

### 7.3 E2E Tests

| Task | Sub-task | Description | Deliverable |
| --- | --- | --- | --- |
| 7.3.1 | Playwright config | playwright.config.ts with extension loading | config |
| 7.3.2 | Extension fixture | Load extension in Chromium/Chrome | fixture |
| 7.3.3 | Popup tests | Open popup, verify UI, click actions | tests |
| 7.3.4 | Content script tests | Visit torrent page, verify detection | tests |
| 7.3.5 | Options tests | Configure server, test connection | tests |

## Phase 8: Build & Distribution (Week 5)

### 8.1 Build Pipeline

| Task | Sub-task | Description | Deliverable |
| --- | --- | --- | --- |
| 8.1.1 | WXT build | wxt build for production | build |
| 8.1.2 | Cross-browser builds | Chrome, Firefox, Opera, Yandex packages | packages |
| 8.1.3 | CI/CD workflow | .github/workflows/ci.yml — lint, test, build | CI |
| 8.1.4 | Release workflow | .github/workflows/release.yml — publish to stores | CD |

### 8.2 Store Submission

| Task | Sub-task | Description | Deliverable |
| --- | --- | --- | --- |
| 8.2.1 | Chrome Web Store | Screenshots, description, privacy policy, $5 fee | submission |
| 8.2.2 | Firefox AMO | web-ext sign, listing page, review responses | submission |
| 8.2.3 | Opera Addons | Opera-specific build, sidebar screenshot | submission |
| 8.2.4 | Yandex | Chromium-compatible package, description | submission |

## Deliverables Checklist

### Source Code

- src/ directory with all TypeScript source

- wxt.config.ts build configuration

- manifest configuration per browser

- package.json with all dependencies

- tsconfig.json, jest.config.ts, playwright.config.ts

- .github/workflows/ci.yml, release.yml

### Tests

- Unit tests (Jest) — 80%+ coverage

- E2E tests (Playwright)

- Test fixtures (sample .torrent files, HTML pages)

- Mock implementations for browser APIs

### Documentation

- Technical Specification (architecture, components, APIs)

- API Reference (all internal and external APIs)

- User Guide (installation, configuration, usage)

- Developer Guide (setup, build, test, contribute)

- Installation Guide (per-browser instructions)

### Diagrams

- System architecture (Mermaid + SVG + PNG)

- Data flow diagrams (Mermaid + SVG + draw.io)

- Sequence diagrams (Mermaid + UML)

- ER diagram (database schema)

- Component diagram

- Deployment diagram

### Multi-Format Output

- All docs in Markdown

- All docs in PDF (enterprise styled)

- All docs in DOCX (enterprise styled)

- All docs in HTML (clean styled)

- All diagrams in Mermaid, SVG, PNG, draw.io, UML

## SQL Schema Definitions

### Extension Local Storage (chrome.storage.local)

-- Configuration Table
CREATE TABLE IF NOT EXISTS extension_config (
    key TEXT PRIMARY KEY,
    value TEXT NOT NULL,
    updated_at INTEGER NOT NULL
);

-- Discovered Torrents Table (session)
CREATE TABLE IF NOT EXISTS discovered_torrents (
    id TEXT PRIMARY KEY,  -- infoHash
    page_url TEXT NOT NULL,
    magnet_uri TEXT,
    torrent_url TEXT,
    name TEXT,
    trackers TEXT,  -- JSON array
    size_bytes INTEGER,
    source_type TEXT CHECK(source_type IN ('magnet-link', 'torrent-file', 'torrent-url')),
    discovered_at INTEGER NOT NULL,
    sent_to_boba INTEGER DEFAULT 0,
    boba_status TEXT CHECK(boba_status IN ('pending', 'queued', 'added', 'error'))
);

-- Download Queue (offline support)
CREATE TABLE IF NOT EXISTS download_queue (
    id INTEGER PRIMARY KEY AUTOINCREMENT,
    info_hash TEXT NOT NULL,
    magnet_uri TEXT,
    torrent_data BLOB,  -- base64 encoded .torrent file
    name TEXT,
    category TEXT,
    save_path TEXT,
    added_at INTEGER NOT NULL,
    retry_count INTEGER DEFAULT 0,
    last_error TEXT,
    status TEXT CHECK(status IN ('pending', 'retrying', 'failed', 'completed'))
);

-- Boba Server Configuration
CREATE TABLE IF NOT EXISTS server_config (
    id INTEGER PRIMARY KEY CHECK(id = 1),
    base_url TEXT NOT NULL,
    auth_method TEXT CHECK(auth_method IN ('none', 'cookie', 'api_key', 'basic')),
    api_key TEXT,
    username TEXT,
    password_encrypted TEXT,
    is_reachable INTEGER DEFAULT 0,
    last_check INTEGER,
    qbittorrent_version TEXT,
    boba_version TEXT
);

-- Send History
CREATE TABLE IF NOT EXISTS send_history (
    id INTEGER PRIMARY KEY AUTOINCREMENT,
    info_hash TEXT NOT NULL,
    name TEXT,
    sent_at INTEGER NOT NULL,
    success INTEGER NOT NULL,
    error_message TEXT,
    server_url TEXT NOT NULL
);

### Boba API Endpoints (External — Reference)

-- qBitTorrent torrents table (reference only)
-- Actual storage is managed by qBittorrent internally
-- Extension polls /api/v2/torrents/info to get this data

-- Search results cache (optional, for offline viewing)
CREATE TABLE IF NOT EXISTS search_cache (
    id INTEGER PRIMARY KEY AUTOINCREMENT,
    query TEXT NOT NULL,
    category TEXT,
    results_json TEXT NOT NULL,  -- JSON array of MergedResult
    cached_at INTEGER NOT NULL,
    expires_at INTEGER NOT NULL
);

## Gantt Chart (Estimated Timeline)

Week 1  | Phase 1: Foundation + Phase 2: Core Engine
Week 2  | Phase 2: Core Engine (cont) + Phase 3: Extension Shell
Week 3  | Phase 3: Extension Shell (cont) + Phase 4: API Integration + Phase 5: Tab Groups
Week 4  | Phase 6: UI/UX Polish + Phase 7: Testing (start)
Week 5  | Phase 7: Testing (cont) + Phase 8: Build & Distribution

## Risk Assessment

| Risk | Impact | Mitigation |
| --- | --- | --- |
| qBitTorrent API changes | High | Version detection, adapter pattern |
| CORS on torrent sites | Medium | Service worker fetch bypasses CORS |
| MV3 service worker termination | Medium | chrome.alarms keep-alive strategy |
| Store review rejection | Medium | Follow guidelines, minimal permissions |
| Yandex Browser API differences | Low | Test on Yandex, Chromium-compatible code |