# Boba Browser Extension - Master Execution Plan

## Project Overview

Create comprehensive deep research, full implementation plan, source code, documentation, diagrams, and all deliverables for browser extensions (Yandex, Firefox, Opera, Chrome, Chromium) that parse/extract torrent files and magnet links from web pages or tab groups, then pass them to Boba Project’s qBitTorrent web dashboard.

## Stage 1: Deep Research (parallel multi-agent swarm)

Skill: deep-research-swarm (Route B - Focused Search) - Agent 1: Boba Project Architecture Research - Clone Boba-Base repo, analyze architecture, APIs, qBitTorrent integration, services, data models - Agent 2: Browser Extension APIs Research
- Chrome Extensions API (MV3), Firefox WebExtensions API, Opera, Yandex, Chromium specifics - Tab Groups APIs, content scripts, background scripts, messaging - Agent 3: Torrent/Magnet Link Parsing Research - Torrent file format parsing, magnet link URI schemes, DHT infohash extraction - Web scraping techniques for torrent discovery on common sites - Agent 4: Existing Solutions & Security Research - Existing torrent browser extensions analysis - CORS handling, CSP bypasses, download interception, security considerations

Output: Validated research brief with all findings

## Stage 2: Architecture & Technical Design

Skill: report-writing (Architecture document) - System architecture diagram - Extension architecture (content scripts, background, popup, options) - Boba integration architecture (REST API, WebSocket, authentication) - Data flow diagrams - Database schema (SQL definitions) - Security model - Error handling strategy

Output: architecture.md

## Stage 3: Implementation Plan (Phased)

- Phase 1: Core extension scaffold + manifest + build system

- Phase 2: Content script - torrent/magnet detection & extraction

- Phase 3: Background script - message routing, API communication

- Phase 4: Popup UI - torrent list, status, controls

- Phase 5: Options page - Boba server configuration

- Phase 6: Tab groups support (Yandex/Chrome)

- Phase 7: Boba API integration - add torrents, monitor downloads

- Phase 8: Cross-browser packaging & store submission

- Phase 9: Testing (unit, integration, E2E)

- Phase 10: Documentation & release

Output: implementation-plan.md with all sub-tasks

## Stage 4: Source Code Development

Skill: vibecoding-general-swarm - Full TypeScript/JavaScript source code for all extension components - Build system (webpack/vite) - Manifest V2/V3 compatibility - Cross-browser API shims - Test suites (Jest, Playwright)

Output: Complete source code tree in /mnt/agents/output/src/

## Stage 5: Diagrams & Visual Assets (parallel multi-agent)

- Agent 1: Mermaid.js diagrams (system architecture, data flow, sequence diagrams)

- Agent 2: SVG/PNG architecture diagrams (enterprise style)

- Agent 3: UML class diagrams, ER diagrams

- Agent 4: draw.io XML diagrams

- Agent 5: HTML interactive diagrams

Output: All diagram files in /mnt/agents/output/diagrams/

## Stage 6: Documentation (parallel multi-agent)

- Agent 1: Technical Specification (Markdown)

- Agent 2: API Reference (Markdown)

- Agent 3: User Guide (Markdown)

- Agent 4: Developer Guide (Markdown)

- Agent 5: Installation & Setup Guide (Markdown)

Output: All docs in /mnt/agents/output/docs/

## Stage 7: Multi-Format Conversion

Skills: docx, pdf, html - Convert all Markdown docs to DOCX (enterprise styled) - Convert all Markdown docs to PDF (professional styled) - Convert all Markdown docs to HTML (clean styled) - Package everything into final deliverable

Output: /mnt/agents/output/final/ with all formats

## Deliverables Summary

- Research brief (research-brief.md)

- Architecture document (architecture.md)

- Implementation plan (implementation-plan.md)

- Full source code (/src/)

- SQL schemas (database schemas)

- All diagrams (Mermaid, SVG, PNG, UML, draw.io, HTML)

- Technical specification (MD, PDF, DOCX, HTML)

- API reference (MD, PDF, DOCX, HTML)

- User guide (MD, PDF, DOCX, HTML)

- Developer guide (MD, PDF, DOCX, HTML)

- Installation guide (MD, PDF, DOCX, HTML)