# Real-Time Search Results Streaming Implementation Plan

Revision: 1 Last modified: 2026-06-06T00:00:00Z

For agentic workers: REQUIRED SUB-SKILL: Use superpowers:subagent-driven-development (recommended) or superpowers:executing-plans to implement this plan task-by-task. Steps use checkbox (- [ ]) syntax for tracking.

Goal: Stream search results to users in real-time as they arrive from each tracker, using SSE endpoint for live updates

Architecture: Modify SearchOrchestrator to yield intermediate results as they arrive. Update SSE endpoint to read from individual results and emit incrementally. Update frontend to use SSE endpoint and EventSource for real-time UI updates.

Tech Stack: Python asyncio, FastAPI StreamingResponse, Server-Sent Events (SSE), JavaScript EventSource

### Task 1: Write failing tests for streaming individual results

Files: - Modify: tests/unit/test_streaming.py - Modify: tests/integration/test_ui_quick.py

- Step 1: Write failing tests - Add tests that verify individual results stream in real-time

def test_streaming_yields_individual_results(self):
    """Test that search_results_stream yields individual results as they arrive."""
    # Test that streaming emits results_update events with actual result data
    # NOT just count changes - should include result details

- Step 2: Run tests to verify they fail

Run: pytest tests/unit/test_streaming.py -v -k "individual" Expected: FAIL (tests expect feature that doesn’t exist yet)

### Task 2: Modify backend to emit incremental results

Files: - Modify: download-proxy/src/merge_service/search.py (lines 285-310) - Modify: download-proxy/src/api/streaming.py (lines 53-110)

- Step 1: Add incremental results tracking to SearchOrchestrator

Add method to track results as they arrive from each tracker:

def get_live_results(self, search_id: str) -> List[SearchResult]:
    """Get all results found so far for a search, not yet merged."""
    if search_id not in self._tracker_results:
        return []
    results = []
    for tracker_results in self._tracker_results[search_id].values():
        results.extend(tracker_results)
    return results

- Step 2: Modify streaming to yield individual results

Update search_results_stream to emit each result as it arrives:

# Track results seen per search
seen_hashes = set()

# In the polling loop, check for new individual results
live_results = orchestrator.get_live_results(search_id)
for result in live_results:
    if result.hash not in seen_hashes:
        seen_hashes.add(result.hash)
        yield SSEHandler.format_event(
            event="result_found",
            data={"result": {"name": result.name, "seeds": result.seeds, "tracker": result.tracker}},
            event_id=search_id,
        )

- Step 3: Run tests

Run: pytest tests/unit/test_streaming.py -v -k "results_stream" Expected: PASS

### Task 3: Fix SSE endpoint to return actual results

Files: - Modify: download-proxy/src/api/routes.py (lines 235-241)

- Step 1: Check current /search/stream/{search_id} endpoint

The endpoint exists but may not be properly connected to the frontend. Verify it works:

curl -N http://localhost:7187/api/v1/search/stream/<search-id>
# Should stream results as SSE events

- Step 2: Run tests

Run: pytest tests/unit/test_streaming.py -v Expected: PASS

### Task 4: Make frontend use SSE endpoint for live updates

Files: - Modify: download-proxy/src/ui/templates/dashboard.html (lines 463-520)

- Step 1: Add EventSource for streaming results

Replace polling with SSE in the search handler:

function streamResults(searchId) {
    if (!searchId) return;
    
    var eventSource = new EventSource('/api/v1/search/stream/' + searchId);
    
    eventSource.addEventListener('search_start', function(e) {
        console.log('Search started:', JSON.parse(e.data));
    });
    
    eventSource.addEventListener('result_found', function(e) {
        var result = JSON.parse(e.data).result;
        addResultToTable(result);  // Add single result immediately
        updateStatus('Found ' + totalResults + ' results...');
    });
    
    eventSource.addEventListener('results_update', function(e) {
        var data = JSON.parse(e.data);
        updateStatus('Found ' + data.total_results + ' results...');
    });
    
    eventSource.addEventListener('search_complete', function(e) {
        var data = JSON.parse(e.data);
        eventSource.close();
        loadStats();
    });
    
    eventSource.onerror = function() {
        eventSource.close();
    };
}

- Step 2: Replace pollResults with streamResults

In the search handler after getting search_id:

// OLD CODE - polling
if (_isSearching) {
    pollResults();
}

// NEW CODE - streaming
if (_isSearching) {
    streamResults(_searchId);
}

- Step 3: Verify tests pass

Run: pytest tests/integration/test_ui_quick.py -v Expected: PASS

### Task 5: Integration tests for end-to-end streaming

Files: - Create: tests/integration/test_realtime_streaming.py

- Step 1: Write comprehensive streaming tests

def test_search_streams_results_in_realtime(self):
    """Search should stream results as they are found, not at the end."""
    # 1. Start a search query
    # 2. Connect to /search/stream/{search_id}
    # 3. Verify results come in via SSE BEFORE search completes
    # 4. Results should appear incrementally, not all at once

- Step 2: Run tests

Run: pytest tests/integration/test_realtime_streaming.py -v Expected: PASS

- Step 3: Commit

## Expected Improvements

- Immediate feedback - Users see results within seconds, not at the end of search (which can take 30+ seconds)

- Better UX - Results table populates as results arrive

- Status updates - “Found X results from RuTracker” etc. as trackers complete

- Reliability - If one tracker fails, others continue working

## Testing Commands

# Run unit tests
pytest tests/unit/test_streaming.py -v

# Run integration tests
pytest tests/integration/test_realtime_streaming.py -v --import-mode=importlib

# Quick UI test
pytest tests/integration/test_ui_quick.py -v

# Manual verification
# 1. Open dashboard at http://localhost:7187
# 2. Search for something
# 3. Watch results appear in real-time as they arrive