# Status

# Boba — Feature Status (all components)

Revision: 10 Last modified: 2026-08-21T00:00:00Z Scope: Every system component, service, infrastructure piece, and client app of the Boba project — one row per REAL unit (endpoint / handler / client method / component control / plugin / subcommand / script), grouped by component. Authority: assembled by READ-ONLY repo inventory (codegraph + grep + source reading) on 2026-06-15, expanded to per-unit granularity (§11.4.118 discovery-pressure) on 2026-06-16. Cross-references AGENTS.md, CLAUDE.md, docs/REMAINING_WORK_PLAN.md.

Rev 9 (2026-08-20, BOB-083 / GOVERNANCE_AUDIT_2026-08-08_ROUND2.md RD2-16) — staleness catch-up (§11.4.44/§11.4.45/§11.4.86): 161 commits landed between the Rev 8 pass (e6162f7, 2026-08-18) and this pass’s HEAD (e0d60ab, 2026-08-20). Real git log e6162f7..HEAD evidence: the overwhelming majority are the BOB-126 forced-logout killpg(-1, SIGKILL) incident chain (root cause found + closed, new universal §11.4.263 anchor) plus surrounding test/gate/quality hardening (BOB-127..135) — process-safety and CI-discipline work, not new product features, so no new feature rows are warranted from that set (§11.4.6: verified by reading the commit log, not assumed). Two exceptions were feature-relevant and are corrected below with cited live evidence: RW-06 (RuTracker ReDoS fix deployment) — CLOSED live 2026-08-19 (1c0389a, BOB-093); RW-07 (nnmclub /auth/nnmclub/status SOURCE→ARTIFACT drift) — CLOSED live 2026-08-19 (7baef2b, BOB-092). Both rows below updated to PASS — LIVE with their real evidence paths. docs/REMAINING_WORK_PLAN.md itself was NOT edited (out of this task’s owned-file scope — see the Status_Summary companion for the plain-language version of this note). Total features cataloged: unchanged at 292 (no rows added or removed this pass, only 2 existing rows’ Validation cells corrected). Every other pre-existing row was left untouched — a full per-unit re-audit against the 161-commit delta was judged out of the bounded scope of this staleness-catch-up pass, per the same §11.4.6 option-B discipline Rev 8 used.

Rev 8 (2026-08-18, BOB-075) — staleness remediation (§11.4.44 / §11.4.86 / GOVERNANCE_AUDIT_2026-08-08_ROUND2.md RD2-08): the audit’s staleness claim was CONFIRMED, not a false positive — a real content edit landed in ea86ce1 (2026-08-15, the docs_chain-engine row swap in §8d below) WITHOUT the Revision/Last-modified header being bumped, and 60 commits landed between the Rev 7 content commit (646b295, 2026-06-16) and this pass (64705eb, 2026-08-18) that were never reflected at row-granularity. This pass performed a TARGETED refresh (§11.4.6 option B — this document is narrative, “assembled by READ-ONLY repo inventory,” not mechanically derivable from a single source-of-truth table, so a full per-unit re-audit of all 289 pre-existing rows was judged out of the bounded scope of a staleness-fix task and is NOT claimed here): added 3 new rows to §8d for scripts that shipped since Rev 7 and were completely absent from this ledger — scripts/load-tracker-cookies.sh (tracker-cookies autoload, 619a5f6), scripts/boba-svc.sh (sudo-free systemd wrapper, 444d94e), scripts/commit-push-all.sh (§11.4.234 dedicated commit/push entrypoint, 08e870e) — each cited to its real source file + covering challenge. Total features cataloged: 289 → 292. Every pre-existing row was left untouched (no content was invented to “look fresh”); the honest scope boundary of this pass is recorded under “Components NOT inventoried” below.

Rev 7 (2026-06-16) — live-PASS update for the search/auth fix batch (HEAD 7e9cab5): the multi-word URL-encoding fix (da7d709, ~17 nova3 plugins), the new RUTRACKER_COOKIES injection (2fc29fc), NNMCLUB_COOKIES auth, /auth/status cookie reflection (9c2f8dc), the new GET /api/v1/healthz JSON endpoint (137d7ff), and §11.4.85 stress+chaos coverage for the multi-word fix (7e9cab5) were all PROVEN end-to-end on the live nezha stack — full-fleet the matrix = 2600 results / 23 contributing trackers / zero plugin_bad_query_encoding, all four private trackers authenticate (rutracker 50, nnmclub 50, kinozal 50, iptorrents 49). Evidence: docs/qa/search-fix-verify-20260616/. kickass.py reclassified Won’t-fix structurally-impossible (§11.4.112) per docs/research/kickass_403_20260616/. NOTE (§11.4.6): no Go files were touched this session — the Go rows are unchanged (the pre-existing magnet_stress_chaos_test.go guard stands; no NEW Go query-encoding guard was added this session, so none is claimed here).

Captured-evidence-driven (§11.4.5 / §11.4.45 / §11.4.86). Every feature row cites a real source file (file:line where load-bearing), endpoint, command, or control. No invented features (§11.4.6). As of Rev 5 the Video column is DEFINITIVE for every row — there is no bare PENDING. Each cell is exactly one of: VIDEO-CONFIRMED — <file> (the feature is shown on-screen in a committed recording), PENDING (UI — film next) (a user-visible control/dialog not yet individually filmed), or N/A (no UI — test-covered + exercised by <journey>) (a non-user-visible unit — REST endpoint / handler / client method / parser / scanner / service / crypto / repo / script — which has no screen of its own and is confirmed by its cited tests plus the UI/CLI journey that drives it). Honest classification (§11.4.6/§11.4.143): a row is VIDEO-CONFIRMED only when a real recording actually shows it.

Per-row Video tally (291 feature rows — the pre-existing Rev ≤7 tally of 288 vs the stated “289” total was a 1-row pre-existing discrepancy not reconciled by this pass, §11.4.6 honest note; +3 for the Rev 8 §8d additions, all N/A/host-script): 28 VIDEO-CONFIRMED, 14 PENDING (UI — film next), 249 N/A (no UI — test-covered).

Column legend: - Impl = implemented / partial / stub / missing - Wired = reachable on a running default-profile stack (yes / no / opt-in / host) - Tests = test types present + cite file (unit / integration / e2e / security / stress-chaos / property / contract); none if no covering test found - Validation = honest validation posture (tested-green-in-suite / unit-only / live-evidence-captured / not-validated / operator-blocked) - Video = DEFINITIVE video-recording status — one of VIDEO-CONFIRMED — <file> / PENDING (UI — film next) / N/A (no UI — test-covered + exercised by <journey>)

## Video-recording confirmations (§11.4.143 / §11.4.83)

Real-use recordings (Claude-vision analyzed — the HelixAgent ensemble vision is a proven stub, see docs/qa/recording-readiness-20260615/) in /Volumes/T7/Downloads/Recordings/ (project-prefix boba-). Per-row Video cells stay PENDING where a feature has not been individually filmed; the recordings below confirm the headline user-facing flows on-screen.

| Recording | Surface | Features confirmed | Verdict |
| --- | --- | --- | --- |
| boba-cli-orchestrator-demo.mp4 | CLI (boba-ctl) | status / health / list — 4 services running & healthy | docs/qa/recordings-20260615/boba-cli-verdict.md |
| boba-web-search-flow.mp4 | Web dashboard | launch → search “debian” → live results → “829 results (288 merged)” complete | boba-web-search-flow-verdict.md |
| boba-web-feature-tour.mp4 + boba-web-dashboard-tour.mp4 | Web dashboard | dashboard load (29 trackers, qBit connected), result rows render qBit + Download buttons (clickable), tab nav (Results/Active Downloads/Trackers/Schedules/Hooks), Jackett /jackett credentials page, theme | boba-web-feature-tour-verdict.md |
| boba-extension-{scan-detect,popup,options,tour}.mp4 | BobaLink extension (MV3, real --load-extension Chromium) | content-script detects a magnet + appends a 🌐 MAGNET badge (non-torrent correctly skipped); popup UI (header, server status, Refresh + Send All, Detected-torrents); options page (7 settings tabs + server config) | boba-extension-verdict.md |
| boba-web-tabs-theme-tour.mp4 (+ frames boba-web-tab-active-downloads.png / boba-web-tab-schedules.png / boba-web-tab-hooks.png / boba-web-theme-toggle.png) + boba-web-jackett-add-credential.png | Web dashboard + Jackett page | Active Downloads / Schedules / Hooks tabs each render their empty-state + columns; theme toggle; processing spinner (“Found N results…”); bridge/qBit-Connected header indicator; Jackett Add-credential dialog (Name/Username/Password/Cookies + Cancel/Save) | Claude-vision verified 2026-06-16 |

Honest scope (§11.4.6, no bluff): - Backend services (download-proxy / merge / boba-jackett / Go) verified 200 server-side inside the VM and exercised through the web UI recordings. - Console errors seen in the web recordings are an SSH-tunnel SSE/poll artifact (macOS↔VM), NOT product defects — every endpoint is 200 in the VM. See the feature-tour verdict. - BobaLink extension: ✅ VIDEO-CONFIRMED — the prior --load-extension tooling gap was closed by building extension/scripts/record-features.mjs (loads the built MV3 artifact into a real Chromium, records the scan/popup/options journeys). Plus its passing test suite. - TUI / mobile / desktop: do not exist in this project (server-side + Angular web + browser extension only) — nothing to record.

## Component summary

| # | Component | Service / Port | Features cataloged |
| --- | --- | --- | --- |
| 1 | Download Proxy + Merge Search Service (Python/FastAPI) | qbittorrent-proxy :7186 / :7187 | 69 |
| 2 | qBitTorrent-go backend (Go/Gin) | qbittorrent-proxy-go :7186/:7187/:7188 (opt-in --profile go) | 47 |
| 3 | boba-jackett (Go) | boba-jackett :7189 | 26 |
| 4 | Tracker plugins (plugins/*.py) | run inside qbittorrent-proxy | 30 |
| 5 | Angular 21 frontend dashboard (frontend/) | served from :7187 | 34 |
| 6 | BobaLink browser extension (extension/) | WXT MV3 client | 39 |
| 7 | WebUI bridge (webui-bridge.py) | host process :7188 | 4 |
| 8 | Infrastructure / CLI / shell scripts | host | 43 |

Total features cataloged: 292 (Rev 8: +3 — scripts/load-tracker-cookies.sh, scripts/boba-svc.sh, scripts/commit-push-all.sh; Rev 7: +1 — new GET /api/v1/healthz endpoint)

## 1. Download Proxy + Merge Search Service (Python/FastAPI) — :7186 / :7187

Entry: download-proxy/src/main.py (starts legacy proxy thread + uvicorn api:app). This is the shipped default product.

### 1a. Merge Search Service — REST API (download-proxy/src/api/routes.py)

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| POST /api/v1/search — async fan-out search, returns search_id (routes.py:283) | implemented | yes | integration tests/integration/test_merge_api.py; e2e test_full_pipeline.py; stress test_merge_search_stress_chaos.py | tested-green-in-suite + LIVE | VIDEO-CONFIRMED 2026-06-16 — real web-UI journey (debian→829 found/288 merged), boba-web-search-flow.mp4; verdict docs/qa/recordings-20260615/boba-web-search-flow-verdict.md |
| POST /api/v1/search/sync — synchronous search (routes.py:377) | implemented | yes | integration test_merge_api.py; stress test_search_stress.py | tested-green-in-suite; resets over tunnel (RW-08) | N/A (no UI — test-covered + exercised by web search flow) |
| GET /api/v1/search/stream/{id} — SSE result stream (routes.py:547) | implemented | yes | integration test_realtime_streaming.py, test_streaming_browser.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web search flow live-results stream) |
| GET /api/v1/search/{id} — poll search state (routes.py:586) | implemented | yes | integration test_merge_api.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web search flow) |
| POST /api/v1/search/{id}/abort — cancel in-flight search (routes.py:619) | implemented | yes | integration test_merge_api.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web search flow) |
| GET /api/v1/downloads/active — qBit active torrents (routes.py:629) | implemented | yes | integration test_buttons_api.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web dashboard Active Downloads tab) |
| POST /api/v1/auth/qbittorrent — qBit WebUI login (routes.py:671) | implemented | yes | integration test_login_actions.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web qBit login dialog) |
| POST /api/v1/download — add torrent to qBit (magnet/url) (routes.py:958) | implemented | yes | integration test_button_functions.py, test_buttons_api.py; security test_ssrf_and_magnet_auth.py | tested-green-in-suite; SSRF gap RW-03 | N/A (no UI — test-covered + exercised by web result-row qBit button) |
| POST /api/v1/download/upload — upload .torrent file to qBit (routes.py:1123) | implemented | yes | unit tests/unit/api_layer/test_download_upload.py | unit-only + integration | N/A (no UI — test-covered + exercised by web download path) |
| POST /api/v1/download/file — fetch tracker .torrent w/ auth cookies (routes.py:1212) | implemented | yes | integration test_buttons_api.py; security test_ssrf_and_magnet_auth.py | tested-green-in-suite; SSRF gap RW-03 | N/A (no UI — test-covered + exercised by web result-row Download button) |
| POST /api/v1/magnet — resolve result → magnet link (routes.py:1279) | implemented | yes | integration test_magnet_dialog.py, test_buttons_api.py | tested-green-in-suite; auth gap RW-04 | N/A (no UI — test-covered + exercised by web magnet dialog) |
| GET /api/v1/theme — read theme state (routes.py:61) | implemented | yes | contract test_crossapp_theme_contract.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web theme picker) |
| PUT /api/v1/theme — persist theme (routes.py:67) | implemented | yes | e2e test_theme_runtime.py, test_crossapp_theme.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web theme picker) |
| GET /api/v1/theme/stream — SSE theme broadcast (routes.py:76) | implemented | yes | e2e test_crossapp_theme.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web theme picker cross-app sync) |

### 1b. Auth API — per-tracker (download-proxy/src/api/auth.py)

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| GET /auth/rutracker/status — RuTracker session state (auth.py:56) | implemented | yes | integration test_auth_and_links.py; e2e test_live_stack_evidence.py | partial — CAPTCHA operator-blocked (BOB-008) | N/A (no UI — test-covered + exercised by web Trackers tab auth chips) |
| GET /auth/rutracker/captcha — fetch CAPTCHA image (auth.py:108) | implemented | yes | integration test_auth_and_links.py | partial — operator-blocked (BOB-008) | N/A (no UI — test-covered + exercised by web Trackers tab auth chips) |
| POST /auth/rutracker/login — username/password + CAPTCHA login (auth.py:214) | implemented | yes | integration test_auth_and_links.py | partial — operator-blocked (BOB-008) | N/A (no UI — test-covered + exercised by web Trackers tab auth chips) |
| POST /auth/rutracker/cookie-login — cookie-based login (auth.py:298) | implemented | yes | integration test_auth_and_links.py | PASS — LIVE 2026-06-16 — RUTRACKER_COOKIES cookie path authenticates (2fc29fc); rutracker the matrix = 50 real results on nezha (docs/qa/search-fix-verify-20260616/ §1) | N/A (no UI — test-covered + exercised by web Trackers tab auth chips) |
| GET /auth/nnmclub/status — NNM-Club session state (auth.py:350) | implemented | yes | e2e test_live_stack_evidence.py:265 (no longer skips — see Rev 9) | PASS — LIVE 2026-08-19 (BOB-092) — RW-07 SOURCE→ARTIFACT drift resolved: live probe post-./start.sh -p returns HTTP 200 with authenticated:bool JSON (docs/qa/2026-08-19-bob-092/nnmclub_status_probe_post_removal.txt); the e2e’s SKIP-on-404 fallback removed (7baef2b), test now hard-FAILs on recurrence instead of silently skipping | N/A (no UI — test-covered + exercised by web Trackers tab auth chips) |
| POST /auth/nnmclub/login — NNM-Club login (auth.py:407) | implemented | yes | e2e test_live_stack_evidence.py | partial — live-gated | N/A (no UI — test-covered + exercised by web Trackers tab auth chips) |
| GET /auth/status — all-tracker aggregate session state (auth.py:479) | implemented | yes | integration test_auth_state_ui.py; auth-status cookie-reflection test (§1.1) | PASS — LIVE 2026-06-16 — now reflects RUTRACKER_COOKIES/NNMCLUB_COOKIES env before first search (9c2f8dc), so dashboard chips show rutracker/nnmclub green (docs/qa/search-fix-verify-20260616/ §3) | N/A (no UI — test-covered + exercised by web Trackers tab auth chips) |
| POST /auth/qbittorrent/logout — qBit WebUI logout (auth.py:532) | implemented | yes | integration test_login_actions.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web qBit login dialog) |
| Kinozal auth (status/login) REST route | missing | no | none — no kinozal/login route in auth.py | not-implemented (search path uses cookies via orchestrator) | N/A (not implemented — no route) |
| IPTorrents auth (status/login) REST route | missing | no | none — no iptorrents/login route in auth.py | not-implemented (env creds + cookie flow via Jackett UI) | N/A (not implemented — no route) |

### 1c. Search orchestration internals (download-proxy/src/merge_service/search.py)

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| Concurrency caps MAX_CONCURRENT_SEARCHES (429 on saturation) | implemented | yes | concurrency test_orchestrator_semaphore.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web search flow) |
| Per-search tracker semaphore MAX_CONCURRENT_TRACKERS | implemented | yes | concurrency test_tracker_semaphore.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web search flow) |
| Public-tracker subprocess fan-out (NDJSON via patched novaprinter) | implemented | yes | e2e test_public_trackers_return_results.py; stress test_search_orchestration_stress_chaos.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web search flow live results) |
| Public-tracker deadline kill PUBLIC_TRACKER_DEADLINE_SECONDS | implemented | yes | chaos test_tracker_failure.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web search flow) |
| Private-tracker aiohttp+cookie path (rutracker/kinozal/nnmclub/iptorrents) | implemented | yes | integration test_tracker_auth_live.py (live-gated) | partial — live-gated, BOB-008 operator-blocked | N/A (no UI — test-covered + exercised by web search flow) |
| Per-tracker TrackerSearchStat real-time stats | implemented | yes | contract test_tracker_stats_contract.py; property test_tracker_stats_properties.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web tracker-stat dialog) |
| Stderr error classification (_classify_plugin_stderr) | implemented | yes | chaos test_tracker_failure.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web search flow) |
| TTL-bounded data stores (cachetools) — no leak | implemented | yes | memory test_orchestrator_caches_bounded.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web search flow) |

### 1d. Deduplication (download-proxy/src/merge_service/deduplicator.py)

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| Tier 1 dedup — metadata (imdb/tmdb) key | implemented | yes | property test_deduplicator_properties.py; benchmark test_deduplication_benchmark.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web search flow “288 merged” result) |
| Tier 2 dedup — infohash key | implemented | yes | property test_deduplicator_properties.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web search flow “288 merged” result) |
| Tier 3 dedup — name+size key | implemented | yes | property test_deduplicator_properties.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web search flow “288 merged” result) |
| Tier 4 dedup — fuzzy Levenshtein name match | implemented | yes | property test_deduplicator_properties.py; benchmark test_deduplication_benchmark.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web search flow “288 merged” result) |

### 1e. Enrichment — per metadata source (download-proxy/src/merge_service/enricher.py)

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| Enrichment: OMDb (enricher.py:113) | implemented | yes | stress test_enricher_stress_chaos.py | tested-green-in-suite; needs OMDB_API_KEY | N/A (no UI — test-covered + exercised by web search flow result quality column) |
| Enrichment: TMDB | implemented | yes | stress test_enricher_stress_chaos.py | tested-green; needs TMDB_API_KEY | N/A (no UI — test-covered + exercised by web search flow result quality column) |
| Enrichment: TVMaze | implemented | yes | stress test_enricher_stress_chaos.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web search flow result quality column) |
| Enrichment: AniList | implemented | yes | stress test_enricher_stress_chaos.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web search flow result quality column) |
| Enrichment: MusicBrainz | implemented | yes | stress test_enricher_stress_chaos.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web search flow result quality column) |
| Enrichment: OpenLibrary | implemented | yes | stress test_enricher_stress_chaos.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web search flow result quality column) |

### 1f. Tracker validation (download-proxy/src/merge_service/validator.py)

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| Tracker validation HTTP scrape BEP 48 (validator.py:101) | implemented | yes | none dedicated found (covered via merge tests) | not-validated (no dedicated test) | N/A (no UI — exercised by web search flow seeds/leechers column) |
| Tracker validation UDP scrape BEP 15 (validator.py:162) | implemented | yes | none dedicated found | not-validated (no dedicated test) | N/A (no UI — exercised by web search flow seeds/leechers column) |

### 1g. Hooks (download-proxy/src/api/hooks.py + merge_service/hooks.py)

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| GET /api/v1/hooks — list hooks (hooks.py:105) | implemented | yes | unit test_hooks_coverage.py; concurrency test_hooks_race.py; security test_hooks_schedules_auth.py | tested-green-in-suite; auth gap RW-01 | N/A (no UI — test-covered + exercised by web dashboard Hooks tab) |
| POST /api/v1/hooks — create hook (hooks.py:111) | implemented | yes | unit test_hooks_coverage.py; concurrency test_hooks_race.py | tested-green-in-suite; auth gap RW-01 | N/A (no UI — test-covered + exercised by web dashboard Hooks tab) |
| DELETE /api/v1/hooks/{id} — delete hook (hooks.py:167) | implemented | yes | unit test_hooks_coverage.py | tested-green-in-suite; auth gap RW-01 | N/A (no UI — test-covered + exercised by web dashboard Hooks tab) |
| GET /api/v1/hooks/logs — hook execution logs (hooks.py:179) | implemented | yes | unit test_hooks_coverage.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web dashboard Hooks tab) |
| Hook event dispatch (8 events: search_start..validation_complete) (hooks.py:32) | implemented | yes | concurrency test_hooks_race.py | tested-green-in-suite | N/A (no UI — test-covered, internal dispatch) |
| Hook subprocess execution + sandbox (merge_service/hooks.py) | implemented | yes | security test_no_shell_injection.py | tested-green; sandbox hardening RW-01 | N/A (no UI — test-covered, internal subprocess sandbox) |

### 1h. Scheduler (download-proxy/src/api/scheduler.py + merge_service/scheduler.py)

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| GET /api/v1/schedules — list schedules (scheduler.py:39) | implemented | yes | security test_hooks_schedules_auth.py | tested-green-in-suite; auth gap RW-02 | N/A (no UI — test-covered + exercised by web dashboard Schedules tab) |
| POST /api/v1/schedules — create schedule (scheduler.py:64) | implemented | yes | security test_hooks_schedules_auth.py | tested-green-in-suite; auth gap RW-02 | N/A (no UI — test-covered + exercised by web dashboard Schedules tab) |
| GET /api/v1/schedules/{id} — get schedule (scheduler.py:87) | implemented | yes | security test_hooks_schedules_auth.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web dashboard Schedules tab) |
| PATCH /api/v1/schedules/{id} — update schedule (scheduler.py:108) | implemented | yes | security test_hooks_schedules_auth.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web dashboard Schedules tab) |
| DELETE /api/v1/schedules/{id} — delete schedule (scheduler.py:126) | implemented | yes | security test_hooks_schedules_auth.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web dashboard Schedules tab) |
| Scheduler engine (load/save/tick driver) (merge_service/scheduler.py) | implemented | yes | integration test_dashboard_automation.py | tested-green-in-suite | N/A (no UI — test-covered, internal tick driver) |

### 1i. App-level routes / health / config / dashboard (download-proxy/src/api/__init__.py)

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| GET /api/v1/healthz — machine-parsable JSON health probe (routes.py:37) | implemented | yes | integration test_merge_api.py | PASS — LIVE 2026-06-16 — NEW endpoint (137d7ff): a bare /healthz was swallowed by the SPA catch-all; now mounted under /api/v1 returning JSON (§11.4.43) | N/A (no UI — JSON health probe; test-covered) |
| GET /health (__init__.py:168) | implemented | yes | integration test_live_containers.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by boba-ctl health CLI) |
| GET /api/v1/bridge/health (__init__.py:173) | implemented | yes | integration test_bridge_root_liveness.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web bridge health indicator) |
| GET /api/v1/config (__init__.py:247) | implemented | yes | integration test_merge_api.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web dashboard bootstrap) |
| GET /api/v1/stats (__init__.py:276) | implemented | yes | observability test_metrics_exist.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web tracker-stat dialog) |
| Jinja2 dashboard GET / (__init__.py:337) | implemented | yes | integration test_dashboard_rendering.py | tested-green-in-suite | N/A (route — serves the web dashboard SPA; the dashboard itself is VIDEO-CONFIRMED, boba-web-feature-tour.mp4) |
| Jinja2 dashboard GET /dashboard (__init__.py:342) | implemented | yes | integration test_dashboard_rendering.py | tested-green-in-suite | N/A (route — serves the web dashboard SPA; the dashboard itself is VIDEO-CONFIRMED, boba-web-feature-tour.mp4) |
| SPA catch-all GET /{path:path} (__init__.py:347) | implemented | yes | integration test_dashboard_rendering.py | tested-green-in-suite | N/A (route — serves SPA deep links incl. /jackett, VIDEO-CONFIRMED via boba-web-feature-tour.mp4) |

### 1j. Supporting subsystems (Python)

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| Retry helpers (merge_service/retry.py) | implemented | yes | covered indirectly | unit-only | N/A (no UI — test-covered, internal helper) |
| Jackett autoconfig (Python, merge_service/jackett_autoconfig.py) — legacy; canonical is boba-jackett | implemented | yes | contract test_jackett_autoconfig_contract.py; e2e test_jackett_autoconfig_e2e.py; benchmark test_jackett_autoconfig_perf.py | tested-green-in-suite | N/A (no UI — test-covered, legacy internal; canonical path is boba-jackett) |
| Credential scrubbing log filter (config/log_filter.py) | implemented | yes | security test_credential_scrubbing.py | tested-green-in-suite | N/A (no UI — test-covered, internal log filter) |

### 1k. Legacy download proxy (plugins/download_proxy.py :7186)

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| HTTP proxy → qBittorrent WebUI w/ tracker URL interception (DownloadHandler :767) | implemented | yes | integration test_bridge_header_rewrite.py | tested-green-in-suite | N/A (no UI of its own — proxy layer; test-covered) |
| Theme injection into proxied WebUI (plugins/theme_injector.py) | implemented | yes | integration test_bridge_theme_injection.py | tested-green-in-suite | N/A (no UI of its own — proxy theme injection; test-covered) |

## 2. qBitTorrent-go backend (Go/Gin) — opt-in --profile go

Entry: qBitTorrent-go/cmd/qbittorrent-proxy/main.go (routes registered :54-101). Skeleton/rewrite-in-progress (per AGENTS.md + docs/migration/PARITY_GAPS.md). NOT running by default.

### 2a. HTTP handlers (internal/api/*.go)

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| GET /health — HealthHandler (api/health.go:5) | implemented | opt-in | go internal/api/api_test.go | unit-only (go test) | N/A (no UI — go-test-covered; opt-in profile, not shipped default) |
| GET /api/v1/config — ConfigHandler (api/download.go:210) | implemented | opt-in | go coverage_test.go | unit-only | N/A (no UI — go-test-covered; opt-in profile) |
| GET /api/v1/bridge/health — BridgeHealthHandler (api/download.go:189) | implemented | opt-in | go coverage_test.go | unit-only | N/A (no UI — go-test-covered; opt-in profile) |
| POST /api/v1/search — SearchHandler (api/search.go:14) | implemented (proxies qBit search; no plugin fan-out) | opt-in | go api_test.go, coverage_test.go | unit-only | N/A (no UI — go-test-covered; opt-in profile) |
| POST /api/v1/search/sync — SearchSyncHandler (api/search.go:50) | implemented | opt-in | go coverage_test.go | unit-only | N/A (no UI — go-test-covered; opt-in profile) |
| GET /api/v1/search/stream/:id — SearchStreamHandler SSE (api/search.go:91) | implemented | opt-in | go coverage_test.go | unit-only | N/A (no UI — go-test-covered; opt-in profile) |
| GET /api/v1/search/:id — GetSearchHandler (api/search.go:144) | implemented | opt-in | go getsearch_results_test.go, coverage_test.go | unit-only | N/A (no UI — go-test-covered; opt-in profile) |
| POST /api/v1/search/:id/abort — AbortSearchHandler (api/search.go:177) | implemented | opt-in | go coverage_test.go | unit-only | N/A (no UI — go-test-covered; opt-in profile) |
| POST /api/v1/download — DownloadHandler (api/download.go:17) | partial — returns mock success, no qBit integration | opt-in | go coverage_test.go | unit-only; functional hole | N/A (no UI — go-test-covered; opt-in profile; functional hole RW) |
| POST /api/v1/download/file — DownloadFileHandler (api/download.go:41) | implemented | opt-in | go coverage_test.go | unit-only | N/A (no UI — go-test-covered; opt-in profile) |
| POST /api/v1/magnet — MagnetHandler (api/download.go:86) | implemented | opt-in | go api_test.go, magnet_stress_chaos_test.go | unit + stress-chaos (go) | N/A (no UI — go-test-covered; opt-in profile) |
| GET /api/v1/downloads/active — ActiveDownloadsHandler (api/download.go:147) | stub — returns empty array, no qBit query | opt-in | go coverage_test.go | unit-only; functional hole | N/A (no UI — go-test-covered; opt-in profile; stub RW) |
| POST /api/v1/auth/qbittorrent — QBittorrentAuthHandler (api/download.go:156) | implemented | opt-in | go coverage_test.go | unit-only | N/A (no UI — go-test-covered; opt-in profile) |
| GET /api/v1/theme — GetThemeHandler (api/theme.go:90) | implemented | opt-in | go theme_hardening_test.go, coverage_test.go | unit-only | N/A (no UI — go-test-covered; opt-in profile) |
| PUT /api/v1/theme — PutThemeHandler (api/theme.go:96) | implemented | opt-in | go theme_hardening_test.go | unit-only | N/A (no UI — go-test-covered; opt-in profile) |
| GET /api/v1/hooks — ListHooksHandler (api/hooks.go:91) | implemented (store only, no dispatch) | opt-in | go api_test.go, coverage_test.go | unit-only | N/A (no UI — go-test-covered; opt-in profile) |
| POST /api/v1/hooks — CreateHookHandler (api/hooks.go:97) | implemented (store only) | opt-in | go api_test.go | unit-only | N/A (no UI — go-test-covered; opt-in profile) |
| DELETE /api/v1/hooks/:id — DeleteHookHandler (api/hooks.go:109) | implemented (store only) | opt-in | go api_test.go | unit-only | N/A (no UI — go-test-covered; opt-in profile) |
| GET /api/v1/schedules — ListSchedulesHandler (api/scheduler_api.go:86) | implemented (store only) | opt-in | go coverage_test.go | unit-only; no driver loop (RW-10), schedules never fire | N/A (no UI — go-test-covered; opt-in profile; never fires RW-10) |
| POST /api/v1/schedules — CreateScheduleHandler (api/scheduler_api.go:92) | implemented (store only) | opt-in | go coverage_test.go | unit-only; never fires (RW-10) | N/A (no UI — go-test-covered; opt-in profile; never fires RW-10) |
| DELETE /api/v1/schedules/:id — DeleteScheduleHandler (api/scheduler_api.go:104) | implemented (store only) | opt-in | go coverage_test.go | unit-only | N/A (no UI — go-test-covered; opt-in profile) |

### 2b. qBittorrent Web API client (internal/client/*.go)

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| NewClient — construct + login (client/client.go:18) | implemented | opt-in | go client/client_test.go | unit-only | N/A (no UI — go-test-covered client method; opt-in profile) |
| Login — POST /api/v2/auth/login, store SID (client/auth.go:11) | implemented | opt-in | go client/auth_test.go | unit-only | N/A (no UI — go-test-covered client method; opt-in profile) |
| IsAuthenticated — SID presence (client/auth.go:43) | implemented | opt-in | go client/auth_test.go | unit-only | N/A (no UI — go-test-covered client method; opt-in profile) |
| GetSID — thread-safe SID accessor (client/client.go:39) | implemented | opt-in | go client/client_test.go | unit-only | N/A (no UI — go-test-covered client method; opt-in profile) |
| GetTorrents — GET /api/v2/torrents/info (client/torrents.go:13) | implemented | opt-in | go client/coverage_test.go | unit-only | N/A (no UI — go-test-covered client method; opt-in profile) |
| AddTorrent — POST /api/v2/torrents/add URL (client/torrents.go:30) | implemented | opt-in | go client/coverage_test.go | unit-only | N/A (no UI — go-test-covered client method; opt-in profile) |
| AddTorrentFile — POST multipart /api/v2/torrents/add (client/torrents.go:54) | implemented | opt-in | go client/coverage_test.go | unit-only | N/A (no UI — go-test-covered client method; opt-in profile) |
| GetAppVersion — GET /api/v2/app/version (client/torrents.go:87) | implemented | opt-in | go client/coverage_test.go | unit-only | N/A (no UI — go-test-covered client method; opt-in profile) |
| StartSearch — POST /api/v2/search/start (client/search.go:27) | implemented | opt-in | go client/coverage_test.go | unit-only | N/A (no UI — go-test-covered client method; opt-in profile) |
| GetSearchResults — GET /api/v2/search/results (client/search.go:55) | implemented | opt-in | go client/coverage_test.go | unit-only | N/A (no UI — go-test-covered client method; opt-in profile) |
| StopSearch — POST /api/v2/search/stop (client/search.go:84) | implemented | opt-in | go client/coverage_test.go | unit-only | N/A (no UI — go-test-covered client method; opt-in profile) |
| SearchStatus — GET /api/v2/search/status (client/search.go:100) | implemented | opt-in | go client/coverage_test.go | unit-only | N/A (no UI — go-test-covered client method; opt-in profile) |
| ListPlugins — GET /api/v2/search/plugins (client/search.go:121) | implemented | opt-in | go client/coverage_test.go | unit-only | N/A (no UI — go-test-covered client method; opt-in profile) |

### 2c. Services (internal/service/*.go)

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| Merge search orchestrator RunSearch poll/dedup loop (service/merge_search.go:183) | implemented (qBit search only; no python-style plugin fan-out) | opt-in | go service/service_test.go, runsearch_dedup_test.go | unit-only | N/A (no UI — go-test-covered service; opt-in profile) |
| StartSearch / GetSearchStatus / AbortSearch lifecycle (service/merge_search.go:101-143) | implemented | opt-in | go getsearchstatus_hardening_test.go | unit-only | N/A (no UI — go-test-covered service; opt-in profile) |
| Dedup key (FileURL→name+size) (service/merge_search.go:269) | implemented | opt-in | go runsearch_dedup_test.go | unit-only | N/A (no UI — go-test-covered service; opt-in profile) |
| FetchTorrent tracker fetch (service/merge_search.go:276) | stub — returns “not yet implemented” | opt-in | none | not-implemented | N/A (no UI — stub; opt-in profile; not implemented) |
| Stats counters (service/merge_search.go:280) | implemented | opt-in | go coverage_test.go | unit-only | N/A (no UI — go-test-covered service; opt-in profile) |
| SSE broker pub/sub (service/sse_broker.go) | implemented (defined but not wired — handlers SSE inline) | opt-in | none dedicated | not-validated | N/A (no UI — internal broker; opt-in profile; not wired) |
| Metadata enricher (Go) | missing (RW-11) | no | none | not-implemented | N/A (not implemented — RW-11) |
| Scheduler driver loop (Go) | missing (RW-10) — CRUD only, no cron execution | no | none | not-implemented | N/A (not implemented — RW-10) |

### 2d. webui-bridge binary (Go) + cross-cutting

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| webui-bridge binary (cmd/webui-bridge/main.go) | partial (health + root only) | opt-in | none dedicated | not-validated | N/A (no UI of its own — proxy binary; opt-in profile) |
| CORS + logging middleware (internal/middleware/) | implemented | opt-in | go middleware/middleware_test.go | unit-only | N/A (no UI — go-test-covered middleware; opt-in profile) |
| Models / data types (internal/models/) | implemented | opt-in | go models/models_test.go | unit-only | N/A (no UI — go-test-covered data types; opt-in profile) |
| Env config loader (internal/config/) | implemented | opt-in | go config/config_test.go | unit-only | N/A (no UI — go-test-covered config loader; opt-in profile) |
| Log redactor (internal/logging/redactor.go) | implemented | opt-in | go logging/redactor_test.go | unit-only | N/A (no UI — go-test-covered redactor; opt-in profile) |

## 3. boba-jackett (Go) — :7189

Entry: qBitTorrent-go/cmd/boba-jackett/main.go; router internal/jackettapi/router.go. Owns Jackett credentials + indexer overrides + autoconfig run history; encrypted SQLite at /config/boba.db.

### 3a. HTTP endpoints (internal/jackettapi/router.go + handlers)

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| GET /healthz (router.go:60, health.go) | implemented | yes | go jackettapi/health_test.go | unit (go) | N/A (no UI — go-test-covered endpoint) |
| GET /openapi.json (router.go:64, openapi.go) | implemented | yes | go jackettapi/openapi_test.go; contract tests/contract/openapi_test.go | unit + contract (go) | N/A (no UI — go-test + contract-covered endpoint) |
| GET /api/v1/jackett/credentials — list (router.go:67, credentials.go) | implemented | yes | go credentials_test.go; integration tests/integration/jackett_db_test.go | unit + integration (go) | N/A (no UI — test-covered + exercised by web /jackett credentials page) |
| POST /api/v1/jackett/credentials — create/update (router.go:67, credentials.go) | implemented | yes | go credentials_test.go | unit + integration (go) | N/A (no UI — test-covered + exercised by web /jackett credentials page) |
| DELETE /api/v1/jackett/credentials/{name} (router.go:77, credentials.go) | implemented | yes | go credentials_test.go | unit + integration (go) | N/A (no UI — test-covered + exercised by web /jackett credentials page) |
| GET /api/v1/jackett/indexers — list configured (router.go:86, indexers.go) | implemented | yes | go jackettapi/indexers_test.go | unit (go) | N/A (no UI — test-covered + exercised by web /jackett indexers page) |
| POST/PATCH/DELETE /api/v1/jackett/indexers/{id} (router.go:93, indexers.go) | implemented | yes | go indexers_test.go | unit (go) | N/A (no UI — test-covered + exercised by web /jackett indexers page) |
| POST /api/v1/jackett/indexers/{id}/test — test config (indexers.go:239) | implemented | yes | go indexers_test.go | unit (go) | N/A (no UI — test-covered + exercised by web /jackett indexers page) |
| GET /api/v1/jackett/catalog — indexer catalog (router.go:112, catalog.go) | implemented | yes | go jackettapi/catalog_test.go; benchmark catalog_bench_test.go | unit + bench (go) | N/A (no UI — test-covered + exercised by web /jackett catalog tab) |
| POST /api/v1/jackett/catalog/refresh (router.go:119, catalog.go) | implemented | yes | go catalog_test.go | unit (go) | N/A (no UI — test-covered + exercised by web /jackett catalog tab) |
| GET /api/v1/jackett/autoconfig/runs — run history (router.go:137, runs.go) | implemented | yes | go jackettapi/runs_test.go; e2e tests/e2e/jackett_management_test.go | unit + e2e (go) | N/A (no UI — test-covered + exercised by web /jackett History tab) |
| GET /api/v1/jackett/autoconfig/runs/{id} — run detail (router.go:144, runs.go) | implemented | yes | go runs_test.go | unit (go) | N/A (no UI — test-covered + exercised by web /jackett History tab) |
| POST /api/v1/jackett/autoconfig/run — trigger run (router.go:151, runs.go) | implemented | yes | go runs_test.go; e2e tests/e2e/jackett_management_test.go | unit + e2e (go) | N/A (no UI — test-covered + exercised by web /jackett History tab) |
| GET/POST /api/v1/jackett/overrides (router.go:160, overrides.go) | implemented | yes | go jackettapi/overrides_test.go | unit (go) | N/A (no UI — go-test-covered endpoint) |
| DELETE /api/v1/jackett/overrides/{env} (router.go:170, overrides.go) | implemented | yes | go overrides_test.go | unit (go) | N/A (no UI — go-test-covered endpoint) |
| Admin auth middleware (admin/admin on mutating routes) (jackettapi/auth_middleware.go) | implemented | yes | go auth_middleware_test.go | unit (go) | N/A (no UI — go-test-covered middleware) |
| Hardened CORS middleware (jackettapi/cors_middleware.go) | implemented | yes | go cors_middleware_test.go | unit (go) | N/A (no UI — go-test-covered middleware) |

### 3b. Autoconfig engine + persistence (internal/jackett/, internal/db/)

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| Jackett autoconfig engine (jackett/autoconfig.go) | implemented | yes | go jackett/autoconfig_test.go, autoconfig_bench_test.go | unit + bench (go) | N/A (no UI — go-test-covered engine; exercised by web /jackett autoconfig run) |
| Fuzzy indexer matcher (jackett/matcher.go) | implemented | yes | go jackett/matcher_test.go | unit (go) | N/A (no UI — go-test-covered matcher) |
| Jackett HTTP client (jackett/client.go) | implemented | yes | go jackett/client_test.go | unit (go) | N/A (no UI — go-test-covered client) |
| Encrypted SQLite — AES-256-GCM crypto (db/crypto.go) | implemented | yes | go db/crypto_test.go; security tests/security/credential_leak_test.go | unit + security (go) | N/A (no UI — go-test + security-covered crypto) |
| SQLite migrations (db/migrate.go) | implemented | yes | go db/migrate_test.go | unit (go) | N/A (no UI — go-test-covered migrations) |
| Credential / indexer / runs repos (db/repos/*.go) | implemented | yes | go db/repos/*_test.go | unit (go) | N/A (no UI — go-test-covered repos) |
| .env bootstrap import (bootstrap/*.go) | implemented | yes | go bootstrap/bootstrap_test.go | unit (go) | N/A (no UI — go-test-covered bootstrap) |
| Master-key ensure (first-boot) (bootstrap/*.go) | implemented | yes | go bootstrap/bootstrap_test.go | unit (go) | N/A (no UI — go-test-covered first-boot key ensure) |
| .env file parse/write (envfile/*.go) | implemented | yes | go envfile/parse_test.go, write_test.go | unit (go) | N/A (no UI — go-test-covered env file I/O) |

## 4. Tracker plugins (plugins/*.py)

Plugin contract: class with url, name, supported_categories, search(), download_torrent() — the target contract, not a description of every engine today (see CLAUDE.md § Plugin System for the measured exceptions). Installed into the container by install-plugin.sh. Three counts, each answering a different question:

- 43 search-plugin engines named by the PLUGINS=() array  — the canonical managed roster.

- 43 distinct engine modules on disk  across plugins/, plugins/community/ and plugins/webui_compatible/; measured 2026-08-21, this is exactly the curated array.

- 35 *.py files sit directly in plugins/  — the engines plus support modules (nova2, novaprinter, socks, helpers, env_loader, download_proxy), which are NOT plugins. (Was 36 until 2026-09-01, when theme_injector.py was deleted with the themed-WebUI overlay.)

Corrected per BOB-149: the previous revision stated 44 and 27, said “3 support” while listing 7, and claimed “many curated names have NO matching file in this repo tree”. That last claim was FALSE — every one of the 43 curated names resolves to a file in this tree (verified by set comparison, control-needle proven §11.4.201(7)(b)). These counts are guarded by scripts/pre_build/check_cm_plugin_count.sh.

### 4a. Plugins present in plugins/ AND named in the curated array

| Plugin | Type | Impl | Wired (curated?) | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- | --- |
| eztv.py | public | implemented | yes (curated) | stress test_plugin_parsers_stress_chaos.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web search flow) (tracker backend) |
| limetorrents.py | public | implemented | yes (curated) | stress test_plugin_parsers_stress_chaos.py; multi-word tests/unit/test_plugin_multiword_query_encoding.py + stress/chaos tests/stress_chaos/test_multiword_query_encoding_{stress,chaos}.py (§11.4.85) | PASS — LIVE 2026-06-16 — multi-word URL-encoding fix (da7d709) verified on nezha: the matrix returns results, zero plugin_bad_query_encoding (docs/qa/search-fix-verify-20260616/) | N/A (no UI — test-covered + exercised by web search flow) (tracker backend) |
| piratebay.py | public | implemented | yes (curated) | stress test_plugin_parsers_stress_chaos.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web search flow) (tracker backend) |
| solidtorrents.py | public | implemented | yes (curated) | stress test_plugin_parsers_stress_chaos.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web search flow) (tracker backend) |
| torlock.py | public | implemented | yes (curated) | stress test_plugin_parsers_stress_chaos.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web search flow) (tracker backend) |
| rutor.py | public (anonymous) | implemented | yes (curated) | stress test_plugin_parsers_stress_chaos.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web search flow) (tracker backend) |
| nyaa.py | public | implemented | yes (curated) | stress test_plugin_parsers_stress_chaos.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web search flow) (tracker backend) |
| anilibra.py | public | implemented | yes (curated) | stress test_plugin_parsers_stress_chaos.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web search flow) (tracker backend) |
| bitsearch.py | public | implemented | yes (curated) | stress test_plugin_parsers_stress_chaos.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web search flow) (tracker backend) |
| gamestorrents.py | public | implemented | yes (curated) | stress test_plugin_parsers_stress_chaos.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web search flow) (tracker backend) |
| kickass.py | public | implemented (degrades to honest empty) | yes (curated) | stress test_plugin_parsers_stress_chaos.py | Won’t-fix — structurally-impossible (§11.4.112) — every live KAT mirror is Cloudflare-403 or a JS bot-challenge a non-JS urllib client cannot clear; deep multi-angle research (§11.4.150) + live probes 2026-06-16 in docs/research/kickass_403_20260616/; upstream maintainer confirms. Reopen only on NEW evidence a mirror serves listing HTML to a non-JS client (§11.4.34/§11.4.7) | N/A (no UI — test-covered; structurally blocked upstream) (tracker backend) |
| megapeer.py | public | implemented | yes (curated) | stress test_plugin_parsers_stress_chaos.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web search flow) (tracker backend) |
| tokyotoshokan.py | public | implemented | yes (curated) | stress test_plugin_parsers_stress_chaos.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web search flow) (tracker backend) |
| torrentgalaxy.py | public | implemented | yes (curated) | stress test_plugin_parsers_stress_chaos.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web search flow) (tracker backend) |
| torrentkitty.py | public | implemented | yes (curated) | stress test_plugin_parsers_stress_chaos.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web search flow) (tracker backend) |
| yts.py | public | implemented | yes (curated) | stress test_plugin_parsers_stress_chaos.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web search flow) (tracker backend) |
| jackett.py | aggregator | implemented | yes (curated) | covered via jackett autoconfig tests | tested-green-in-suite | N/A (no UI — test-covered + exercised by web search flow) (tracker backend) |
| iptorrents.py | private (freeleech-only) | implemented | yes (curated) | integration tests/integration/test_iptorrents.py | PASS — LIVE 2026-06-16 — full-fleet the matrix on nezha: 49 results, success (docs/qa/search-fix-verify-20260616/ §6); freeleech-only policy enforced | N/A (no UI — test-covered + exercised by web search flow) (tracker backend) |
| rutracker.py | private (cookies / CAPTCHA) | implemented | yes (curated) | integration test_tracker_auth_live.py; cookie-injection tests/unit/ rutracker-cookie test (§1.1); stress test_plugin_parsers_stress_chaos.py (ReDoS §11.4.85); ReDoS-deployment challenge challenges/scripts/rutracker_redos_regex_bounds_challenge.sh | PASS — LIVE 2026-06-16 — new RUTRACKER_COOKIES injection (2fc29fc) bypasses the CAPTCHA-walled login; the matrix returns 50 results incl. “Матрица / The Matrix” (docs/qa/search-fix-verify-20260616/ §1,§6). RW-06 CLOSED — PASS — LIVE 2026-08-19 (BOB-093): bounded quadratic-safe regex {0,512} confirmed present in the deployed container copy (sha256-pinned, docs/qa/BOB-093/), RED-mutated unsafe form correctly flagged by the oracle, live rutracker search smoke returned HTTP 200/28607 bytes. CAPTCHA password-login still operator-blocked (BOB-008) | N/A (no UI — test-covered + exercised by web search flow) (tracker backend) |
| kinozal.py | private | implemented | yes (curated) | integration test_tracker_auth_live.py | PASS — LIVE 2026-06-16 — full-fleet the matrix on nezha: 50 results, success (docs/qa/search-fix-verify-20260616/ §6) | N/A (no UI — test-covered + exercised by web search flow) (tracker backend) |
| nnmclub.py | private (cookies) | implemented | yes (curated) | integration test_tracker_auth_live.py | PASS — LIVE 2026-06-16 — NNMCLUB_COOKIES auth (Cloudflare Turnstile bypass): the matrix returns 50 results incl. “Matrix Resurrections (2021)” (docs/qa/search-fix-verify-20260616/ §1,§6) | N/A (no UI — test-covered + exercised by web search flow) (tracker backend) |

### 4b. Plugin support modules

| Module | Type | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- | --- |
| nova2.py — nova3 search harness | support | implemented | yes | covered via search e2e | tested-green-in-suite | N/A (no UI — test-covered, search harness; exercised by web search flow) |
| novaprinter.py — result emitter (NDJSON-patched) | support | implemented | yes | covered via search e2e | tested-green-in-suite | N/A (no UI — test-covered, result emitter; exercised by web search flow) |
| helpers.py — HTTP/retrieve helpers | support | implemented | yes | covered via search e2e | tested-green-in-suite | N/A (no UI — test-covered helper; exercised by web search flow) |
| socks.py — SOCKS proxy support | support | implemented | yes | covered indirectly | not-validated | N/A (no UI — internal SOCKS support; covered indirectly) |
| env_loader.py — env/credential loader for plugins | support | implemented | yes | covered via tracker auth tests | tested-green-in-suite | N/A (no UI — test-covered credential loader; exercised by web Trackers tab) |
| Per-plugin download_torrent() path (.torrent fetch) | feature | implemented | yes | integration test_buttons_api.py (download/file) | tested-green-in-suite | N/A (no UI — test-covered + exercised by web result-row Download button) |
| Freeleech-only download policy (IPTorrents [free] tag) | policy | implemented | yes | integration test_iptorrents.py | tested-green-in-suite | N/A (no UI — test-covered + exercised by web result-row Download (freeleech) policy) |

### 4c. Discrepancy rows (honest, §11.4.6)

| Plugin | Type | Impl | Wired (curated?) | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- | --- |
| torrentproject / torrentscsv | public (curated names) | named in install-plugin.sh PLUGINS array but NO matching plugins/*.py file in tree | curated-name-only | none | not-implemented-in-repo-tree (install script expects them elsewhere) | N/A (not implemented in repo tree — curated name, no plugin file) |
| 23 other curated names absent from tree: academictorrents, ali213, audiobookbay, bitru, bt4g, btsow, extratorrent, glotorrents, linuxtracker, one337x, pctorrent, pirateiro, rockbox, snowfl, therarbg, torrentdownload, torrentfunk, xfsub, yihua, yourbittorrent (+ torrentproject, torrentscsv) | public (curated names) | named in curated array; NO plugins/*.py in this tree | curated-name-only | none | not-implemented-in-repo-tree (name in install array; file absent) | N/A (not implemented in repo tree — curated names, no plugin files) |

NOTE (§11.4.6, CORRECTION vs Rev 2): the install-plugin.sh PLUGINS array contains 44 entries, not 12. Of those, ~21 have a matching plugins/*.py file in this repo; the rest are curated names with no file present in the tree. Stated as fact, not asserted as working.

## 5. Angular 21 frontend dashboard (frontend/)

Standalone SPA, signals-based; built to download-proxy/src/ui/dist/frontend, served from :7187. Vitest unit tests; Playwright e2e under frontend/e2e.

### 5a. Dashboard component controls (components/dashboard/dashboard.component.ts)

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| Search box (query signal) + submit | implemented | yes | vitest dashboard.component.spec.ts; py integration test_dashboard_rendering.py, test_ui_comprehensive.py | tested-green-in-suite | VIDEO-CONFIRMED 2026-06-16 — boba-web-search-flow.mp4 + boba-web-feature-tour.mp4 — search box drives the confirmed search flow |
| Result grid — sortable (name/type/size/seeds/leechers/quality/sources) | implemented | yes | vitest dashboard.component.spec.ts | unit (vitest) | VIDEO-CONFIRMED 2026-06-16 — result grid rows render, boba-web-feature-tour.mp4 |
| Results tab | implemented | yes | py test_ui_comprehensive.py | tested-green-in-suite | VIDEO-CONFIRMED 2026-06-16 — boba-web-feature-tour.mp4 (tab nav) |
| Active Downloads tab + view (dashboard.component.ts:745 loadDownloads) | implemented | yes | py test_buttons_api.py | tested-green-in-suite | VIDEO-CONFIRMED 2026-06-16 — boba-web-feature-tour.mp4 |
| Trackers tab + per-tracker auth chips (expandable) | implemented | yes | py test_auth_state_ui.py | tested-green-in-suite | VIDEO-CONFIRMED 2026-06-16 — boba-web-feature-tour.mp4 (29 trackers) |
| Schedules tab | implemented | yes | py test_dashboard_automation.py | tested-green-in-suite | VIDEO-CONFIRMED 2026-06-16 — boba-web-feature-tour.mp4 |
| Hooks tab | implemented | yes | py test_dashboard_automation.py | tested-green-in-suite | VIDEO-CONFIRMED 2026-06-16 — boba-web-feature-tour.mp4 |
| Per-row Magnet button → magnet dialog trigger | implemented | yes | vitest magnet-dialog.component.spec.ts; py test_magnet_dialog.py | tested-green-in-suite | PENDING (UI — film next) |
| Per-row add-to-qBittorrent (qBit) button | implemented | yes | py test_button_functions.py, test_buttons_api.py | tested-green-in-suite | VIDEO-CONFIRMED 2026-06-16 — buttons render & clickable, boba-web-feature-tour.mp4 |
| Per-row Download (.torrent) button | implemented | yes | py test_buttons_api.py | tested-green-in-suite | VIDEO-CONFIRMED 2026-06-16 — boba-web-feature-tour.mp4 |
| Per-row processing spinner (isBusy()) | implemented | yes | vitest dashboard.component.spec.ts | unit (vitest) | VIDEO-CONFIRMED 2026-06-16 — processing spinner (“Found N results…”) shown, boba-web-tabs-theme-tour.mp4 |
| Bridge health indicator + retry button | implemented | yes | py test_bridge_root_liveness.py | tested-green-in-suite | VIDEO-CONFIRMED 2026-06-16 — bridge/qBit-Connected header indicator shown, boba-web-tabs-theme-tour.mp4 |
| Tracker-stat dialog trigger | implemented | yes | py contract test_tracker_stats_contract.py | tested-green-in-suite | PENDING (UI — film next) |

### 5b. Dialog + UI components

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| Magnet dialog — readonly textarea + Copy/Open/Add/Close (magnet-dialog.component.ts) | implemented | yes | vitest magnet-dialog.component.spec.ts; py test_magnet_dialog.py | tested-green-in-suite | PENDING (UI — film next) |
| qBit login dialog — user/pass/remember/Login/Cancel (qbit-login-dialog.component.ts) | implemented | yes | vitest qbit-login-dialog.component.spec.ts; py test_login_actions.py, test_auth_state_ui.py | tested-green-in-suite | PENDING (UI — film next) |
| Theme picker — palette dropdown + light/dark toggle (theme-picker.component.ts) | implemented | yes | vitest theme-picker.component.spec.ts; py e2e test_theme_runtime.py, test_crossapp_theme.py | tested-green-in-suite | VIDEO-CONFIRMED 2026-06-16 — theme present, boba-web-feature-tour.mp4 |
| Confirm dialog — title/message/Confirm/Cancel/backdrop (confirm-dialog.component.ts) | implemented | yes | vitest confirm-dialog.component.spec.ts | unit (vitest) | PENDING (UI — film next) |
| Tracker-stat dialog — JSON view + Copy + status badge + notes table + Esc-close (tracker-stat-dialog.component.ts) | implemented | yes | vitest tracker-stat-dialog.component.spec.ts; py contract test_tracker_stats_contract.py | tested-green-in-suite | PENDING (UI — film next) |
| Toast container — info/success/warning/error auto-dismiss (toast-container.component.ts) | implemented | yes | vitest toast-container.component.spec.ts | unit (vitest) | PENDING (UI — film next) |
| Site footer (site-footer.component.ts) | implemented | yes | vitest | unit (vitest) | PENDING (UI — film next) |

### 5c. Services (frontend/src/app/services/)

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| API service — HTTP wrapper (search/download/magnet/auth/schedules/hooks/downloads/stats/config), 15s timeout, runtime baseUrl (api.service.ts) | implemented | yes | vitest api.service.spec.ts | unit (vitest) | N/A (no UI — TS service; exercised by every web dashboard call) |
| SSE service — EventSource live result streaming + bearer-token (sse.service.ts) | implemented | yes | vitest sse.service.spec.ts; py integration test_realtime_streaming.py, test_streaming_browser.py | tested-green-in-suite | N/A (no UI — TS service; exercised by web search flow live-results stream) |
| Theme service — palette/mode + localStorage + cross-app sync (theme.service.ts) | implemented | yes | vitest theme.service.spec.ts; py e2e test_theme_runtime.py, test_crossapp_theme.py | tested-green-in-suite | N/A (no UI — TS service; exercised by web theme picker) |
| Toast service — toast queue state (toast.service.ts) | implemented | yes | vitest toast.service.spec.ts | unit (vitest) | N/A (no UI — TS service; exercised by web toast notifications) |
| Dialog service — promise-based confirm state (dialog.service.ts) | implemented | yes | vitest dialog.service.spec.ts | unit (vitest) | N/A (no UI — TS service; exercised by web confirm dialogs) |

### 5d. Jackett page (frontend/src/app/jackett/)

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| Credentials — list + Add/Edit/Delete (per-row, window.confirm) + banners (jackett/credentials/credentials.component.ts) | implemented | yes | vitest credentials.component.spec.ts | unit (vitest) | VIDEO-CONFIRMED 2026-06-16 — /jackett credentials page, boba-web-feature-tour.mp4 |
| Credential edit dialog — name/username/password/cookies/Save/Cancel (credential-edit-dialog.component.ts) | implemented | yes | vitest credential-edit-dialog.component.spec.ts | unit (vitest) | VIDEO-CONFIRMED 2026-06-16 — Jackett Add-credential dialog (Name/Username/Password/Cookies + Cancel/Save) shown, boba-web-jackett-add-credential.png |
| Indexers — Configured/Catalog/History tab container (jackett/indexers/indexers.component.ts) | implemented | yes | vitest indexers.component.spec.ts | unit (vitest) | PENDING (UI — film next) |
| Indexers — Configured tab (list + per-row remove) | implemented | yes | vitest indexers.component.spec.ts | unit (vitest) | PENDING (UI — film next) |
| Indexers — Catalog tab (list + per-row add) | implemented | yes | vitest indexers.component.spec.ts | unit (vitest) | PENDING (UI — film next) |
| Indexers — History tab (autoconfig run history) | implemented | yes | vitest indexers.component.spec.ts | unit (vitest) | PENDING (UI — film next) |
| Indexer add dialog — credential dropdown + Save/Cancel + error banner (indexer-add-dialog.component.ts) | implemented | yes | vitest indexer-add-dialog.component.spec.ts | unit (vitest) | PENDING (UI — film next) |
| IPTorrents cookie-flow component (iptorrents-cookie-flow.component.ts) | implemented | yes | vitest (jackett specs) | unit (vitest) | PENDING (UI — film next) |

### 5e. Frontend infra

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| Frontend coverage thresholds (40% lines/branches/funcs/stmts, v8) | infra | yes | vitest.config.ts | enforced in vitest config | N/A (no UI — build/coverage infra) |

## 6. BobaLink browser extension (extension/)

WXT + TypeScript Manifest-V3. Detects magnet/.torrent links and forwards to merge service :7187. Status detail: docs/browser_extension/Status.md. Built zips at extension/.output/bobalink-1.0.0-{chrome,firefox}.zip.

### 6a. User-facing surfaces

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| Popup — per-row Send button (src/popup/, entrypoints/popup.ts) | implemented | yes | a11y tests/a11y/popup.a11y.test.ts | tested-green-in-suite | VIDEO-CONFIRMED 2026-06-16 — boba-extension-popup.mp4; verdict docs/qa/recordings-20260615/boba-extension-verdict.md |
| Popup — Send-All button | implemented | yes | a11y popup.a11y.test.ts | tested-green-in-suite | VIDEO-CONFIRMED 2026-06-16 — boba-extension-popup.mp4; verdict docs/qa/recordings-20260615/boba-extension-verdict.md |
| Popup — Refresh button + status indicator (online/offline/warning) | implemented | yes | a11y popup.a11y.test.ts | tested-green-in-suite | VIDEO-CONFIRMED 2026-06-16 — boba-extension-popup.mp4; verdict docs/qa/recordings-20260615/boba-extension-verdict.md |
| Popup — torrent list (name + type + infohash prefix + sent badge) | implemented | yes | a11y popup.a11y.test.ts | tested-green-in-suite | VIDEO-CONFIRMED 2026-06-16 — boba-extension-popup.mp4; verdict docs/qa/recordings-20260615/boba-extension-verdict.md |
| Popup — Open Options link | implemented | yes | a11y popup.a11y.test.ts | tested-green-in-suite | VIDEO-CONFIRMED 2026-06-16 — boba-extension-popup.mp4; verdict docs/qa/recordings-20260615/boba-extension-verdict.md |
| Options page (src/options/options.ts) | implemented | yes | a11y options.a11y.test.ts; integration options-background.test.ts | tested-green-in-suite | VIDEO-CONFIRMED 2026-06-16 — boba-extension-options.mp4; verdict docs/qa/recordings-20260615/boba-extension-verdict.md |
| Content script — link/text highlight overlay (src/content/highlight.ts, entrypoints/content.ts) | implemented | yes | integration content-background.test.ts; security content-xss.test.ts | tested-green-in-suite | VIDEO-CONFIRMED 2026-06-16 — boba-extension-scan-detect.mp4; verdict docs/qa/recordings-20260615/boba-extension-verdict.md |
| Background service worker — message hub (src/background/, entrypoints/background.ts) | implemented | yes | integration tests/integration/*-background.test.ts | tested-green-in-suite | N/A (no UI — test-covered + exercised by extension scan/popup) |
| Context-menu entries (right-click torrent actions) | implemented | yes | integration *-background.test.ts | tested-green-in-suite | N/A (no UI — test-covered + exercised by extension scan/popup) |
| Keyboard shortcuts (scan-now / highlight-toggle / send-all) | implemented | yes | integration *-background.test.ts | tested-green-in-suite | N/A (no UI — test-covered + exercised by extension scan/popup) |
| Action badge (detected count) + notifications | implemented | yes | integration *-background.test.ts | tested-green-in-suite | N/A (no UI — test-covered + exercised by extension scan/popup) |

### 6b. Scanners (src/scanner/)

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| Base scanner — computeStableId() lifecycle (scanner/base.ts) | implemented | yes | vitest unit | tested-green-in-suite | N/A (no UI — test-covered scanner; exercised by extension scan-detect) |
| Link scanner — <a href> magnet/.torrent (scanner/link-scanner.ts) | implemented | yes | security scanner-hostile-input.test.ts; perf scanner.perf.test.ts | tested-green-in-suite | N/A (no UI — test-covered scanner; exercised by extension scan-detect) |
| Text scanner — bare magnet text (scanner/text-scanner.ts) | implemented | yes | security scanner-hostile-input.test.ts | tested-green-in-suite | N/A (no UI — test-covered scanner; exercised by extension scan-detect) |
| Scanner orchestrator — dedup + mutation-observer re-scan (scanner/orchestrator.ts) | implemented | yes | perf orchestrator-scaling.perf.test.ts | tested-green-in-suite | N/A (no UI — test-covered scanner; exercised by extension scan-detect) |
| Site DB — per-site selector match rules (scanner/site-db.ts) | implemented | yes | vitest unit | tested-green-in-suite | N/A (no UI — test-covered scanner; exercised by extension scan-detect) |

### 6c. Parsers (src/parser/)

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| Bencode parser (parser/bencode.ts) | implemented | yes | security bencode-torrentfile-hostile.test.ts; perf parsers.perf.test.ts | tested-green-in-suite | N/A (no UI — test-covered parser; exercised by extension scan-detect) |
| Magnet parser (parser/magnet.ts) | implemented | yes | security infohash-detection-hostile.test.ts; perf magnet.perf.test.ts | tested-green-in-suite | N/A (no UI — test-covered parser; exercised by extension scan-detect) |
| Torrent-file parser (parser/torrent-file.ts) | implemented | yes | security bencode-torrentfile-hostile.test.ts | tested-green-in-suite | N/A (no UI — test-covered parser; exercised by extension scan-detect) |

### 6d. API client + offline (src/api/)

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| Boba API client — POST /api/v1/download, retry + rate-limit (api/boba-client.ts) | implemented | yes | vitest unit; chaos tests/chaos/boba-client-resilience.chaos.test.ts | tested-green-in-suite | N/A (no UI — test-covered API client; exercised by extension Send) |
| Health probe — probeHealth() (api/health.ts) | implemented | yes | vitest unit | tested-green-in-suite | N/A (no UI — test-covered health probe; exercised by extension status indicator) |
| Offline send queue — IndexedDB enqueue + re-dispatch (api/queue.ts) | implemented | yes | chaos tests/chaos/queue.chaos.test.ts | tested-green-in-suite | N/A (no UI — test-covered offline queue; chaos-covered) |

### 6e. Shared utilities + tabgroups (src/shared/, src/tabgroups/)

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| Crypto — AES-256-GCM token encrypt/decrypt (shared/crypto.ts) | implemented | yes | security crypto-tamper.test.ts, no-hardcoded-secret.test.ts | tested-green-in-suite | N/A (no UI — test-covered crypto; exercised by extension Send token path) |
| Storage — namespaced chrome.storage.local wrapper (shared/storage.ts) | implemented | yes | vitest unit | tested-green-in-suite | N/A (no UI — test-covered storage wrapper) |
| Constants — site selectors / rate-limit / retry config (shared/constants.ts) | implemented | yes | covered via scanner tests | tested-green-in-suite | N/A (no UI — test-covered constants) |
| Errors — Network/Server/Storage error types (shared/errors.ts) | implemented | yes | vitest unit | tested-green-in-suite | N/A (no UI — test-covered error types) |
| Events — TypedEventEmitter bus (shared/events.ts) | implemented | yes | vitest unit | tested-green-in-suite | N/A (no UI — test-covered event bus) |
| Logger — namespaced, no-secret (shared/logger.ts) | implemented | yes | vitest unit | tested-green-in-suite | N/A (no UI — test-covered logger) |
| Utils — debounce / TokenBucket rate limiter (shared/utils.ts) | implemented | yes | vitest unit | tested-green-in-suite | N/A (no UI — test-covered utils/rate-limiter) |
| Tab groups — batch grouped-tab torrents (tabgroups/index.ts) | implemented | yes | vitest unit (tab-group Challenge per ext Status) | tested-green-in-suite | N/A (no UI of its own — test-covered tab-group batching; exercised by extension Send-All) |

### 6f. i18n locales (extension/src/public/_locales/)

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| Locale en (English) | implemented | yes | i18n tests/i18n/locale-safety.test.ts | tested-green-in-suite | N/A (no UI of its own — i18n locale data; test-covered; surfaced inside extension popup/options) |
| Locale de (German) | implemented | yes | i18n locale-safety.test.ts | tested-green-in-suite | N/A (no UI of its own — i18n locale data; test-covered; surfaced inside extension popup/options) |
| Locale es (Spanish) | implemented | yes | i18n locale-safety.test.ts | tested-green-in-suite | N/A (no UI of its own — i18n locale data; test-covered; surfaced inside extension popup/options) |
| Locale fr (French) | implemented | yes | i18n locale-safety.test.ts | tested-green-in-suite | N/A (no UI of its own — i18n locale data; test-covered; surfaced inside extension popup/options) |
| Locale it (Italian) | implemented | yes | i18n locale-safety.test.ts | tested-green-in-suite | N/A (no UI of its own — i18n locale data; test-covered; surfaced inside extension popup/options) |
| Locale ja (Japanese) | implemented | yes | i18n locale-safety.test.ts | tested-green-in-suite | N/A (no UI of its own — i18n locale data; test-covered; surfaced inside extension popup/options) |
| Locale pt (Portuguese) | implemented | yes | i18n locale-safety.test.ts | tested-green-in-suite | N/A (no UI of its own — i18n locale data; test-covered; surfaced inside extension popup/options) |
| Locale ru (Russian) | implemented | yes | i18n locale-safety.test.ts | tested-green-in-suite | N/A (no UI of its own — i18n locale data; test-covered; surfaced inside extension popup/options) |

### 6g. Live round-trip

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| Live download endpoint round-trip (tests/live/download-endpoint.live.test.ts) | implemented | yes (live-gated) | live download-endpoint.live.test.ts | partial — operator-gated live env | N/A (no UI — live round-trip test; operator-gated live env) |

## 7. WebUI bridge (webui-bridge.py) — host process :7188

Bridges qBittorrent WebUI with private-tracker auth. NOT a container.

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| WebUI proxy + header rewrite (webui-bridge.py) | implemented | host | integration test_webui_bridge.py, test_bridge_header_rewrite.py; stress test_bridge_stress_chaos.py | tested-green-in-suite | N/A (no UI of its own — host proxy; test-covered) |
| Private-tracker auth bridging (rutracker/kinozal/nnmclub/iptorrents) | implemented | host | integration test_webui_bridge.py | partial — live-gated | N/A (no UI of its own — host proxy auth bridging; test-covered, live-gated) |
| Theme injection into bridged WebUI (plugins/theme_injector.py) | implemented | host | integration test_bridge_theme_injection.py | tested-green-in-suite | N/A (no UI of its own — proxy theme injection; test-covered) |
| Bridge root liveness (/) | implemented | host | integration test_bridge_root_liveness.py | tested-green-in-suite | N/A (no UI of its own — proxy root liveness; test-covered) |

## 8. Infrastructure / CLI / shell scripts

### 8a. boba-ctl CLI orchestrator (Go: cmd/boba-ctl/main.go + wrapper scripts/boba-ctl.sh)

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| boba-ctl up — start stack (cmd/boba-ctl/main.go:32) | implemented | host | go cmd/boba-ctl/projectroot_test.go | tested-green-in-suite | N/A (CLI — go-test-covered; exercised by boba-ctl CLI demo, boba-cli-orchestrator-demo.mp4) |
| boba-ctl down — stop stack (main.go:34) | implemented | host | go cmd/boba-ctl/projectroot_test.go | tested-green-in-suite | N/A (CLI — go-test-covered; exercised by boba-ctl CLI demo, boba-cli-orchestrator-demo.mp4) |
| boba-ctl status — service status (main.go:36) | implemented | host | go cmd/boba-ctl/projectroot_test.go | tested-green-in-suite + LIVE | VIDEO-CONFIRMED 2026-06-16 — boba-cli-orchestrator-demo.mp4; verdict docs/qa/recordings-20260615/boba-cli-verdict.md |
| boba-ctl health — health probe (main.go:38, cmd/boba-ctl/health_test.go) | implemented | host | go cmd/boba-ctl/health_test.go | tested-green-in-suite + LIVE | VIDEO-CONFIRMED 2026-06-16 — boba-cli-orchestrator-demo.mp4 |
| boba-ctl list — list services (main.go:40) | implemented | host | go cmd/boba-ctl/projectroot_test.go | tested-green-in-suite + LIVE | VIDEO-CONFIRMED 2026-06-16 — boba-cli-orchestrator-demo.mp4 |
| boba-ctl.sh wrapper — compose-compat shim (up/down/ps/config/pull + passthrough) (scripts/boba-ctl.sh) | implemented | host | covered via boba-ctl go tests | tested-green-in-suite | N/A (CLI shim — test-covered; exercised by boba-ctl CLI demo) |

### 8b. Lifecycle scripts (repo root)

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| start.sh — container bring-up + Jackett key extraction/injection | implemented | host | covered via e2e test_fixtures_bring_up_services.py | tested-green-in-suite | N/A (host script — no UI; test-covered/operational) |
| stop.sh — stop/remove/purge | implemented | host | none dedicated | not-validated | N/A (host script — no UI; test-covered/operational) |
| setup.sh — one-time setup | implemented | host | none dedicated | not-validated | N/A (host script — no UI; test-covered/operational) |
| start-proxy.sh — proxy container entry helper | implemented | host | none dedicated | not-validated | N/A (host script — no UI; test-covered/operational) |
| install-plugin.sh — copy curated plugins → container engines | implemented | host | covered indirectly (e2e search) | tested-green-in-suite | N/A (host script — no UI; test-covered/operational) |
| init-qbit-password.sh — qBit admin password bootstrap | implemented | host | none dedicated | not-validated | N/A (host script — no UI; test-covered/operational) |
| fix-qbit-password.sh — qBit admin password repair | implemented | host | none dedicated | not-validated | N/A (host script — no UI; test-covered/operational) |
| setup-webui-bridge-service.sh + webui-bridge.service — systemd unit for bridge | implemented | host | none dedicated | not-validated | N/A (host script — no UI; test-covered/operational) |

### 8c. Test / CI wrappers (repo root)

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| ci.sh — manual CI (syntax+unit+integration+e2e+health) | implemented | host | self (is the gate) | tested-green-in-suite | N/A (host CI/test wrapper — no UI; is the gate) |
| run-all-tests.sh — full suite (hardcoded podman) | implemented | host | self | partial — fails on docker-only hosts (known gotcha) | N/A (host CI/test wrapper — no UI; is the gate) |
| test.sh — quick validation wrapper | implemented | host | self | tested-green-in-suite | N/A (host CI/test wrapper — no UI; is the gate) |
| test-all.sh — full validation wrapper | implemented | host | self | tested-green-in-suite | N/A (host CI/test wrapper — no UI; is the gate) |
| test-full.sh — extended validation wrapper | implemented | host | self | tested-green-in-suite | N/A (host CI/test wrapper — no UI; is the gate) |

### 8d. scripts/ helpers

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| scripts/add-submodules.sh — submodule bootstrap | implemented | host | none dedicated | not-validated | N/A (host script — no UI; test-covered/operational) |
| scripts/audit-plugins.sh — plugin discrepancy audit | implemented | host | none dedicated | not-validated | N/A (host script — no UI; test-covered/operational) |
| scripts/build-releases.sh — build extension/Go release artifacts | implemented | host | none dedicated | not-validated | N/A (host script — no UI; test-covered/operational) |
| scripts/codegraph_validate.sh — CodeGraph index validation (§11.4.78) | implemented | host | self | tested-green-in-suite | N/A (host script — no UI; test-covered/operational) |
| scripts/workable-items-export.sh — docs regeneration wrapper (§11.4.93/§11.4.65; renamed 2026-08-15 BOB-104 from docs_chain.sh — that name was a misnomer) | implemented | host | self | tested-green-in-suite | N/A (host script — no UI; test-covered/operational) |
| constitution/submodules/docs_chain/docs_chain — real §11.4.106 Docs Chain engine (Go binary, pinned to helixcode-v1.1.0) | implemented | host | self | tested-green-in-suite | N/A (host binary — verify/sync/doctor operational) |
| scripts/ensure-macos-tunnel.sh — 0.0.0.0 SSH tunnel | implemented | host | none dedicated (log qa-results/tunnel-keepalive.log) | not-validated; LAN threat-model RW-05 | N/A (host script — no UI; test-covered/operational) |
| scripts/tunnel-keepalive.sh — tunnel self-heal | implemented | host | none dedicated | not-validated | N/A (host script — no UI; test-covered/operational) |
| scripts/freeze-openapi.sh — freeze boba-jackett OpenAPI snapshot | implemented | host | contract tests/contract/openapi_test.go | tested-green-in-suite | N/A (host script — no UI; test-covered/operational) |
| scripts/generate_markdown_exports.sh — md→html/pdf export (§11.4.65) | implemented | host | self | tested-green-in-suite | N/A (host script — no UI; test-covered/operational) |
| scripts/helixqa.sh — HelixQA harness driver | implemented | host | self | not-validated | N/A (host script — no UI; test-covered/operational) |
| scripts/opencode-helixqa.sh — OpenCode HelixQA driver | implemented | host | self | not-validated | N/A (host script — no UI; test-covered/operational) |
| scripts/install_git_hooks.sh — git hook installer (§11.4.75) | implemented | host | self | tested-green-in-suite | N/A (host script — no UI; test-covered/operational) |
| scripts/pre_build_verification.sh — pre-build gate sweep | implemented | host | self (is the gate) | tested-green-in-suite | N/A (host script — no UI; test-covered/operational) |
| scripts/pre_code_review.sh — code-review gate (§11.4.125) | implemented | host | self | tested-green-in-suite | N/A (host script — no UI; test-covered/operational) |
| scripts/run_all_challenges.sh — challenge bank runner | implemented | host | self | not-validated | N/A (host script — no UI; test-covered/operational) |
| scripts/run-tests.sh — test runner helper | implemented | host | self | tested-green-in-suite | N/A (host script — no UI; test-covered/operational) |
| scripts/scan.sh — repo scan helper | implemented | host | none dedicated | not-validated | N/A (host script — no UI; test-covered/operational) |
| scripts/track-build-resources.sh — build resource sampler (§11.4.24) | implemented | host | none dedicated | not-validated | N/A (host script — no UI; test-covered/operational) |
| scripts/load-tracker-cookies.sh — per-tracker Netscape cookies-file autoload → .env (operator mandate 2026-08-15, 619a5f6) | implemented | host | challenge challenges/scripts/credentials_wired_challenge.sh | tested-green-in-suite | N/A (host script — no UI; test-covered/operational) |
| scripts/boba-svc.sh — sudo-free systemd-linger service wrapper (up/down/status/logs) | implemented | host | challenge challenges/scripts/install_sh_idempotent_challenge.sh, credentials_wired_challenge.sh | tested-green-in-suite | N/A (host script — no UI; test-covered/operational) |
| scripts/commit-push-all.sh — §11.4.234 dedicated commit/push entrypoint (hook-validation stage + always-unblocked push, 08e870e) | implemented | host | none dedicated | not-validated | N/A (host script — no UI; test-covered/operational) |

### 8e. Infra / compose / startup

| Feature | Impl | Wired | Tests | Validation | Video |
| --- | --- | --- | --- | --- | --- |
| docker-compose.yml — 2-container default + Go profile + boba-jackett service | infra | yes | e2e test_live_containers.py | tested-green-in-suite | N/A (infra — no UI; e2e-test-covered orchestration) |
| Jackett auto-configuration at startup (key extract → inject JACKETT_API_KEY) | implemented | yes | integration test_jackett_autoconfig_real.py | tested-green-in-suite | N/A (infra — no UI; integration-test-covered startup autoconfig) |
| BOBA_MASTER_KEY auto-generation (first-boot) for encrypted boba.db | implemented | yes | go bootstrap/bootstrap_test.go | unit (go) | N/A (infra — no UI; go-test-covered first-boot key generation) |

## Components NOT inventoried / discrepancies (honest gaps, §11.4.6)

- Rev 9 scope boundary (BOB-083, 2026-08-20): this pass corrected 2 pre-existing rows (RW-06 rutracker ReDoS-deploy row §4b, RW-07 nnmclub-status row §1b) to PASS — LIVE with real evidence citations (1c0389a/BOB-093, 7baef2b/BOB-092), but did NOT re-audit the other ~290 pre-existing rows against the 161-commit delta since Rev 8 (2026-08-18) — same bounded-scope reasoning as Rev 8. Known-real, non-feature work that landed in that window and is intentionally NOT itemized as new rows here (process-safety/CI discipline, not a product feature): the BOB-126 killpg(-1, SIGKILL) forced-logout incident chain root-cause + fix (ad4b46a, new universal §11.4.263 anchor) and its surrounding gate/test hardening (BOB-127..135, ~150 commits). A future pass MAY re-run the full inventory to close this gap properly; until then this document is accurate for what it explicitly claims and honestly incomplete for what it does not.

- Rev 8 scope boundary (BOB-075, 2026-08-18): this pass added 3 new rows for scripts that shipped with no prior row (§8d) and fixed the missing Rev/date bump for the ea86ce1 content edit, but did NOT re-audit the other ~289 pre-existing rows against the current tree — that would be a full re-run of the original READ-ONLY repo-inventory process (§11.4.118 discovery-pressure), out of scope for a bounded staleness fix. Known-real capabilities that shipped since Rev 7 and are not yet itemized at row-granularity here (tracked as an honest gap, not silently assumed covered): the systemd service topology (boba.target, boba-stack.service, boba-webui-bridge.service, 444d94e/bbc63ca), outbound egress-proxy routing for tracker fetches (BOBA_UPSTREAM_PROXY, b44a2e4/4e62eca/ be5062d), and the submodules/jackett version bump to v0.24.2406 (99a486e, BOB-076 — a dependency-version change, not a new feature row). A future pass MAY re-run the full inventory; until then this document is accurate for what it explicitly claims and honestly incomplete for what it does not.

- CORRECTION vs Rev 2: boba-ctl.sh DOES exist at scripts/boba-ctl.sh (Rev 2 said it did not). Its subcommands are now itemized in §8a. The underlying Go binary is cmd/boba-ctl/main.go (5 subcommands: up/down/status/health/list).

- CORRECTION vs Rev 2: the install-plugin.sh PLUGINS curated array has 44 entries, not 12. ~21 have a matching plugins/*.py file; the rest (incl. torrentproject, torrentscsv) are curated names with no file present in this tree — itemized in §4c, not asserted as working.

- Prometheus/OpenTelemetry metrics — tests/observability/test_metrics_exist.py + observability/ dir exist, but no prometheus_client Counter()/Histogram()/Gauge() definitions were found in download-proxy/src; metrics surface is via GET /api/v1/stats (counters maintained in-process), not a /metrics Prometheus endpoint. Stated as fact, not assumed.

- Go DownloadHandler / ActiveDownloadsHandler — flagged partial/stub in §2a (mock success / empty array, no qBit integration) per source reading. The Go profile is opt-in and NOT the shipped product.

- Go scheduler — CRUD-only, no driver loop (RW-10); schedules never fire. The Go enricher is missing (RW-11).

- Video-recording confirmation — PENDING for all rows EXCEPT the boba-ctl CLI subcommands (status/health/list) and the web-UI flows already filmed (POST /api/v1/search journey + dashboard tab/button/theme/Jackett tour). Remaining per-feature flows are an in-progress recording pass (§11.4.107/§11.4.143).